Schedule 25 (Agile Development Additional Terms)
        [Buyer Guidance: The following provisions relating to Agile development only envisages it being part of the Deliverables, and for such development to be undertaken by the Supplier largely independently of the Buyer.
You should ensure that the process set out in this Schedule aligns with the Buyer’s particular usage of Agile and amend where required – the use of Agile methods is at varying levels of maturity across Central Government and the Public Sector, from some Authorities who use some Agile techniques within “Waterfall”-style (i.e. linear, sequential programmes) to others who use true Lean Agile. In any event consider any impact that may arise from use of Agile development, such as charging structure and risk profile.
You should also consider the interaction of this Schedule with Special Call-Off Schedule 13A (Implementation), Special Call-Off Schedule 13B (Testing), Call-Off Schedule 14 (Performance Levels), Special Call-Off Schedule 14 (Performance Levels)), Call-Off Schedule 6 (ICT Services), Call-Off Schedule 20 (Specification), Call-Off Schedule 4 (Tender), Call-Off Schedule 5 (Pricing Details).
   This Schedule is intended to cover the function of the Agile process, rather than the performance or functionality requirements of any ICT/DDaT. The Data and Digital Playbook published on Gov.uk also has some helpful information on Agile development, including best practice on testing and iterative development. The new Contracting for Agile Guidance Note should also be considered in detail.
The definitions set out in Paragraph 1 below are those that are required in addition to those set out in Joint Schedule 1 (Definitions) and Call-Off Schedule 6 (ICT Services)
When using this Schedule, the parties should also use the Statement of Work template Statement of Work in Annex 1 to the template Order Form in Framework Schedule 6 (Order Form Template, Statement of Work Template and Call-Off Schedules) and Framework Schedule 6a (Short Order Form Template, Statement of Work Template and Call-Off Schedules)]
Definitions
In this Schedule, the following words shall have the following meanings and they shall supplement Joint Schedule 1 (Definitions) and the definitions in Call-Off Schedule 6 (ICT Services):
"Agile"	an iterative and incremental approach to software design and systems development;
"Agile Development Project(s)"	has the meaning given to it at paragraph 2.1.1 of this Schedule;
"Agile Services"	means the services to be provided by or on behalf of the Supplier in accordance with this Schedule as further described in the relevant SOW;
"Agile Methodology"	means a recognised Agile project management methodology as set out in the relevant SOW and delivered by the Supplier in accordance with Paragraph 2;
"Agile Process"	the agile process set out in the relevant SOW;
"Artefacts”	the following tangible deliverables relating to the Agile Development Project: / a) the Project Vision; / b) the Product Backlog; / c) each Sprint Backlog; / d) any other project artefacts described in the Agile Methodology;
"Daily Meeting"	a meeting of the Development Team on each Working Day during the SOW duration;
"Definition of Done”	the criteria that is agreed between the Parties and determines whether the Results are of satisfactory quality;
"Definition of Ready"	describes the requirements that must be met for a User Story to be ready to enter sprint planning;
"Delivery"	conformity of a particular Result with the relevant Definition of Done and acceptance criteria, and "Deliver" and "Delivered" shall be interpreted accordingly;
"Delivery Manager"	the Supplier's individual responsible for facilitating collaboration and compliance with the project approach as further set out in the relevant SOW;
"Development Team"	the team responsible for developing, testing and delivering the Deliverables/ Results as set out in the relevant SOW;
"Minimum Commitment”	for each Sprint, the minimum commitment as described in the relevant SOW;
"Planning Meeting"	the meeting that takes place at the start of each Sprint.
"Product Backlog"	the current version of the document from time to time, (the initial version of which is set out in the relevant SOW) based on the Project Vision and kept up to date by the Product Owner in accordance with paragraph 2.5. that comprises: / (a) the Product Backlog Items to be completed, sorted in terms of priority by the Product Owner, the Definition of Ready, Definition of Done and any further details provided by the Product Owner from time to time under the relevant SOW; / (b) the Results and Defects to date; / (c) the estimated business value of each Product Backlog Item; and / (d) Story Points for each Product Backlog Item;
"Product Backlog Items"	an individual Software requirement and its corresponding acceptance criteria as set out in the Product Backlog. Product Backlog Items can include User Stories and Defects;
"Product Owner"	the Buyer representative that has primary responsibility for development and ongoing revision of the statement of requirements and Product Backlog;
"Project Team"	the following persons: (a) the Development Team, (b) the Delivery Manager and (b) the Product Owner;
"Project Vision"	has the meaning given to it in Paragraph 2.1.3(b) of this Schedule;
"Release"	in relation to any Deliverables (including Specially Written Software and New IPR (which are in the nature of software)) the stage in the development process whereby those Deliverables are intended to be put in to live operation or production following successful completion of acceptance tests;
"Result(s)"	the result of software development work carried out during a Sprint, which is attempting to meet a particular Product Backlog Item;
"Review Meeting"	a meeting that takes place at the end of each Sprint to assess Deliverables/Results confirm completion and feedback on the Sprint and suggest improvements for the next Sprint;
"Requirement Tracking Tool"	the Supplier's requirement tracking tool for use in connection with the provision of the Deliverables that is approved by the Buyer and is accessible to relevant Buyer staff remotely as agreed between the parties;
"Sprint"	the process pursuant to which the software is written for a given User Story in a defined timebox or with a defined output as described in Paragraph 2 of this Schedule;
"Sprint Backlog"	the Product Backlog Items selected for a Sprint in accordance with Paragraph 2.5;
"Sprint Backlog Items"	the Product Backlog Items selected for a Sprint;
"Sprint Maximum"	the maximum percentage (%) of the Product Backlog Items to be met during a current Sprint as set out in the relevant SOW;
"Story Points"	a unit of measurement of the resource required for the completion of an individual Product Backlog Item;
"Roadmap"	the plan that shows how a product or service is likely to develop over time;
"User Story"	one or more sentences written in the everyday or business language of a user of a system that captures use requirements which together constitute the requirements for a given Deliverable, agreed by the Parties in accordance with the provisions of Paragraph 2.5 of this Schedule plus any associated image or visual implementation; and
"Velocity Measure"	the rate of productivity measured over time taking account of the complexity of the Deliverables being provided.

1. Agile development
  1. Overall Approach
    1. The Supplier will manage those parts of the Deliverables which are identified as Agile development projects and as further set out in the relevant SOW ("Agile Development Projects") in accordance with the principles of the Agile Methodology, where the same does not conflict with the Agile Process.
    2. The Supplier shall:
      1. perform the Agile Services to deliver the Sprint Backlog Items set out in the Sprint Backlog for each Sprint;
      2. perform the Agile Services at all times in furtherance of the Project Vision;
      3. attempt to complete the Sprint in accordance with its objective, but in any event, meeting the Minimum Commitment for each Sprint;
      4. deliver the Deliverables to the Buyer at the end of each Sprint; and
      5. procure that the Development Team and Delivery Manager perform their responsibilities in accordance with the Agile Process and the terms of this Schedule.
    3. For each Agile Development Project, the Supplier will document and agree with the Buyer in writing:
      1. the Development Team and the Delivery Manager, including their names, roles, experience and relative seniority, on the basis that the size and/or composition of the Project Team may be subject to amendment by written agreement of the Parties; and
      2. the overarching aims and objectives of the project ("Project Vision") having regard always to the Buyer's requirements.
    4. Each Product Backlog Item in the Product Backlog in the form of a User Story or a Defect shall have acceptance criteria allocated to it. Such acceptance criteria shall be set in accordance with Paragraphs 2.4.2, 2.4.3 and 2.4.4 of this Schedule.
  2. Project Team
    1. The Project Team shall participate in the Agile Development Project in accordance with the Agile Process.
    2. The Parties acknowledge and agree that:
      1. the respective roles and responsibilities, level of dedication to the Agile Development Project and (where appropriate) criteria concerning requisite skills experience and qualifications are specified in the SOW; and
      2. timely and successful Review Meetings depend on continuity of personnel in the roles of the Development Team members and Delivery Manager;
    3. Any member of the Project Team shall respond to any queries or reasonable requests for information from any other member of the Project Team as soon as reasonably possible.
  3. Artefacts
    1. The Supplier acknowledges and agrees that it is important that accurate records are maintained of the Artefacts. The Supplier shall use the methods and/or systems described in this Schedule and/or the relevant SOW to create, manage and maintain records of the Artefacts as such Artefacts are updated from time to time, including:
      1. recording the Delivery for each Sprint;
      2. recording a copy of the Sprint Backlog agreed for each Sprint, and the version of the Product Backlog in existence as at the commencement of each Sprint;
      3. recording updates to the Product Backlog made by the Product Owner from time to time, including the addition of new Product Backlog Items and related acceptance criteria and the reprioritisation of the order of the Product Backlog Items;
      4. recording the Story Points ascribed to any Product Backlog Item;
      5. recording any refined and/or enhanced Definition of Ready and Definition of Done agreed by the Product Owner and Development Team from time to time as part of any Planning Meeting;
      6. recording the Product Backlog Items that are Delivered and the Product Backlog Items that are not Delivered following the completion of each Sprint;
      7. recording whether the Minimum Commitment has been met following the completion of each Sprint;
      8. recording any updates to the Project Vision made by the Product Owner; and
      9. maintaining backup copies of the Artefacts no less frequently than weekly or as otherwise agreed by the Parties
  4. Agile Process
    1. The Supplier will use the Buyer's requirements as further set out in the Specification, Call-Off Schedule 20 (Specification) and/or the Order Form and the Project Vision to:
      1. identify and agree User Stories with the Buyer defining the scope of the relevant Deliverables;
      2. identify any Buyer dependencies relevant to a particular User Story and the point within such User Story when that dependency is required,
and present such User Stories and dependencies to the Buyer for its Approval.
    1. The Buyer or the Supplier will, at the Buyer's discretion, at the start of the Agile Development Project, propose acceptance criteria and acceptance tests relating to the relevant Deliverables in compliance with Special Call-Off Schedule 13A (Implementation) and Special Call-Off Schedule 13B (Testing) for the Buyer’s Approval. The Supplier shall accommodate the Buyer's requests and feedback in relation to the proposed acceptance criteria and acceptance tests to ensure they meet the Buyer's requirements and expectations.
    2. The Supplier will, at the start of each Sprint, propose acceptance tests for each User Story based on the acceptance criteria in Paragraph 2.4.2 and any additional criteria applicable to a Release for Approval by the Buyer.
    3. During the Agile Development Project, the Supplier will be responsible for preparing and drafting and updating User Stories, dependencies and acceptance criteria and tests for Approval by the Buyer.
  2. Sprints
    1. Each Agile Development Project will be divided into a number of Sprints, to be agreed by the Parties in writing.
    2. The Parties shall hold a Planning Meeting before the development activities for the relevant Sprint can commence by the Development Team.
    3. At the Planning Meeting for each Sprint:
      1. the Product Owner shall select Product Backlog Items from the Product Backlog it wishes to be included in the current Sprint and its corresponding Sprint Backlog, subject to not exceeding the Sprint Maximum;
      2. the Product Owner shall notify the Development Team of the selected Product Backlog Items with relevant information (including the determination of their priority); and
      3. the Product Owner and the Development Team may agree to replace a higher-priority Product Backlog Item with a lower-priority Product Backlog Item.
    4. Once the Product Backlog Items to be included in the Sprint Backlog have been selected by the Product Owner:
      1. no alterations or additions may be made to those Sprint Backlog Items;
      2. the Product Owner and the Development Team shall review and, if necessary, amend the Definition of Done in relation to each Sprint Backlog Item; and
      3. the Development Team shall prepare the Sprint Backlog which shall include:
        1. the Sprint Backlog Items;
        2. the Story Points for each Sprint Backlog Item;
        3. the Definition of Done and acceptance criteria for each Sprint Backlog Item
        4. a breakdown of each Sprint Backlog Item into specific tasks and allocation of these tasks to specific Development Team members;
        5. estimate the Velocity Measure of the Project Team in delivering a Release and the time required by the Project Team to complete such Release; and
        6. upload each requirement/User Story and each of the estimates referred above into Requirement Tracking Tool.
    5. The Development Team shall maintain the Sprint Backlog and update it daily to reflect any changes in the Story Points for any Sprint Backlog Item that are agreed with the Product Owner.
    6. During the course of each Sprint, the Supplier will:
      1. develop the selected User Stories using the agreed test-driven development methodology;
      2. once developed, make any Deliverables related to that User Story available to the Buyer in an agreed test area and mark the User Story as completed in the Requirement Tracking Tool;
      3. test all developed User Stories, including carrying out robust regression and component testing as agreed in writing between the parties or set out in the relevant SOW, to ensure that they function correctly and fulfil the relevant acceptance criteria; and
      4. submit completed User Stories to the Buyer for final review and Approval,
in each case taking all reasonable steps to successfully develop and complete all User Stories allocated to a Release by the completion of the relevant Release.
    1. The Supplier will promptly notify the Buyer if it believes any amendments to the scope or content of a Sprint are required to achieve the Release, including adding, removing and amending User Stories within a Sprint.
    2. If the Parties agree in writing to remove a User Story from a Sprint after the Sprint has commenced:
      1. and the request is made by the Buyer, then the Velocity Measure for that Sprint will be adjusted as though the Supplier had developed the relevant User Story in the course of that Sprint; and
      2. and the request is made by the Supplier and agreed to by the Buyer, then the Velocity Measure for that Sprint will be adjusted to take account of the fact that the Supplier has failed to develop such User Stories in the course of that Sprint.
    3. Any changes to Releases or Sprints will be subject to written agreement and will be recorded in the Requirement Tracking Tool.
    4. The Development Team shall develop the Software in accordance with the Sprint Backlog, this Schedule and the relevant SOW and shall hold Daily Meetings.
  2. Release Planning: Initial Story Mapping
The Supplier will promptly and on a continuous basis in consultation with the Buyer:
    1. categorise and group User Stories by function (user activity category);
    2. allocate User Stories to a Release and validate the inclusion of User Stories in that Release; and
    3. assign an indicative priority for each User Story within a particular Release using agreed indicative categories such as "must have" or "good to have",
for Approval by the Buyer.
  1. Release Planning: Determine Release Date and Re-prioritise
    1. The Supplier will review and revalidate the indicative User Story priorities set out at Paragraph 2.6.3 above on a continuous basis. If, as a result of such review, the Supplier believes that the Release will not be achieved within its defined time frame as set out at Paragraph 2.5.4(c) above:
      1. if this is caused by a change made by the Buyer and the Buyer accepts this, the Supplier will request a Variation;
      2. if this is due to an underestimation of the effort required or because the Supplier has failed to achieve the anticipated Velocity Measure, the Supplier will provide, at its cost, such additional resources as may be required to ensure that the Release achieves its defined timeframe; or
      3. if this is caused partly by a change made by the Buyer and partly by an underestimate of the effort required or because the Supplier has failed to achieve the anticipated Velocity Measure, the Supplier will request a Variation in respect of that proportion of the delay caused by the change made by the Buyer and the Supplier will provide, at its cost, additional resources as may be required in respect of the proportion of the delay caused by the Supplier.
    2. Alternatively, the Parties may agree in writing such changes to any User Story or User Story priorities (including reprioritising, amending, modifying or removing any User Stories prior to the commencement of a Release) as are reasonably required and such amended details will be recorded in the Requirement Tracking Tool.
  2. Release Planning: General
    1. The Supplier will promptly inform the Buyer if it believes that any User Stories are not suitable for development using an Agile Methodology.
    2. The Supplier will regularly update the Requirement Tracking Tool to provide a close to real time overview of status of the Agile Development Project, Sprint status, Sprint Backlog, and the progress/status of individual User Stories.
  3. Release completion and acceptance testing for Sprints
    1. Following the completion of the development stage of each Sprint where there will be a Release, the Buyer will, in accordance with Special Call-Off Schedule 13A (Implementation) and Special Call-Off Schedule 13B (Testing):
      1. perform the acceptance tests in order to validate the content of the Release against the Project Vision and the acceptance criteria; and
      2. identify any errors, bugs, unexpected behaviours or other failure of the Release to comply with the functional requirements or specifications of the acceptance criteria or the Project Vision.
    2. As part of the Sprint planning process, the Supplier will propose for the Buyer’s Approval a reasonable period of time within each Sprint for the Supplier to correct any Defects and to rectify any issues identified in the acceptance testing process set out in Paragraph 2.9.1 above or otherwise identified by Buyer in its review of the Release.
    3. The Buyer may specify in writing additional acceptance tests or testing criteria required to be performed and used by the Supplier in respect of any iteration or Sprint, as part of the Agile Methodology.
2. Agile change control process
  1. The Buyer and the Supplier acknowledge and agree that the Product Backlog and the Product Backlog Items contained within it are subject to change over the course of the Supplier's performance of the Agile Services. As further described in the Agile Process, the Product Owner shall be responsible for maintaining and updating the Product Backlog, with support, input and advice from the Supplier as reasonably requested from time to time. For clarity, the parties acknowledge and agree that the Product Owner may as it sees fit, from time to time during the SOW duration:
    1. sort the Product Backlog Items included in the Product Backlog in terms of priority to the Buyer; and
    1. change the priority of the Product Backlog Items included in the Product Backlog and delete Product Backlog Items from the Product Backlog.
  1. If the Buyer wishes to include any new or varied Product Backlog Item in the Product Backlog it must follow the agile change control process set out in Paragraph 3.3.
  2. If the Product Owner requests that a new Product Backlog Item be added to the Product Backlog:
    1. the Development Team shall, within 3 Working Days or as otherwise agreed between the Parties, of the request, determine the number of Story Points for that Product Backlog Item acting in good faith, honestly and rationally; and
    2. the Product Owner may, at its option, then:
      1. remove from the Product Backlog an existing Product Backlog Item or multiple Product Backlog Items whose Story Points or cumulative Story Points equal or exceed the Story Points determined under 3.1(a), provided that the Development Team confirms that the existing Product Backlog Item or Product Backlog Items have not already been selected for a Sprint and the proposed change is technically viable; or
      1. include such new Product Backlog Item as an additional Product Backlog Item which may be agreed as part of the Sprint Backlog for a future Sprint.
  1. All other changes to the Artefacts shall occur in accordance with the SOW and as further described in the Agile Methodology. Such changes shall be captured and recorded in accordance with Paragraph 2.3.
  2. Other than as provided for in Paragraphs 3.1 and 3.3, all other changes shall be agreed in accordance with the Variation Procedure.