Crown Commercial Service

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

Project management and full design team services framework schedule 4 – template call off agreement (INCORPORATING THE nec3 professional services contract APRIL 2013), contract data and z clauses

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

TABLE OF CONTENTS

1. Form of Agreement
2. Contract Data – Part one (Data provided by the *Employer)*
3. Contract Data – Part two (Data provided by the *Consultant)*
4. *Additional conditions of contract* – clauses Z1 to Z48
5. Scope
6. [Price List] [Activity Schedule]
7. Staff Transfer schedules A to D and list of Notified Sub-consultants
8. Template Collateral Warranty on favour of a Beneficiary
9. Template Deed of Guarantee

**Date..................................**

**FORM OF AGREEMENT**

**Incorporating the NEC3 Professional Services Contract April 2013**

**Between**

**.......................................................................................................................................**

**And**

**.......................................................................................................................................**

**For the provision of**

 **……………………………………………………………………………………………………………………………………**

**THIS AGREEMENT [BY DEED] is made the [..................] day of [.......................]**

(Delete ‘By Deed’ where the contract is to have a limitation period of only 6 years, rather than 12. If the contract is to have a limitation period of 12 years, then it must be executed as a deed)

**PARTIES:**

1. **[CONTRACTING AUTHORITY NAME]** **[**[which is a company registered in **[ ]**under company number **[ ]**and whose registered office is at] [whose offices are located at] [ADDRESS] **OR [**acting as part of the Crown] (the "***Employer***"); and

2. **[FRAMEWORK SUPPLIER NAME]** which is a company incorporated in and in accordance with the laws of **[ ]** (Company No. **[ ]** whose registered office address is at **[ ]**(the "***Consultant***").

**BACKGROUND**

1. The Minister for the Cabinet Office (the "**Cabinet Office**") as represented by Crown Commercial Service, a trading fund of the Cabinet Office, without separate legal personality (the "**Authority**"), established a framework for project management and full design team services for the benefit of public sector bodies.
2. The *Consultant* was appointed to the framework and executed the framework agreement (with reference number **RM3741**) which is dated 03 May 2017 (the “**Framework Agreement**”). In the Framework Agreement, the Consultant is identified as the “Supplier”.
3. [On the *[insert date of issue of tender]* the *Employer*[, acting as part of the Crown,] [and in the Framework Agreement is identified as a “Contracting Authority”] invited the *Consultant* along with other framework suppliers to tender for the *Employer’s* project management and full design team services requirements in accordance with the Call Off Procedure (as defined in the Framework Agreement).]1
4. [On the *[insert date of tender response]* the *Consultant* submitted a tender response and was subsequently selected by the *Employer* to provide the *services*.][[1]](#footnote-2)
5. The *Consultant* has agreed to Provide the Services in accordance with this agreement and the Framework Agreement.

**IT IS AGREED AS FOLLOWS:**

The *Employer* will pay the *Consultant* the amount due and carry out his duties in accordance with the *conditions of contract* identified in the Contract Data and the Contract Schedules.

The *Consultant* will Provide the Services in accordance with the *conditions of contract* identified in the Contract Data and the Contract Schedules.

This Call Off Contract is the entire agreement between the parties in relation to the *services* and supersedes and extinguishes all prior arrangements, understandings, agreements, statements, representations or warranties (whether written or oral) relating thereto.

Neither party has been given, nor entered into this agreement in reliance on any arrangements, understandings, agreements, statements, representations or warranties other than those expressly set out in this agreement.

Nothing in clauses 3 or 4 shall exclude liability in respect of misrepresentations made fraudulently.

The Contract Schedules are:

1. [TUPE Schedules]
2. [Template collateral warranty in favour of a beneficiary]
3. [Template Deed of Guarantee]
4. [Security Policy]
5. [*Employer’s* Code of Conduct]

 [Other details to be inserted here]

[**Execution note**

Appropriate execution provisions will need to be inserted here depending upon whether the Call Off Contract is to be executed as a deed (meaning the contract will have a limitation period of 12 years) or a simple contract under hand (meaning that the contract will have a limitation period of only 6 years) and how each entity intends to effect the execution. Example execution clauses are set out below and customer guidance concerning the options can be obtained from Crown Commercial Service. Contracting Authorities will need to check with the relevant company as to which option is required.]

**[General note**

Access to the NEC suite of contracts, including guidance and membership details can be found via the NEC Website: https://www.neccontract.com/

Additionally, Crown Commercial Service has worked together with NEC to provide discounted access to the suite of contracts . Further information can be found on the Project Management and Full Design Team Services Framework Agreement Webpage:

http://ccs-agreements.cabinetoffice.gov.uk/project-management-and-full-design-team-services-rm3741

Contracting Authorities are able to select the most appropriate W, X, Y and Z clauses and include additional Z clauses that meet their requirement.]

**Example execution clauses:**

(Note: the following signature blocks need to be adapted to reflect the specific requirements of the relevant parties who are executing the Call Off Contract as a Deed. The following is an example only)

**Executed under hand**

[Signed by [NAME OF DIRECTOR] for and on behalf of [NAME OF COMPANY]

...............................

[SIGNATURE OF DIRECTOR]

Director

**OR**

**Executed as a deed**

EXECUTED AS A DEED by the parties on the date which first appears in this Deed.

EXECUTED (but not delivered

until the date hereof)

AS A DEED by

[ ]

acting by: -

Director \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Director/Secretary\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**OR**

EXECUTED AS A DEED by the parties on the date which first appears in this Deed.

EXECUTED (but not delivered

until the date hereof)

AS A DEED by

[ ]

acting by:-

Authorised Signatory\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

 Authorised Signatory\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**OR**

EXECUTED AS A DEED by the parties on the date which first appears in this Deed.

Executed as a deed by affixing

the common seal of [ ]

 [COMMON SEAL]

in the presence of:

.................................................

[SIGNATURE OF DIRECTOR / SIGNATURE OF AUTHORISED SIGNATORY]

Director

..................................................

[SIGNATURE OF DIRECTOR/SECRETARY]

[Director OR Secretary]

**OR**

EXECUTED AS A DEED by the parties on the date which first appears in this Deed.

Executed as a deed by

[ ]

acting by [NAME OF DIRECTOR], a director, in the presence of:

…………………………

[SIGNATURE OF DIRECTOR]

Director

.............................

[SIGNATURE OF WITNESS]

[NAME OF WITNESS [IN BLOCK CAPITALS]]

[ADDRESS OF WITNESS]

[OCCUPATION OF WITNESS]

**Professional Services Contract**

**Contract Data**

|  |
| --- |
| Part one – Data provided by the *Employer* |
| 1 General | * The *conditions of contract* are the core clauses and the clauses for main Option [A, C, E], dispute resolution Option [W1 or W2] and secondary Options [X1, X2, X3, X4, X5, X6, X7, X8, X9, X10, X11, X12, X18, X19, X20, Y(UK)1, Y(UK)2], Y(UK)3 and Z of the NEC3 Professional Services Contract (April 2013).
 |
|  | * The *Employer* is *[ insert name and address of contracting authority ]*
 |
|  | * The *Adjudicator* is the person agreed by the Parties from the list of *Adjudicator*s published by the Institution of Civil Engineers or nominated by the *Adjudicator nominating body* in the absence of agreement. *[Replace with Chartered Institute of Arbitrators for non-engineering services]*
 |
|  | * The *services* are [….].
 |
|  | * The Scope is in [schedule [ ] of the Framework Agreement….].
 |
|  | * The *language of this contract* is English.
* *The* *law of the contract* is the law of [England and Wales],[Scotland] or [Northern Ireland] [and the Courts of the country selected above, shall have exclusive jurisdiction with regard to any dispute in connection with this Agreement and the Parties irrevocably agree to submit to the jurisdiction of those courts]. [Where legislation is expressly mentioned in this Call Off Contract the legislation of the country selected here, shall have the effect of substituting the equivalent country’s legislation]
* The *period for reply* is [two weeks]. *[If periods other than 2 weeks are required for certain communications, identify them here and add “all other communications … 2 weeks”]*
* The *period for retention* is [6/12] years following Completion or earlier termination.

(If the Call Off Contract is executed as a deed, then select 12 years. If the Call Off Contract is signed as a simple contract then select 6 years) |
|  | * The *Adjudicator nominating body* is the *[Institution of Civil Engineers]* *[Chartered Institute of Arbitrators]* *[other nominating body]*
* The *tribunal* is [litigation] or [arbitration]
 |
|  | * The following matters will be included in the Risk Register

[….]. |
| 2 The Parties' main responsibilities | * The *Employer* provides access to the following persons, places and things
* access to *access date*
* [….] [….]
* [….] [….]
* [….] [….]
 |
| 3 Time | * *The starting date* is [….].
* The *Consultant* submits revised programmes at intervals no longer than [one month].
 |
| 4 Quality | * The quality policy statement and quality plan are provided within [….] weeks of the Contract Date.
* The *d*e*fects date* is [….] weeks after Completion of the whole of the *services.*
 |
| 5 Payment | * The *assessment interval* is [………]
* The *currency of this contract* is the pound sterling (£).
* The *interest rate* is, [3% per annum above the Bank of England base rate in force from time to time.]
 |
| 8 Indemnity, insurance and liability | * The amounts of insurance and the periods for which the *Consultant* maintains insurance are
 |
|  | **event** | **cover** | **Period**  |
| failure of the *Consultant* to use the skill and care normally used by professionals providing services similar to the *services* | £[10,000,000][5,000,000] in respect of each claim, without limit to the number of claims except for claims arising out of pollution or contamination, where the minimum amount of cover applies in the aggregate in any one period of insurance and except for claims arising out of asbestos where a lower level may apply in the aggregate(£10m for Lot 1, £5m for other Lots) | from the *starting date* until 6/12 years following completion of the whole of the *services* or earlier termination(If the Call Off Contract is executed as a deed, then select 12 years. If the Call Off Contract is signed as a simple contract then select 6 years) |
|  | death of or bodily injury to a person (not an employee of the *Consultant*) or loss of or damage to property resulting from an action or failure to take action by the *Consultant* | As required under Framework Schedule 14 (Annex 1 - Part A) | from the *starting date* until all notified Defects have been corrected or earlier termination |
|  | death of or bodily injury to employees of the *Consultant* arising out of and in the course of their employment in connection with this contract | As required under Framework Schedule 14 (Annex 1 - Part C) | from the *starting date* until all notified Defects have been corrected or earlier termination |
| *[Include if applicable]* | * The *Consultant* provides these additional insurances

Insurance against [….]Cover is [….]Period of cover [….]* Deductibles are [….]
 |
| *[Include if applicable]* | * The *Employer* provides the following insurances

Insurance against [….]Cover is [….]Period of cover [….]Deductibles are [….] |
|  | * *The* *Consultant*'s total liability to the *Employer* for all matters arising under or in connection with this contract, other than the excluded matters, is limited to £[10],000,000 [for each and every claim][in the aggregate]

(Please seek legal advice on the appropriate limitation of liability – The limitation amount should be commensurate with the scale and value of the project for which the services are carried out. As a general rule, the broad range of limitation is likely to be between £2million and £10million for each and every claim.) |
| Optional Statements |  |
| *[Include if the Employer has decided the completion date]* | **If the *Employer* has decided the *completion date* for the whole of the *services**** The *completion date* for the whole of the *services* is [….].

**If no programme is identified in part two of the Contract Data*** The *Consultant* is to submit a first programme for acceptance within [….] weeks of the Contract Date.
 |
| *[Include if applicable]* | **If the *Employer* has identified work which is to meet a *stated condition* by a *key date**** The *key dates* and *conditions* to be met are
 |
| * *condition to be met*
* 1 [….]
* 2 [….]
* 3 [….]
 | * *key date*
* [….]
* [….]
* [….]
 |
|  | **If the period in which payments are made is not three weeks and Y(UK)2 is not used*** The period within which payments are made is [ ]
 |
|  | **If Y(UK)2 is used and the final date for payment is not 14 days after the date when payment is due*** The period for payment is [ ]
 |
|  | **If the *Employer* states any *expenses**** The *expenses* stated by the *Employer* are

Item Amount[…………….] [……………..][…………….] [……………..] |
|  | **If the *tribunal* is arbitration** * The *arbitration procedure* is the London Court of International Arbitration Rules;
* The number of arbitrators shall be [one/three]
* The place where arbitration is to be held is [London]
* The language to be used in the arbitration proceedings shall be English
* If the parties cannot agree the identity of the arbitrator then the nominating body shall be: [Institution of Civil Engineers] OR [Chartered Institute of Arbitrators]
 |
|  | **If Option A is used:*** The *Consultant* prepares forecasts of the total *expenses* at intervals no longer than [….] weeks.
 |
|  | **If Option C or E is used:*** The *Consultant* prepares forecasts of the total Time Charge and *expenses* at intervals no longer than [….] weeks.
* The *exchange rates* are those published in the Financial Times on the *assessment date* when payment in another currency is included in the Price for Services Provided to Date.
 |
| *[Include if Option C chosen]* | **If Option C is used:*** The *Consultant’s* share percentages and *the share ranges* are

|  |  |
| --- | --- |
| *share range* | *Consultant’s share percentage* |
| less than [….] % | [….] % |
| from [….] % to [….] % | [….] % |
| from [….] % to [….] % |  [….] % |
| greater than [….] % |  [….] % |

 |
| Option X1*[include if used]* | **If Option X1 is used*** The *index* is [the Consumer Price Index (CPI) - as published by the Office for National Statistics]. **OR** [Retail Prices Index] **OR** [other index]
 |
| Option X2 | **If Option X2 is used*** *The* *law of the project* is the law of England and Wales.
 |
| Option X3*[Include if used]* | **If Option X3 is used*** The *Employer* will pay for the items or activities listed below in the currencies stated

|  |  |  |
| --- | --- | --- |
| items and activities | other currency | total maximum payment in the currency |
| 1 [….] | [….] | [….] |
| 2 [….] | [….] | [….] |
| 3 [….] | [….] | [….] |

* The *exchange rates* are those published in [….] on [….] (date)
 |
| Option X5*[Include if used]* | **If Option X5 is used*** *The* *completion* date for each *section* of the *services* is

|  |  |  |
| --- | --- | --- |
| *section* | description | *completion date* |
| 1  | [….] | [….] |
| 2 | [….] | [….] |
| 3 | [….] | [….] |

 |
| Option X6*[Include if X5 and X6 used together]* | **If Options X5 and X6 are used together*** The bonuses for each *section* of the *services* are:

|  |  |  |
| --- | --- | --- |
| s*ection* | description  | amount per day |
| 1 | [….] | [….] |
| 2 | [….] | [….] |
| 3 | [….] | [….] |
|  | Remainder of the *services*  | [….] |

 |
| Option X7*[Include if X5 and X7 used together]* | **If Options X5 and X7 are used together*** Delay damages for each *section* of the *services* are

|  |  |  |
| --- | --- | --- |
| s*ection* | description  | amount per day |
| 1 | [….] | [….] |
| 2 | [….] | [….] |
| 3 | [….] | [….] |
|  | Remainder of the *services*  | [….] |

 |
| Option X6*[Include if used and X5 is not used]* | **If Option X6 is used (but not if Option X5 is also used)*** The bonus for the whole of the *services* is [….] per day.
 |
| Option X7*[use only with main Options A, C and E]* | **If Option X7 is used (whether or not Option X5 is also used)*** Delay damages for Completion of the whole of the *services* are [….] per day.
 |
| Option X8*[Include if used]* | **If Option X8 is used*** The *collateral warranty agreements* are in the form(s) contained in the Scope or if not contained in the Scope the form(s) attached as a Contract Schedule and shall be made in favour of

|  |
| --- |
| third party |
| [….] |
| [….] |
| [….] |
| [….] |

* The *subconsultant collateral warranties* are in the form(s) contained in the Scope or if not contained in the Scope the form(s) attached as a Contract Schedule and shall be made in favour of the *Employer* and

|  |
| --- |
| third party |
| [….] |
| [….] |
| [….] |
| [….] |

 |
| Option X10*[Include if used]* | **If Option X10 is used*** The *Employer’s Agent* is
* Name [….]
* Address [….]

The authority of the *Employer’s Agent* is [….] |
| Option X12*[Include if used]* | **If Option X12 is used*** The *Client* is [ ]. *[insert name and address]*
 |
|  | * The *Client’s objective* is [….].
 |
|  | * The Partnering Information is in [….].
 |
| Option X18*[Include if used]* **Option X19** | **If Option X18 is used*** The *Consultant’s* liability to the *Employer* for indirect or consequential loss is limited to [….].

The *Consultant’s* liability to the *Employer* for Defects that are not found until after the *defects date* is limited to £[10],000,000 [for each and every claim][in the aggregate] (If this Option X18 is used, the entry here should be aligned to the Consultant’s total liability under this Call Off Contract which is set out above in this Contract Data under ‘Insurance and Liability’. Please seek legal advice on the level of limitation to include.)* The *end of liability* date is [6]/[12] years after Completion of the whole of the *services*.

(If the Call Off Contract is executed as a deed, then select 12 years. If the Call Off Contract is signed as a simple contract then select 6 years) **If Option X19 is used*** The *Contractor* submits a Task Order programme to the *Service Manager* within . . . . . . . . . . . . . . . . days of receiving the T ask Order.

(If this Option X19 is to be used, it is to be included into the contract via **Z Clause 49** . Note Task Orders may be used to define and quantify specific work packages within a wide and varied programme of works.) |
| Option X20 *[Include if used; not used with Option X12]* | **If Option X20 is used (but not if Option X12 is also used)*** *The* *incentive schedule* for Key Performance Indicators is in [….].
* A report of performance against each Key Performance Indicator is provided at intervals of [….] months.
* Where X20 is used, the amount due under clause 50 is adjusted to account for the application of the *incentive schedule.*
 |
| Option Y(UK)1 | **If Option Y(UK)1 is used and the Employer is to pay any charges made and is paid any interest paid by the project bank*** The *Employer* is to pay any charges made and is paid any interest paid by the *project bank*
 |
| Option Y(UK)3*Option YUK(3) gives the third parties listed the right to rely on terms of the contract which confer a benefit on them. If it is being used, list the relevant contract conditions and Z clauses under the term heading and the relevant third party under ‘person or organisation’. If Y(UK)1 and Y(UK)3 are being used, see below for the relevant contract data entry* | * **If Option Y(UK)3 is used**

|  |  |
| --- | --- |
|  **term** |  **person or organisation** |
|  [list conditions and Z clauses]  |  [insert name]  |

 |
|  | * **If Options Y(UK)1 and Y(UK)3 are being used**

|  |  |
| --- | --- |
|  **term** |  **person or organization** |
|  The provisions of Option Y(UK)1  |  Named Suppliers  |

 |
| Option Z | * The *additional conditions of contract* are clauses Z1 to Z49 set out with this contract save for:

*[list any Z clauses which do not apply to a particular call off contract]* |

|  |  |
| --- | --- |
| Contract Data relating to Z clauses |  |
| Clause Z19 | **Employer’s Limitation of Liability*** The limit of the Employer’s liability is £[ ]
 |
| ~~Clause Z26~~ | * **~~Termination and omission of work OMIT DO NOT USE~~**

~~If Clause Z26 applies~~* ~~the Collaborative Performance Framework is: [ ]~~
* ~~the~~ *~~failure level~~* ~~is [ ]~~
 |
| Clause Z35 | **Collateral Warranty Agreements**If Clause Z355 applies* the *Consultant* provides *collateral warranty agreements* in favour of [ ].
* the Consultant procures *collateral warranty agreements* from the following Subconsultants:

[ ] in favour of the following parties [ ](Note that this Z Clause needs to be read in conjunction with Option X8: Collateral Warranty Agreements) |
| Clause Z37 | **MOD Additional Clauses and Access to MOD Sites**Where Clause Z37 applies, the Ministry of Defence terms and conditions are listed in the MOD DEFCONS and DEFFORMS Schedule appended to this Contract(Where this is to apply, append a schedule to this Call Off Contract listing out the DEFCONs and DEFFORMs that are to apply) |
| Clause Z39 | **Financial Distress** If Clause Z39 appliesThe *credit ratings* at the Contract Date and the rating agencies issuing them are

|  |  |  |
| --- | --- | --- |
| party | rating agency | *credit rating* |
| *[Consultant]* | [ ] | [ ] |
| [Consortium Member] | [ ] | [ ] |
| [*Guarantor*] | [ ] | [ ] |

 |
| Clause Z42 | **Off Shoring of Data****The Risk Assessment** is a full risk assessment and security review carried out by the *Employer* in accordance with [HMG Security Policy Framework (SPF) including HMG IA Standard No. 1 - Technical Risk Assessment, October 2009, Issue No: 3.51 and ICT Offshoring (International Sourcing) Guidance dated July 2011] or any later revision or replacement.] |
| Clause Z45 | **Apprenticeships**The percentage of the *Consultant’s* employees require to be on formal apprenticeship programmes is ……………………………. % |
| Clause Z48 | **Building Information Modelling** (Note this template Call Off Contract contains basic drafting for use on a project using BIM Level 2. The template drafting will need further adaption for a project using BIM Level 3 and the Employer should therefore seek legal advice to incorporate such provisions)ABIM Protocol[applies and is appended as a Schedule to this Call Off Contract][does not apply]If a BIM Protocol does not apply:* The **BIM Information Manager** is [the person identified as the BIM Information Manager OR having responsibility for managing and maintaining the Project’s building information model, as identified] in [the BIM Information Requirements OR appended as a Schedule to this Call Off Contract.];
* The **BIM Information Requirements** are set out in [the (insert document reference)] document appended as a Schedule to this Call Off Contract;
* The **BIM Model Production and Delivery Table** is the building information model production and delivery table appended as a Schedule to this Call Off Contract;

[The Supplier shall act as the **BIM Information Manager** |

|  |
| --- |
| Part two – Data provided by the *Consultant* |
| 1 Statements given in all contracts | * The *Consultant* is

Name ………………………………….Address …………………………………. |
|  | * The *key people* are
* Name [ ]
* Job [ ]
* Responsibilities [ ]
* Experience [ ]
* *[repeat as necessary]*
 |
|  | * The *staff rates* are:
* Name/job title Rate
* [ ] [ ]
* [ ] [ ]
* [ ] [ ]
 |
|  | * The following matters will be included in the Risk Register

…………………………………. |
| Optional statements | **If the *Consultant* is to decide the *completion date* for the whole of the *services***The *completion date* for the whole of the *services* is [… .] |
|  | **If the programme is to be identified in the Contract Data*** The programme identified in the Contract Data is ………………………………….
 |
| *Include where expenses are being stated by the Consultant* | **If the *Consultant* states any *expenses**** The *expenses* stated by the *Consultant* are

|  |  |
| --- | --- |
| **item**  | **amount**  |
| [ ]  | [ ] |

 |
| *[Include if the Consultant requires additional access]* | **If the *Consultant* requires additional access**The *Employer* provides access to the following persons, places and thingsaccess to *access date*………………………………….…………………………………. |
|  | **If Option A or C is used** * The *activity schedule* is ………………………………….
* The tendered total of the Prices is ...................................................
 |
|  | **If Option Y(UK)1 is used** |
|  | * The *project bank* is ………………………………….
* The *named suppliers* are ………………………………….
 |

|  |
| --- |
| ***Additional conditions of contract* – clauses Z1 to Z49** |
| **Clause Z1** | **Interpretation and the law** Z1.1 In this contract, except where the context shows otherwise:* references to a document include any revision made to it in accordance with this contract;
* references to a statute or statutory instrument include any amendment or re-enactment of it from time to time and any subordinate legislation or code of practice made under it;
* references to a British, European or International standard include any current relevant standard that replaces it;
* references to persons or organisations will be construed so as to include bodies corporate, unincorporated associations, partnerships and any other legal entity; and
* the words “includes” or “including” are construed without limitation.

Z1.2 Terms for which no interpretation is provided in this contract shall have the meaning ordinarily given to them by the legal profession where appropriate but otherwise shall be interpreted in accordance with their dictionary meaning.**Acquired Rights Directive** is the European Council Directive 77/187/EEC on the approximation of laws of European member states relating to the safeguarding of employees’ rights in the event of transfers of undertakings, businesses or parts of undertakings or businesses, as amended or re-enacted from time to time**Authority** means The Minister for the Cabinet Office ("Cabinet Office") as represented by Crown Commercial Service, a trading fund of the Cabinet Office, whose offices are located at 9th Floor, The Capital, Old Hall Street, Liverpool L3 9PP**Confidential Information** is any information, however it is conveyed, that relates to the business, personnel, affairs, developments, trade secrets, ideas, concepts, schemes, information, knowledge, techniques, methodology, and without limiting the above anything else in the nature of know-how, together with all information derived from any of the above, and any other information clearly designated as being confidential (whether or not it is marked “confidential”) or which ought reasonably to be considered to be confidential.**Consultant Personnel** is all persons employed or engaged by the *Consultant* together with the *Consultant’s* servants, agents, suppliers, consultants and Subconsultants (and all persons employed by any Subconsultant together with the Subconsultant’s servants, consultants, agents, suppliers and sub-subconsultants);**Contracting Authorities** means the bodies listed in the contract notice [insert OJEU reference number] on [Insert date of issue of OJEU dd/mm/yyyy] in the Official Journal of the European Union and “Contracting Authority” shall be construed accordingly;**Employment Regulations** are the Transfer of Undertakings (Protection of Employment) Regulations 2006 (SI 2006/246) as amended or replaced or any other Regulations implementing the Acquired Rights Directive**Environmental Information Regulations** is the Environmental Information Regulations 2004 and any guidance and/or codes of practice issued by the Information Commissioner in relation to such regulations.**FOIA** is the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time together with any guidance and/or codes of practice issued by the Information Commissioner in relation to such legislation;**Former Consultant** is the *Consultant* supplying services to the *Employer* before the Relevant Transfer Date that are the same as or substantially similar to the service (or any part of the service) and shall include any sub-consultant of such supplier (or any sub-consultant of any such sub-consultant)**Information** has the meaning given under section 84 of the Freedom of Information Act 2000A **Prohibited Act** is: * to directly or indirectly offer, promise or give any person working for or engaged by the *Employer* and/or the Authority or other Contracting Authority or any other public body a financial or other advantage to:
	+ induce that person to perform improperly a relevant function or activity; or
	+ reward that person for improper performance of a relevant function or activity;
* to directly or indirectly request, agree to receive or accept any financial or other advantage as an inducement or a reward for improper performance of a relevant function or activity in connection with this contract; and /or
* committing any offence:
	+ under the Bribery Act 2010 (or any legislation repealed or revoked by such Act)
	+ under legislation or common law concerning fraudulent acts; or
	+ defrauding, attempting to defraud or conspiring to defraud the *Employer*; or
	+ any activity, practice or conduct which would constitute one of the offences listed above if such activity, practice or conduct had been carried out in the UK.

**Relevant Requirements** are all applicable laws relating to bribery, corruption and fraud, including the Bribery Act 2010 and any guidance issued by the Secretary of State for Justice pursuant to section 9 of the Bribery Act 2010.**Material** means all designs, drawings, models, plans, specifications, design details, photographs, brochures, reports, feasibility studies, planning submissions, notes of meetings, CAD materials, calculations, data, databases, schedules, programmes, bills of quantities, budgets and any other materials provided in connection with this contract and all updates, amendments, additions and revisions to them and any works, designs, or inventions incorporated or referred to in them for any purpose relating to this contract.**Relevant Transfer** is a transfer of employment to which the Employment Regulations applies**Relevant Transfer Date** is, in relation to a Relevant Transfer, the date upon which the Relevant Transfer takes place **Request for Information** is a request for information or an apparent request under the FOIA or the Environmental Information Regulations**Security Policy** means the *Employer’s* security policy attached as a Contract Schedule as may be updated from time to time**Transferring Employer Employees** are those employees of the *Employer* to whom the Employment Regulations will apply on the Relevant Transfer Date **Transferring Former Consultant Employees** are, in relation to a Former Consultant, those employees of the Former Consultant to whom the Employment Regulations will apply on the Relevant Transfer Date**Working Day** is any day other than a Saturday or Sunday or public holiday in England and Wales. |
| **Clause Z2** | **Prevention of fraud and bribery**Insert new clauses:Z2.1 The *Consultant* represents and warrants that neither it, nor to the best of its knowledge any of its employees, have at any time prior to the Contract Date: * committed a Prohibited Act or been formally notified that it is subject to an investigation or prosecution which relates to an alleged Prohibited Act; and/or
* been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act.

Z2.2. Throughout the period in which the *services* are performed the *Consultant* does not:* commit a Prohibited Act; and/or
* do or suffer anything to be done which would cause the *Employer* or any of the *Employer’s* employees, consultants, contractors, sub-consultants or agents to contravene any of the Relevant Requirements or otherwise incur any liability in relation to the Relevant Requirements

Z2.3 Throughout the period in which the *services* are performed the *Consultant*:* establishes, maintains and enforces, and requires that its Subconsultants establish, maintain and enforce, policies and procedures which are adequate to ensure compliance with the Relevant Requirements and prevent the occurrence of a Prohibited Act;
* keeps appropriate records of its compliance with this contract and make such records available to the *Employer* on request;
* provides and maintains and where appropriate enforces an anti-bribery policy (which shall be disclosed to the *Employer* on request) to prevent it and any *Consultant’s* employees or any person acting on the *Consultant’s* behalf from committing a Prohibited Act.

 Z.2.4 The *Consultant* immediately notifies the *Employer* in writing if it becomes aware of any breach of clause Z2.1, Z2.2 and / or Z2.3 , or has reason to believe that it has or any of the its employees or Subconsultants have:* been subject to an investigation or prosecution which relates to an alleged Prohibited Act;
* been listed by any government department or agency as being debarred, suspended, proposed for suspension or debarment, or otherwise ineligible for participation in government procurement programmes or contracts on the grounds of a Prohibited Act; and/or
* received a request or demand for any undue financial or other advantage of any kind in connection with the performance of this contract or otherwise suspects that any person or party directly or indirectly connected with this contract has committed or attempted to commit a Prohibited Act.

Z2.5 If the *Consultant* makes a notification to the *Employer* pursuant to clause Z2.4, the *Consultant* responds promptly to the *Employer's* enquiries, co-operates with any investigation, and allows the *Employer* to audit any books, records and/or any other relevant documentation in accordance with this contract. Z2.6 Without limitation to clause 22.2 if the *Consultant* breaches Clause Z2.3, the *Employer* may instruct the *Consultant* to remove a person employed by the *Consultant* who has caused the *Consultant’s* breach to remove that person and the *Consultant* shall immediately ensure that person has no further connection with the work included in this contract.  |
| **Clause Z3** | **Recovery of sums due from *Consultant*** Where the Employer is a Crown Body, then Z3.1 applies to the exclusion of Z3.2. Otherwise, Z3.2 applies to the exclusion of Z3.1.Z3.1 Where under this contract any sum of money is recoverable from or payable by the *Consultant*, such sum may be deducted from or reduced by the amount of any sum or sums then due or which at any time after may become due to the *Consultant* under this contract or any other contract with any Department or Office of Her Majesty's Government.Z3.2 Where under this contract or any other contract between the *Consultant* and the *Employe*r any sum of money is recoverable from or payable by the *Consultant*, such sum may be deducted from or reduced by the amount of any sum or sums then due or which at any time after may become due to the *Consultant* under this contract or any other contract with the *Employer*.  |
| **Clause Z4** | **Assignment and Novation** Z4.1 The *Employer* is entitled to assign or otherwise dispose of its rights under this contract or any part thereof to:* any Contracting Authority; or
* any other body (including any private sector body) which substantially performs any of the functions that previously had been performed by the *Employer*.

Z4.2 The *Consultant* does not, without the written consent of the *Employer*, assign or transfer this contract, or any part of, share of or interest in it. In the absence of the *Employer’s* written consent no sum of money becoming due under this contract is payable to any person other than the *Consultant*.Z4.3 The *Employer* is entitled to, and the *Consultant* gives consent to, the novation of this contract or any part thereof to:* any Contracting Authority; or
* any other body (including any private sector body) which substantially performs any of the functions that previously had been performed by the *Employer*;

upon such terms as the *Employer* proposes, provided that where such novation increases the burden on the *Consultant* pursuant to this contract, the novation shall be a compensation event. According a new clause 60.1(13) shall be added that reads “A novation pursuant to clause Z4.3 occurs which increases the burden on the *Consultant*  pursuant to this contract”. Z4.5 Any change in the legal status of the *Employer* such that it ceases to be a Contracting Authority does not affect the validity of this contract. In such circumstances, this contract binds and inures to the benefit of any successor body to the *Employer*. Z4.6 If this contract is novated to a body which is not a Contracting Authority or if a successor body which is not a Contracting Authority becomes the *Employer* (both such bodies being referred to in the remainder of this clause as the “transferee”) the transferee is only able to assign, novate or otherwise dispose of its rights and obligations under this contract or any part thereof with the written consent of the *Consultant*. |
| **Clause Z5** | **Discrimination**Z5.1 The *Consultant* does not discriminate directly or indirectly or by way of victimisation or harassment against any person contrary to the Equality Act 2010, any predecessor statute of it or any amendment or re-enactment of it from time to time (the “Discrimination Acts”).Z5.2 In connection with the *services* the *Consultant* co-operates with and assists the *Employer* to satisfy his duty under the Discrimination Acts to eliminate unlawful discrimination and to promote equality of opportunity between persons of different racial groups and between disabled people and other people.Z5.3 Where any employee or Subconsultant is required to carry out any activity alongside the *Employer*’s employees, the *Consultant* ensures that each such employee or Subconsultant complies with the *Employer*’s employment policies and codes of practice relating to discrimination and equal opportunities.Z5.4 The *Consultant* notifies the *Employer* in writing as soon as he becomes aware of any investigation or proceedings brought against the *Consultant* under the Discrimination Acts in connection with this contract and* provides any information requested by the investigating body, court or tribunal in the timescale allotted,
* attends (and permits a representative from the *Employer* to attend) any associated meetings,
* promptly allows access to any relevant documents and information and
* cooperates fully and promptly with the investigatory body, court or tribunal.

Z5.5 The *Consultant* indemnifies the *Employer* against all costs, charges, expenses (including legal and administrative expenses) and payments made by the *Employer* arising out of or in connection with any investigation or proceedings under the Discrimination Acts resulting from any act or omission of the *Consultant*.Z5.6 The *Consultant* includes in the conditions of contract for each Subconsultant obligations substantially similar to those set out above. |
| **Clause Z6** | **Conflict of interest**Z6.1 The *Consultant* does not take an action which would cause a conflict of interest to arise in connection with this contract. The *Consultant* notifies the *Employer* if there is any uncertainty about whether a conflict of interest may exist or arise.Z6.2 The *Consultant* immediately notifies the *Employer* of any circumstances giving rise to or potentially giving rise to conflicts of interest relating to the *Consultant* and/or the *Employer* (including without limitation its reputation and standing), of which it is aware or anticipates may justify the *Employer* taking action to protect its interests. Z6.3 The Consultant must take positive steps to mitigate any conflict of interest that may exist or arise under Clause Z6.1 or there are circumstances that may give rise to a conflict of interest under Z6.2. Z6.4 Should the Parties be unable to either remove the conflict of interest and/or to reduce its damaging effect to a reasonably acceptable level, *the* *Employer* has the right to terminate this contract whereupon the provisions of PSC clause 92.2 apply to the termination. |
| **Clause Z7** | **Merger, take-over or change of control**Z7.1 In clauses Z7, Z30 (Consortia), Z39 (Financial Distress), Z40 (Change of Control – new guarantee) and Z41 (Parent Company Guarantee)* **Change of Control** is an event where a single person (or group of persons acting in concert)
* acquires Control of the *Consultant* or
* acquires a direct or indirect interest in the relevant share capital of the *Consultant* and as a result holds or controls the largest direct or indirect interest in (and in any event more than 25% of) the relevant share capital of the *Consultant*,
* **Consortium Member** is an organisation or person which is a member of a group of economic operators comprising the *Consultant*, whether as a participant in an unincorporated joint venture or a shareholder in a joint venture company,
* **Control** has the meaning set out in section 1124 of the Corporation Tax Act 2010,
* **Controller** is the single person (or group of persons acting in concert) that
* has Control of the *Consultant* or a Consortium Member or
* holds or controls the largest direct or indirect interest in the relevant share capital of the *Consultant* or a Consortium Member,
* **Credit Rating Threshold** means the minimum credit rating  for the Consultant, a Consortium Member or a proposed guarantor, such credit rating being set out at Annex 2 to Schedule 16 of the Framework Agreement,
* **Framework Agreement** means the framework agreement pursuant to which this contract has been entered into
* **Guarantor** is a person who has given a Parent Company Guarantee to the *Employer* and
* **Parent Company Guarantee** is a guarantee of the *Consultant*’s performance in the form set out in the Scope, or if not set out in the Scope, the template form attached to this contract.

Z7.2 A Change of Control does not happen without the prior agreement of the *Employer*, and if a Change of Control occurs without the *Employer’s* prior consent, then the *Employer* may treat the Change of Control as a substantial failure by the *Consultant* to comply with his obligations.Z7.3 The *Consultant* notifies the *Employer* immediately if a Change of Control has occurred or is expected to occur.Z7.4 If the Change of Control will not allow the *Consultant* to perform its obligations under this contract, the *Employer* may treat the Change of Control as a substantial failure by the *Consultant* to comply with his obligations.Z7.5 The *Consultant* notifies the *Employer* immediately of any material change in * the direct or indirect legal or beneficial ownership of any shareholding in the *Consultant*. A change is material if it relates directly or indirectly to a change of 3% or more of the issued share capital of the *Consultant*, or
* the composition of the *Consultant*. Without limitation a change is material if it directly or indirectly affects the performance of this contract by the *Consultant*.

Z7.6 The *Consultant* notifies the *Employer* immediately of any change or proposed change in the name or status of the *Consultant*. Z7.7 If the *Consultant* does not provide a notification required by clause Z7.5 or Z7.6, the *Employer* may treat that failure as a substantial failure by the *Consultant* to comply with his obligations.Z7.8 In this clause Z7 a Change of Control in relation to* material change in the ownership of shares in, or
* change in the name or status of

a Consortium Member is treated as a change relating to the *Consultant*. |
| **Clause Z8** | **Appointment of *Adjudicator***Z8.1 The *Adjudicator*’s appointment under the NEC Adjudicator’s Contract current at the *starting date* includes the following additional conditions of contract “The *Adjudicator* complies, and takes all reasonable steps to ensure that any persons advising or aiding him comply, with the Official Secrets Act 1989. Any information concerning the *contract between the Parties* obtained either by the *Adjudicator* or any person advising or aiding him is confidential, and may not be used or disclosed by the *Adjudicator* or any such person except for the purposes of this Agreement.” |
| **Clause Z9** | **Project Bank Account**Z9.1 If Option Y(UK)1 applies to this contract then this Z clause appliesZ9.2 Clause Y1.6 is amended by inserting the following after the second sentence:“The *Employer* may propose that a Supplier is added to the Named Suppliers. The *Consultant* accepts the proposal if the addition of the Supplier to the Named Suppliers is practicable.”Z9.3 The *Employer* may notify the *Consultant* that payments under this contract will no longer be made using the Project Bank Account. This notice is a compensation event. Within one week of the *Employer*’s notice, the *Consultant* notifies the Named Suppliers that the Project Bank Account is no longer to be used and proposes an alternative method to ensure that the Named Suppliers receive payments in accordance with their contracts.  |
| **Clause Z10** | ***Employer*’s Codes of Conduct**Z10.1 The *Consultant* complies (and ensures that any person employed by him or acting on his behalf complies) with the *Employer*’s code of conduct to the extent one is included as a Contract Schedule to this contract. The *Consultant* complies with the code of conduct until Completion and for the *period of retention*.Z10.2 A failure to comply with this clause is treated as a substantial failure by the *Consultant* to comply with his obligations. |
| **Clause Z11** | **Fair payment** Z11.1 The *Consultant* assesses the amount due to a Subconsultant without taking into account the amount assessed under this contract.Z11.2 The *Consultant* includes in the contract with each Subconsultant* a period for payment of the amount due to the Subconsultant not greater than 19 days after the date on which payment becomes due under this contract. The amount due includes, but is not limited to, payment for work which the Subconsultant has completed from the previous assessment date up to the current assessment date in this contract,
* a provision requiring the Subconsultant to include in each subsubcontract the same requirement, except that the period for payment is to be not greater than 23 days after the date on which payment becomes due under this contract and
* a provision requiring the Subconsultant to assess the amount due to a subsubconsultant without taking into account the amount paid by the *Consultant*.

Z11.3 The *Consultant* notifies non-compliance with the timescales for payment through the Efficiency and Reform Group supplier feedback service. The *Consultant* includes this provision in each subcontract, and requires Subconsultants to include the same provision in each subsubcontract. Z11.4 A failure to comply with this condition is treated as a substantial failure by the *Consultant* to comply with his obligations. |
| **Clause Z12** | **Confidentiality** Z12.1 Except to the extent set out in this clause or where disclosure is expressly permitted elsewhere in this contract, each party shall:* treat the other party's Confidential Information as confidential and safeguard it accordingly; and
* not disclose the other party's Confidential Information to any other person without that other party’s prior written consent.

Z12.2 Clause Z12.1 shall not apply to the extent that: * such disclosure is a requirement of the law of the contract placed upon the party making the disclosure, including any requirements for disclosure under the FOIA or the Environmental Information Regulations pursuant to clause Z16 (Freedom of Information);
* such information was in the possession of the party making the disclosure without obligation of confidentiality prior to its disclosure;
* such information was obtained from a third party without obligation of confidentiality;
* such information was already in the public domain at the time of disclosure otherwise than by a breach of this contract; or
* it is independently developed without access to the other party's Confidential Information.

Z12.3 The *Consultant* shall not, and shall procure that the Consultant Personnel do not, use any of the *Employer’s* Confidential Information received otherwise than for the purposes of this contract.Z12.4 The *Consultant* may only disclose the *Employer’s* Confidential Information to the Consultant Personnel who are directly involved in the provision of the *services* and who need to know the information, and shall ensure that such Consultant Personnel are aware of, acknowledge the importance of, and comply with these obligations as to confidentiality. In the event that any default, act or omission of any Consultant Personnel causes or contributes (or could cause or contribute) to the *Consultant* breaching its obligations as to confidentiality under or in connection with this contract, the *Consultant* shall take such action as may be appropriate in the circumstances, including the use of disciplinary procedures in serious cases. To the fullest extent permitted by its own obligations of confidentiality to any Consultant Personnel, the *Consultant* shall provide such evidence to the *Employer* as the *Employer* may reasonably require (though not so as to risk compromising or prejudicing the case) to demonstrate that the *Consultant* is taking appropriate steps to comply with this clause, including copies of any written communications to and/or from Consultant Personnel, and any minutes of meetings and any other records which provide an audit trail of any discussions or exchanges with Consultant Personnel in connection with obligations as to confidentiality.Z12.5 At the written request of the *Employer*, the *Consultant* shall procure that those members of the Consultant Personnel identified in the *Employer's* notice signs a confidentiality undertaking prior to commencing any work in accordance with this contract.Z12.6 Nothing in this contract shall prevent the *Employer* from disclosing the *Consultant’s* Confidential Information:* to any Crown Body or any other Contracting Authorities. All Crown Bodies or Contracting Authorities receiving such Confidential Information shall be entitled to further disclose the Confidential Information to other Crown Bodies or other Contracting Authorities on the basis that the information is confidential and is not to be disclosed to a third party which is not part of any Crown Body or any Contracting Authority;
* to any consultant, contractor or other person engaged by the *Employer* or any person conducting an Office of Government Commerce gateway review;
* for the purpose of the examination and certification of the *Employer* 's accounts; or
* for any examination pursuant to Section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the *Employer* has used its resources.

and for the purposes of the foregoing, disclosure of the *Consultant’s* Confidential Information shall be on a confidential basis and subject to a confidentiality agreement or arrangement containing terms no less stringent than those placed on the *Employer* under this clause Z12.6. Z12.7 The *Employer* shall use all reasonable endeavours to ensure that any government department, Contracting Authority, employee, third party or Subconsultant to whom the *Consultant’s* Confidential Information is disclosed pursuant to the above clause is made aware of the *Employer's* obligations of confidentiality.Z12.8 Nothing in this clause shall prevent either party from using any techniques, ideas or know-how gained during the performance of this contract in the course of its normal business to the extent that this use does not result in a disclosure of the other party's Confidential Information or an infringement of intellectual property rights.  |
| **Clause Z13** | **Security Requirements** Z13.1 The *Consultant* complies with, and procures the compliance of its personnel, with: * the Security Policy;
* the Security Management Plan produced pursuant to the Security Provisions; and
* the Security Provisions contained within the Security Policy or the Scope.

Z13.2 The *Consultant* shall ensure that the Security Management Plan produced by the *Consultant* fully complies with the Security Policy. |
| **Clause Z14** | **Official Secrets Act**Z14.1 The Official Secrets Act 1989 applies to this contract from the *starting date* until the *defects date* or earlier termination. Z14.2 The *Consultant* notifies his employees and Subconsultants of their duties under the Official Secrets Act 1989.Z14.3 A failure to comply with this clause is treated as a substantial failure by the *Consultant* to comply with his obligations.Z14.4 The *Consultant* complies with the staff vetting and training requirements stated in the Scope, if any. |
| **Clause Z15** | **Data protection**Z15.1 (1) The Data Protection Acts are the Data Protection Act 1998 (as amended) and any other laws or regulations relating to privacy or personal data.(2) Personal Data is information collected by the *Consultant* on behalf of the *Employer* in relation to this contract, which relates to living individuals who can be identified* from that information or
* from that information combined with other details in (or likely to come into) the possession of the *Employer*.

Z15.2 For the purposes of this contract and the Data Protection Acts * the *Employer* is the Data Controller and
* the *Consultant* is the Data Processor.

Z15.3 The *Consultant* processes the Personal Data in accordance with (and so as not to put the *Employer* in breach of) the Data Protection Acts and only to the extent necessary for the purpose of performing his obligations under this contract.Z15.4 The *Consultant* has in place for as long as it holds the Personal Data* appropriate technical and organisational measures (having regard to the nature of the Personal Data) to protect the Personal Data against accidental, unauthorised or unlawful processing, destruction, loss, damage, alteration or disclosure and
* adequate security programmes and procedures to ensure that unauthorised persons do not have access to the Personal Data or to any equipment used to process the Personal Data.

Z15.5 The *Consultant* immediately notifies the *Employer* if it receives * a request from any person whose Personal Data it holds to access his Personal Data or
* a complaint or request relating to the *Employer*’s obligations under the Data Protection Acts.

Z15.6 The *Consultant* assists and co-operates with the *Employer* in relation to any complaint or request received, including* providing full details of the complaint or request,
* complying with the request within the time limits set out in the Data Protection Acts and in accordance with the instructions of the *Employer* and
* promptly providing the *Employer* with any Personal Data and other information requested by him.

Z15.7 The *Consultant* complies with the requirements of the *Employer* in relation to the storage, dispatch and disposal of Personal Data in any form or medium.Z15.8 The *Consultant* immediately notifies the *Employer* on becoming aware of any breach of this clause or of the Data Protection Acts.Z15**.**9 The *Consultant* does not process Personal Data outside the European Economic Area (the “EEA”) without the prior written agreement of the *Employer*. Z15.10 If the *Consultant* becomes aware that Personal Data will be transferred or processed outside the EEA, the *Consultant* sends the *Employer* details of: * + the Personal Data which will be processed outside the EEA;
	+ the countries where the Personal Data will be processed;
	+ any Subconsultants or other third parties who will be processing and/or receiving Personal Data outside the EEA; and
	+ proposals to ensure the *Consultant* will provide adequate levels of protection and safeguards of the Personal Data that will be processed outside the EEA to ensure compliance with the Data Protection Acts.

Z15.11 Where the *Employer* agrees to the *Consultant* processing or transferring Personal Data outside the EEA the *Consultant* complies with the instructions of the *Employer* and provides an adequate level of protection to any Personal Data in accordance with the Data Protection Acts  |
| **Clause Z16** | **Freedom of Information**Z16.1.The *Consultant* acknowledges that unless the *Employer* has notified the *Consultant* that the *Employer* is exempt from the provisions of the FOIA, the *Employer* is subject to the requirements of the FOIA and the Environmental Information Regulations. The *Consultant* cooperates with and assists the *Employer* so as to enable the *Employer* to comply with its information disclosure obligations.Z16.2 The *Consultant*:* transfers to the *Employer* all Requests for Information that it receives as soon as practicable and in any event within two Working Days of receiving a Request for Information;
* provides the *Employer* with a copy of all Information relevant to the Request for Information in its possession, or power in the form that the *Employer* requires within five Working Days (or such other period as the *Employer* may specify) of the *Employer’s* request;
* provides all necessary assistance as reasonably requested by the *Employer* to enable the *Employer* to respond to the Request for Information within the time for compliance set out in section 10 of the FOIA or regulation 5 of the Environmental Information Regulations; and
* procures that its Subconsultants do likewise.

Z16.3 The *Employer* is responsible for determining in its absolute discretion whether any information is exempt from disclosure in accordance with the provisions of the FOIA or the Environmental Information Regulations.Z16.4 The *Consultant* does not respond directly to a Request for Information unless authorised to do so by the *Employer*.Z16.5 The *Consultant* acknowledges that the *Employer* may, acting in accordance with the MoJ Code of Practice on the Discharge of the Functions of Public Authorities under Part 1 of the Freedom of Information Act 2000, be obliged to disclose Information without consulting or obtaining consent from the *Consultant* or despite the *Consultant* having expressed negative views when consulted.Z16.6 The *Consultant* ensures that all Information is retained for disclosure throughout the period for retention and permits the *Employer* to inspect such records as and when reasonably requested from time to time. |
| **Clause Z17** | **Records and Audit Access**Z17.1 In addition to its obligations under clause 13.6 of the *conditions of contract* the *Consultant* keeps documents and information obtained or prepared by the *Consultant* or any Subconsultant in connection with this contract for the *period for retention.* Z17.2 The *Consultant* permits the *Employer*, comptroller, auditor general and any other auditor appointed by the *Employer* to examine documents held or controlled by the *Consultant* or any Subconsultant.Z17.3 The *Consultant* provides such oral or written explanations as the *Employer* or comptroller and auditor general considers necessary. Z17.4 The *Consultant* acknowledges that, for the purpose of examining and certifying the *Employer’*s accounts or any examination pursuant to Section 6(1) of the National Audit Act 1983, the comptroller and auditor general or any other auditor appointed by the *Employer* may examine documents held or controlled by the *Consultant* or any Subconsultant and may require the *Consultant* to provide such oral or written explanations as he considers necessary. The *Consultant* promptly complies with any such requirements at his own cost. This clause does not constitute a requirement or agreement for the purposes of section 6(3)(d) of the National Audit Act 1983 for the examination, certification or inspection of the accounts of the *Consultant* and the carrying out of an examination under Section 6(3)(d) of the National Audit Act 1983 in relation to the *Consultant* is not a function exercisable under this contract.  |
| **Clause Z18** | **Reporting: Small and Medium Enterprises**Z18.1 In this clause “SME” is* a Subconsultant or
* a subconsultant to a Subconsultant

that also:* is autonomous,
* is a United Kingdom or European Union enterprise not owned or controlled by a non-United Kingdom or non-European Union parent company,
* for a medium sized enterprise (medium class) employs fewer than 250 staff, has turnover no greater than 50 million Euros and does not have a balance sheet greater than 43 million Euros,
* for a small sized enterprise (small class) employs fewer than 50 staff, has turnover no greater than 10 million Euros and does not have a balance sheet greater than 10 million Euros and
* for a micro sized enterprise (micro class) employs fewer than 10 staff, has turnover no greater than 2 million Euros and does not have a balance sheet greater than 2 million Euros.

Z18.2 For each SME employed in connection with the *services*, the *Consultant* reports to the *Employer* on a monthly basis from the *starting date* until Completion and at the *defects date** the name of the SME,
* the class of SME (medium, small or micro),
* the value and percentage of the contract undertaken by the SME,
* the amounts paid to the SME and
* the aggregated value paid to the SME since the *starting date*.

Z18.3 The *Consultant* acknowledges that the *Employer* may* publish the information supplied under clause Z18.2, along with the *Consultant*’s name and this contract name and
* pass the information supplied under this clause Z18 to any government department who may then publish it along with the names of the SMEs, the *Consultant*’s name and this contract name.

Z18.4 The *Consultant* ensures that the conditions of contract for each Subconsultant who is an SME include * a term allowing the *Employer* to publish the information supplied under Z18.2 and
* obligations substantially similar to those set out in this clause Z18.

Z18.5 The *Consultant* further ensures that the conditions of contract for each Subconsultant include a requirement that the conditions of contract for any subsubconsultant engaged by the Subconsultant who is an SME include obligations substantially similar to those set out in clause Z218.4. |
| **Clause Z19** | **The *Employer*’s liability**Z19.1 The *Employer*’s total liability to the *Consultant* for all matters arising under or in connection with this contract, other than the excluded matters, is limited to the amount stated in the Contract Data, and applies in contract, tort or delict or otherwise to the extent allowed under the *law of the contract*.Z19.2 The excluded matters are the amounts payable to the *Consultant* as stated in this contract for* the total of the Prices if Option A applies,
* the Price for Services Provided to Date adjusted by the *Consultant*’s share if Option C applies.
* the Price for Services Provided to Date if Option E applies.
* the amount of any expenses properly spent by the *Consultant* in Providing the Services.
* Any tax which the law requires the *Employer* topay to the *Consultant.*
 |
| **Clause Z20** | **Tax Non-Compliance**Z20.1 1. Tax Non-Compliance is where a tax return submitted by the *Consultant* to a Relevant Tax Authority on or after 1 October 2012 is found on or after 1 April 2013 to be incorrect as a result of:
* a Relevant Tax Authority successfully challenging the *Consultant* under the General Anti-Abuse Rule or the Halifax Abuse Principle or under any tax rule or legislation with similar effect or
* the failure of an avoidance scheme in which the *Consultant* was involved which was (or should have been) notified to a Relevant Tax Authority under the DOTAS or a similar regime or
* gives rise on or after 1 April 2013 to a criminal conviction in any jurisdiction for tax-related offences which is not spent at the Contract Date or to a civil penalty for fraud or evasion.

(2) DOTAS are the Disclosure of Tax Avoidance Schemes rules contained in Part 7 of the Finance Act 2004 and in secondary legislation made pursuant to it, as extended to National Insurance contributions by the National Insurance Contributions (Application of Part 7 of the Finance Act 2004) Regulations 2012 (SI 2012/1868). (3) General Anti-Abuse Rule is* the legislation in Part 5 of the Finance Act 2013 and
* any future legislation introduced to counteract tax advantages arising from abusive arrangements to avoid National Insurance contributions.

(4) Halifax Abuse Principle is the principle explained in the CJEU case C-255/02 Halifax and others.(5) Relevant Tax Authority is HM Revenue & Customs or, if the *Consultant* is established in another jurisdiction, the tax authority in that jurisdiction. Z20.2 The *Consultant* warrants that it has notified the *Employer* of any Tax Non-Compliance or any litigation in which it is involved relating to any Tax Non-Compliance prior to the Contract Date.Z25.3 The *Consultant* notifies the *Employer* within one week of any Tax Non-Compliance occurring after the Contract Date and provides details of * the steps the *Consultant* is taking to address the Tax Non-Compliance and to prevent a recurrence,
* any mitigating factors that it considers relevant and
* any other information requested by the *Employer*.

Z20.4 The *Consultant* is treated as having substantially failed to comply with his obligations if* the warranty given by the *Consultant* under clause Z20.2 is untrue,
* the *Consultant* fails to notify the *Employer* of a Tax Non-Compliance or
* the *Employer* decides that any mitigating factors notified by the *Consultant* are unacceptable.
 |
| **Clause Z21** | **Quality Management Points** Z21.1 Quality Management Points are points accrued by the *Consultant* in accordance with the Quality Table set out below. Quality Management Points accrue for the failures listed on the Quality Table whether arising from an audit by the *Consultant*, the *Employer* or the relevant accreditation bodyZ21.2 If the *Consultant* fails to comply with his quality management system, the *Consultant* accrues Quality Management Points from the date when the failure is identified in accordance with the Quality Table. The number of Quality Management Points is reduced in accordance with the Quality Table.Z21.3 The *Consultant* maintains a register of the number of Quality Management Points in effect, showing when Quality Management Points accrue and are removed.Z21.4 If the number of Quality Management Points in effect at any time is more than 25 points, the *Consultant* and the *Employer* meet within one week to consider ways of reducing the number of Quality Management Points in effect to 25 or less and to avoid accruing further Quality Management Points. The *Consultant* submits a report to the *Employer* within one week of the meeting setting out* the actions agreed at the meeting and
* any other actions which the *Consultant* proposes to take immediately to reduce the number of Quality Management Points in effect to 25 or less and to avoid accruing further Quality Management Points.

Z21.5 If the *Employer* does not accept the *Consultant*’s proposals or the *Consultant* does not take the agreed actions, the *Employer* serves a quality warning notice on the *Consultant*. Within one week of receipt of the quality warning notice, the *Consultant* submits a report to the *Employer* setting out the actions which the *Consultant* has taken and what further or alternative actions he proposes to take to reduce the number of Quality Management Points in effect to 25 or less.Z21.6 Until the number of Quality Management Points in effect is reduced to 25 or less, the *Consultant* takes the actions detailed in his reports and submits weekly up date reports to the *Employer* setting out the actions he has taken, the results of those actions and the actions which are still to be taken by him.Z21.7 Failure to take actions to reduce the number of Quality Management Points in effect to 25 or less is treated as a substantial failure by the *Consultant* to comply with his obligations.**Quality Table**

| Failure | Quality Management Points | Period of effect |
| --- | --- | --- |
| Failure to have a complete Quality Plan in place and operating | 25 | Until audit confirms that Quality Plan complete and operating |
| The Quality Plan does not comply with the requirements of this contract | 10 per failure | Until audit confirms that [Quality Plan] complies |
| Failure to raise a Non-Conformity report | 5 per [Non-Conformity] | 6 months |
| Failure to raise a corrective action report | 5 per [Non-Conformity] | 6 months |
| Failure to correct Quality Plan in manner set out in a corrective action report(see note 1 below) | 10 per failure | Until failure corrected |
| Failure to implement recommendations in audit report(see note 1 below) | 5 per recommendation | Until audit confirms that recommendation implemented |
| Failure to carry out internal audit | 25 per audit | Until audit carried out |
| Carrying out work without release of hold point | 10 per item | 6 months |
| Failure to make records available for inspection by the *Employer* | 10 per failure | Until the records are made available |
| Failure to allow access for *Employer* audits | 10 per failure | Until *Employer* audit is carried out |
| Failure by *Consultant* to accrue Quality Management Points that should have been accrued | The number of Quality Management Points that should have been accrued | Applicable to the failure that should have accrued Quality Management Points |
| plus an additional number of Quality Management Points equivalent to the Quality Management Points that should have been accrued | 6 months |
| Note 1: For these failures additional Quality Management Points are accrued at each audit until an audit confirms that rectification/correction/implementation/action has taken place. |

 |
|  |  |
| **Clause Z22** | **Transfer of Undertakings (Protection of Employment) Regulations 2006 (“TUPE”)** Z22.1 The Parties agree that: * where the commencement of the provision of the *service* or any part thereof results in one or more Relevant Transfers, Contract Schedule 1 shall apply as follows:
* where the Relevant Transfer involves the transfer of Transferring Employer Employees, Part A of Contract Schedule 1 shall apply;
* where the Relevant Transfer involves the transfer of Transferring Former Consultant Employees, Part B of the Contract Schedule 1 shall apply;
* where the Relevant Transfer involves the transfer of Transferring Employer Employees and Transferring Former Consultant Employees, Parts A and B of Contract Schedule 1; and
* Part C of Contract Schedule1 shall not apply;
* where commencement of the provision of the *service* or a part of thereof does not result in a Relevant Transfer, Part C of Contract Schedule 1 shall apply and Parts A and B of Contract Schedule 1 shall not apply; and
* Part D of Contract Schedule 1 shall apply on the expiry or termination of the *service* or any part of thereof.
 |
|  **Clause Z23** | **Changes to *staff rates* and Subconsultants**Z23.1 When the *Consultant* proposes a revision to an existing *staff rate* or a new *staff rate*, the proposal is accompanied by a certificate from the *Consultant’s* (or if appropriate Consortium Member’s – as defined in clause Z7) Chief Financial Officer or Director of Finance (or an equivalent officer authorised to bind the *Consultant* and agreed by the *Employer* before the proposal is issued) confirming that the proposal* is accurate and not misleading,
* has been prepared in conformity with generally accepted accounting principles within the United Kingdom,
* is a true and fair reflection of the information included within the *Consultant’s* books, management and statutory accounts and other documents and records and
* complies with this contract.

Z23.2 If a Subconsultant wishes to propose revisions to an existing staff rate or a new staff rate and the *Consultant* considers that, in order to comply with any law, the Subconsultant should submit its proposal directly to the *Employer*, the *Consultant* submits a request to that effect to the *Employer* for acceptance. A reason for not accepting the *Consultant’s* request is that the law does not require the Subconsultant to submit its proposal directly to the *Employer*. If the *Employer* accepts the *Consultant’s* request, the *Consultant* directs the Subconsultant to submit its proposal directly to the *Employer*.Z23.3 Where, in order to verify an invoice submitted by the *Consultant*, the *Employer* requires a Subconsultant to provide * records of any Time Charge and expenses incurred by it or
* a certificate that its invoice and records of any Time Charge and expenses incurred by it are accurate and not misleading

and the *Consultant* considers that, in order to comply with any law, the Subconsultant should submit its records and certificate directly to the *Employer*, the *Consultant* submits a request to that effect to the *Employer* for acceptance. A reason for not accepting the *Consultant’s* request is that the law does not require the Subconsultant to submit its records and certificate directly to the *Employer*. If the *Employer* accepts the *Consultant’s* request, the *Consultant* directs the Subconsultant to submit its records and certificate directly to the *Employer*.Z23.4 The *Consultant* includes in the conditions of contract for each Subconsultant* provisions substantially similar to those set out in clause Z23.1,
* a right for the *Employer* to audit any records and certificates provided by the Subconsultant under this clause Z23,
* an obligation on the Subconsultant to discuss directly with the *Employer* any concerns that the *Employer* may have as to the accuracy of any records and certificates provided by the Subconsultant,
* a right for the *Consultant* to recover from the Subconsultant (or to deduct from any amount that would otherwise be due to the Subconsultant) the amount of any overpayment identified by the *Employer* as a result of its audits and discussions with the Subconsultant and
* an acknowledgment from the Subconsultant that the *Employer* may enforce these provisions directly against the Subconsultant under the Contracts (Rights of Third Parties) Act 1999.
 |
| **Clause Z24** | **Insurance cover** Z24.1 All insurances required to be effected and maintained under this contract by the *Consultant* are placed with reputable insurers, to whom the *Employer* has no reasonable objection and upon customary and usual terms prevailing for the time being in the insurance market. The said terms and conditions do not include any term or condition to the effect that any insured must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010 or the Third Parties (Rights Against Insurers) Act (Northern Ireland) Order 1930 as amended by the Insolvency (Northern Ireland) Order 1989. Z24.2 Nothing in this clause relieves the *Consultant* from any of its obligations and liabilities under this contract.  |
| **Clause Z25** | **Professional indemnity insurance**Z25.1 The *Consultant* obtains and maintains the professional indemnity insurance required by Clause 81.1 of the *conditions of contract* upon customary and usual terms and conditions prevailing for the time being in the insurance market, and with reputable insurers lawfully carrying on such insurance business on the basis and in an amount not less than that stated in the Contract Data, provided always that such insurance is available at commercially reasonable rates. The said terms and conditions do not include any term or condition to the effect that the *Consultant* must discharge any liability before being entitled to recover from the insurers, or any other term or condition which might adversely affect the rights of any person to recover from the insurers pursuant to the Third Parties (Rights Against Insurers) Act 2010 or the Third Parties (Rights Against Insurers) Act (Northern Ireland) 1930 as amended by the Insolvency (Northern Ireland) Order 1989.Z25.2 The *Consultant* does not without the prior written approval of the *Employer* settle or compromise with the insurers any claim which the *Consultant* may have against the insurers and which relates to a claim by the *Employer* against the *Consultant*, nor by any act or omission lose or prejudice the *Consultant*’s right to make or proceed with such a claim against the insurers.Z25.3 The *Consultant* immediately informs the *Employer* if the professional indemnity insurance ceases to be available at rates and on terms that the *Consultant* considers to be commercially reasonable. Any increased or additional premium required by insurers by reason of the *Consultant*’s own claims record or other acts, omissions, matters or things particular to the *Consultant*  is deemed to be within commercially reasonable rates.Z25.4 The *Consultant* co-operates fully with any measures reasonably required by the *Employer* including (without limitation) completing any proposals for insurance and associated documents, maintaining such insurance at rates above commercially reasonable rates if the *Employer* undertakes in writing to reimburse the *Consultant* in respect of the net cost of such insurance to the *Consultant* above commercially reasonable rates or, if the *Employer* effects such insurance at rates at or above commercially reasonable rates, reimbursing the *Employer* in respect of what the net cost of such insurance to the *Employer* would have been at commercially reasonable rates.Z25.5 The above obligation in respect of professional indemnity insurance continues notwithstanding termination of the *Consultant*’s employment under this contract for any reason whatsoever, including (without limitation) breach by the *Employer.* |
| **~~Clause Z26~~** | * **~~Termination and omission of work OMIT DO NOT USE~~**

~~Z26.1 If the~~ *~~Employer~~* ~~instructs a change to the Scope which involves the omission of part of the~~ *~~services~~*~~, the~~ *~~Employer~~* ~~may engage other people to carry out the part omitted. The instruction is assessed as a compensation event, except that if the instruction is given for insolvency or a default by the~~ *~~Consultant~~*~~, the assessment includes a deduction of the forecast additional cost to the~~ *~~Employer~~* ~~of completing the~~ *~~services~~*~~.~~~~Z26.2 The following is added at the end of the first bullet point in clause 91.1 of the~~ *~~conditions of contract:~~*~~“unless instructed otherwise by the~~ *~~Employer~~*~~”.~~~~Z26.3 The following are treated as a substantial failure by the~~ *~~Consultant~~* ~~to comply with his obligations~~~~• a key resource needed by the~~ *~~Consultan~~*~~t to Provide the Services is no longer available and the~~ *~~Consultant~~* ~~does not propose an alternative resource acceptable to the~~ *~~Employer~~*~~• the~~ *~~Consultant~~*~~‘s performance as measured in accordance with the current edition of the Collaborative Performance Framework is below the~~ *~~failure level~~*~~• the~~ *~~Consultant~~* ~~breaching the terms of its obligations in clause 22.1 of the~~ *~~conditions of contract~~* ~~or~~~~• any conflict of interest under this contract cannot be resolved to the~~ *~~Employer’s~~* ~~satisfaction.~~~~Z26.4 The~~ *~~Employer~~* ~~may terminate the~~ *~~Consultant’s~~* ~~obligation to Provide the Services by notifying the~~ *~~Consultant~~* ~~if in the~~ *~~Employer’s~~* ~~opinion the known or anticipated cost of the project, which the~~ *~~services~~* ~~are performed (or to be performed) in connection with, has significantly increased.~~ |
| **Clause Z27** | **Termination – PCRs, Regulation 73**Z27.1 The occurrence of the following events are deemed to be a substantial failure of the *Consultant* tocomply with his obligations: * one or more of the mandatory or discretionary grounds for exclusion referred to in regulation 57 of the Public Contracts Regulations 2015 applied to the *Consultant* at the Contract Date.

Z27.2 The *Employer* may terminate the *Consultant*‘s obligation to Provide the Services by notifying the *Consultant* if* this contract has been subject to substantial modification which would have required a new procurement procedure pursuant to regulation 72 of the Public Contracts Regulations 2015 or
* the Court of Justice of the European Union declares, in a procedure under Article 258 of the Treaty on the Functioning of the European Union, that a serious infringement of the obligations under the European Union Treaties and the Public Contracts Directive has occurred.

If the modification or infringement was due to a default by the *Consultant*, this is treated as a termination because of a substantial failure of the *Consultant* to comply with his obligations. |
| **Clause Z28** | **Value Added Tax (VAT) Recovery** Z28.1 Where under this contract any amount is calculated by reference to any sum which has been or may be incurred by any person, the amount shall include any VAT in respect of that amount only to the extent that such VAT is not recoverable as input tax by that person (or a member of the same VAT group) whether by set off or repayment. |
| **Clause Z29** | **Tax Arrangements of Public Appointees**Z29.1   For the purposes of this clause* **Associated Company** is any company, corporation, partnership, joint venture or other entity which directly or indirectly controls, is controlled by or is under common control with the *Consultant*.  The word “control” in this context means the ability or entitlement to exercise, directly or indirectly, at least 50 per cent of the voting rights attributable to the shares or other interest in the controlled company, corporation, partnership, joint venture or other entity.
* **Staff** are individuals (other than direct employees of the *Consultant*, an Associated Company or any Subconsultant) made available by the *Consultant* to the *Employer* for the purpose of Providing the Services.

Z29.2   Where any Staff are liable to be taxed in the United Kingdom in respect of consideration received under this contract, the *Consultant* complies, and procures that the Staff comply, with the Income Tax (Earnings and Pensions) Act 2003 and all other statutes and regulations relating to income tax in respect of that consideration. Z29.3   Where any Staff are liable to National Insurance Contributions (NICs) in respect of consideration received under this contract, the *Consultant* complies, and procures that the Staff comply, with the Social Security Contributions and Benefits Act 1992 and all other statutes and regulations relating to NICs in respect of that consideration. Z29.4    The *Employer* may, at any time during the term of this contract, request the *Consultant* to provide information to demonstrate either how any member of Staff is complying with clauses Z29.2 and Z29.3 or why those clauses do not apply to it. Z29.5  If the *Consultant* fails to provide information in response to a request under clause Z29.4* within the *period for reply* or
* which adequately demonstrates either how any member of Staff is complying with clauses Z29.2 and Z29.3 or why those clauses do not apply to it

the *Employer* may* treat such failure as a substantial failure by the *Consultant* to comply with his obligations or
* instruct the *Consultant* to replace the relevant member of Staff

Z29.6 If the *Employer* receives or identifies information through any means which demonstrates that a member of Staff is not complying with clauses Z29.2 and Z29.3, the *Employer* may treat such non-compliance as a substantial failure by the *Consultant* to comply with his obligations.Z29.7   The *Consultant* acknowledges that the *Employer* may * supply any information which it receives under clauses Z29.4 or Z29.6 or
* advise the non-supply of information

to the Commissioners of Her Majesty’s Revenue & Customs or Revenue Scotland for the purpose of the collection and management of revenue for which they are responsible. |
| **Clause Z30** | **Consortia**Z30.1 Where two or more Consortium Members comprise the *Consultant,* each Consortium Member is jointly and severally liable to the Employer for the performance of the *Consultant’s* obligations under this contract. Z30.2 If the joint venture arrangement between any Consortium Members which comprise the *Consultant* is terminated for any reason, the *Employer* may • terminate this contract with immediate effect and• treat the termination of this contract as a substantial failure by the *Consultant* to comply with his obligations.Z30.3 Clause 90.1 of the *conditions of contract* is amended by inserting after “the other Party” in each of the second, third and fourth places where it appears the words “(or, in the case of the *Consultant,* any Consortium Member)”.  |
| **Clause Z31** | **Subconsulting**Z31.1 Before: * appointing a proposed Subconsultant or
* allowing a Subconsultant to appoint a proposed subsubconsultant

the *Consultant* submits to the *Employer* for acceptance * a European Single Procurement Document (as described in regulation 59 of the Public Contracts Regulations 2015) in respect of the proposed Subconsultant or subsubconsultant or
* other means of proof that none of the mandatory or discretionary grounds for exclusion referred to in regulation 57 of the Public Contracts Regulations 2015 applies to the proposed Subconsultant or subsubconsultant.

Z31.2 The *Consultant* does not appoint the proposed Subconsultant (or allow the Subconsultant to appoint the proposed subsubconsultant) until the *Employer* has accepted the submission. A reason for not accepting the submission is that it shows that there are grounds for excluding the proposed Subconsultant or subsubconsultant under regulation 57 of the Public Contracts Regulations 2015.Z31.3 If requested by the *Employer*, the *Consultant* provides further information to support, update or clarify a submission under clause Z31.1. Z31.4 If, following the acceptance of a submission under clause Z31.2, it is found that one of the grounds for excluding the Subconsultant or subsubconsultant under regulation 57 of the Public Contracts Regulations 2015 applies, the *Employer* may instruct the *Consultant* to * replace the Subconsultant or
* require the Subconsultant to replace the subsubconsultant.
 |
| **Clause Z32** | **Energy Efficiency Directive**Z32.1 To the extent contained in the Scope, the *Consultant* includes in the *conditions of contract* for each Subconsultant and subsubconsultant obligations substantially similar to those set out in the Scope for * compliance with the Procurement Policy Note 7/14 entitled “Implementing Article 6 of the Energy Efficiency Directive” and
* demonstrating to the *Employer* how in Providing the Services how the Subconsultant and subsubconsultant complies with the requirements of Procurement Policy Note 7/14 entitled “Implementing Article 6 of the Energy Efficiency Directive”.
 |
| **Clause Z33** | **Compliance with statutory requirements** The *Consultant* Provides the Services in compliance with all relevant: * acts of parliament and any instruments, rules, orders, regulations, notices, directions, bye-laws, permissions and plans for the time being made under or deriving validity from them;
* European Directives or Regulations legally enforceable in England and Wales;
* rules, regulations, building regulations, orders, bye-laws or codes of practice or similar of any local or other competent authority or of any statutory undertaker; and
* permissions, consents, approvals, licences, certificates and permits as may be necessary lawfully to commence, carry out, complete and maintain the *services*.
 |
| **Clause Z34** | **Negotiation and mediation** Z34.1 Without prejudice to either Party’s right to refer a dispute to the *Adjudicator* in accordance with clause W1 or W2 (as appropriate), any dispute or difference between the Parties arising out of or relating to this contract is referred by either Party initially to representatives of the *Employer* and *Consultant* for negotiation and resolution.Z34.2 If any dispute is not resolved within ten working days after it has been referred to the Parties’ representatives (or such longer period as the Parties may agree), it is referred to an authorised senior officer of the *Employer* and an authorised senior officer of the *Consultant* for negotiation and resolution.Z34.3 If any dispute cannot be resolved within ten working days after it has been referred to the authorised senior officers of the *Employer* and *Consultant* (or such longer period as the Parties may agree) either Party may decline to continue to participate in the negotiation but both should give serious consideration to referring the dispute to mediation. |
|  **Clause Z35** | **Collateral Warranty Agreements** Z35.1 If Option X8 applies addthe following sub-clauses to option X8: X8.2 The *Consultant* procures that the Subconsultants referred to in the Contract Data enter into the *subconsultant collateral warranties.*X8.3 The *Consultant* shall provide the *Employer* with duly completed *collateral warranty agreements* and / or *subconsultant collateral warranties* in accordance with clauses X8.1 and X8.2 (as appropriate) no later than ten Working Days after the *Employer* has provided the *Consultant* with appropriate forms suitable for execution.X8.4 If the *Consultant* fails to deliver the required c*ollateral warranty agreements* and / or *subconsultant collateral warranties* (or any one of them)in the manner and within the time stipulated by this contract, one quarter (1/4) of the Price for Services Provided to Date is retained in assessments of the amount due until the *Consultant* has remedied the failure. |
|  **Clause Z36** | **Access to MOD sites** Z36.1 In this clause only:* “Site” includes any of Her Majesty’s Ships or Vessels and Service Stations; and
* “Officer in charge” includes Officers Commanding Service Stations, Ships’ Masters or Senior Officers, and Officers superintending Government Establishments.

Z36.2 The *Employer* issues passes for those representatives of the *Consultant* who are approved for admission to the Site and a representative is not admitted unless in possession of such a pass. Passes remain the property of the *Employer* and are surrendered on demand or on completion of the *service*.Z36.3 The *Consultant’*s representatives when employed within the boundaries of a Site comply with such rules, regulations and requirements (including those relating to security arrangements) as may be in force for the time being for the conduct of personnel at that Site. When on board ship, compliance is with the Ship’s Regulations as interpreted by the Officer in charge. Details of such rules, regulations and requirements are provided on request to the Officer in charge.Z36.4 The *Consultant* is responsible for the living accommodation and maintenance of its representatives while they are employed at a Site. Sleeping accommodation and messing facilities, if required, may be provided by the *Employer* wherever possible, at the discretion of the Officer in charge, at a cost fixed in accordance with current Ministry of Defence regulations. The status accorded to the *Consultant*‘s personnel for messing purposes is at the discretion of the Officer in charge who, wherever possible, gives his decision before the commencement of this contract where so asked by the *Consultant*. When sleeping accommodation and messing facilities are not available, a certificate to this effect may be required by the *Employer* and is obtained by the *Consultant* from the Officer in charge. Such certificate is presented to the *Employer* with other evidence relating to the costs of this contract.Z36.5. The *Consultant* makes such arrangements through the Technical Branch named for this purpose in this contract. When such transport is not available within a reasonable time or in circumstances where the *Consultant* wishes its representatives to accompany material for installation which it is to arrange to be delivered, the *Consultant* makes its own transport arrangements. The *Employer* reimburses the *Consultant*’s reasonable costs for such transport of its representatives on presentation of evidence supporting the use of alternative transport and of the costs involved. Transport of the *Consultant*’s representatives locally overseas which is necessary for the purpose of this contract is provided wherever possible by the Ministry of Defence or by the Officer in charge and, where so provided, is free of charge.Z36.6. Treatment in a Service hospital or medical centre, dental treatment, the provision of dentures or spectacles, conveyance to and from a hospital, medical centre or surgery not within the Site and transportation of the *Consultant*’s representatives back to the United Kingdom, or elsewhere, for medical reasons, is charged to the *Consultant* at rates fixed in accordance with current Ministry of Defence regulations.Z36.7 Accidents to the *Consultant*’s representatives which ordinarily require to be reported in accordance with Health and Safety at Work Act 1974 are reported to the Officer in charge so that the Inspector of Factories may be informed.Z36.8 No assistance from public funds, and no messing facilities, accommodation or transport overseas is provided for dependants or members of the families of the *Consultant’*s representatives. Medical or necessary dental treatment may, however, be provided for dependants or members of families on repayment at current Ministry of Defence rates. |
|  **Clause Z37** | **MoD DEFCON Requirements** Z37.1 If this Clause Z37 applies, then the Ministry of Defence terms and conditions listed in the MOD DEFCONS and DEFFORMS stated in the Contract Data shall apply to this contract and the *Consultant* Provides the Services in accordance with such MOD DEFCONS and DEFFORMS.Z37.2 The *Consultant* confirms that it has had the opportunity to review the MOD DEFCONS and DEFFORMS and has raised all due diligence questions in relation to those documents with the Employer prior to the *starting date*.Z37.3 Where required by the *Employer*, the *Consultant* shall take such actions as are necessary to ensure that the MOD DEFCONS and DEFFORMS constitute legal, valid, binding and enforceable obligations on the *Consultant*. |
|  |  |
| **Clause Z38** | **Intellectual Property Rights** Z38.1   In this clause Z38:* “**Intellectual Property Rights**” means any and all patents, trademarks, service marks, copyright, moral rights, rights in a design, know-how, Confidential Information and all or any other intellectual or industrial property rights whether or not registered or capable of registration and whether subsisting in the United Kingdom or any other part of the world together with all or any goodwill relating or attached thereto; and
* “**Material**” means all Material prepared by or on behalf of the *Consultant*.

Z38.2 The Intellectual Property Rights in all Material and the work executed from them remains the property of the *Consultant*. The *Consultant* hereby grants to the *Employer* and to the Authority an irrevocable, royalty free, non-exclusive licence to use and reproduce the Material for any and all purposes connected with the *services*. Such licence entitles the *Employer* and the Authority to grant sub-licences to third parties in the same terms as this licence.Z38.3 The *Consultant* shall not be liable to any licencee for any use of the Material or the Intellectual Property Rights in the Material for purposes other than those for which the same were originally prepared by or on behalf of the *Consultant*. Z38.4 In the event that the *Consultant* does not own the copyright or any Intellectual Property Rights in any Material the *Consultant* uses all reasonable endeavours to procure the right to grant such rights to the *Employer* to use any such copyright or Intellectual Property Rights from any third party owner of the copyright or Intellectual Property Rights. In the event that the *Consultant* is unable to procure the right to grant to the *Employer* in accordance with the foregoing the *Consultant* procures that the third party grants a direct licence to the *Employer* on industry acceptable terms.Z38.5 The *Consultant* waives any moral right to be identified as author of the Material in accordance with section 77, Copyright Designs and Patents Acts 1988 and any right not to have the Material subjected to derogatory treatment in accordance with section 8 of that Act as against the *Employer* or any licensee or assignee of the *Employer*.Z38.6 In the event that any act unauthorised by the *Employer* infringes a moral right of the *Consultant* in relation to the Material the *Consultant* undertakes, if the *Employer* so requests and at the *Employer’s* expense, to institute proceedings for infringement of the moral rights.Z38.7 The *Consultant* warrants to the *Employer* that he has not granted and shall not (unless authorised by the *Employer*) grant any rights to any third party to use or otherwise exploit the Material.Z38.8 The *Consultant* supplies copies of the Material to the *Employer* and to the *Employer’s* other contractors and consultants for no additional fee to the extent necessary to enable them to discharge their respective functions in relation to this contract or related works.Z38.9 After the termination or conclusion of the *Consultant’s* employment, the *Consultant* supplies the *Employer* with copies and/or computer discs of such of the Material as the *Employer* may from time to time request and the *Employer* pays the Consultant’s reasonable costs for producing such copies or discs.Z38.10 In Providing the Service the *Consultant* does not infringe any Intellectual Property Rights of any third party. The *Consultant* indemnifies the *Employer* against claims, proceedings, compensation and costs arising from an infringement or alleged infringement of the Intellectual Property Rights of any third party. |
| **Clause Z39** | **Financial Distress**Z39.1 In this clause Z39 Credit Rating is the *credit rating* or any revised long term *credit rating* issued by a rating agency accepted by the *Employer* in respect of the *Consultant*, a Consortium Member or any *Guarantor*.Z39.2 The *Consultant* notifies the *Employer* within one week if any of the following events occurs in relation to the *Consultant*, a Consortium Member or a *Guarantor*• its Credit Rating falls below the relevant *credit rating*,• a further fall in its Credit Rating below the relevant credit rating,• it issues a profits warning to a stock exchange or makes any other public announcement about a material deterioration in its financial position or prospects,• it is subject to a public investigation into improper financial accounting and reporting, suspected fraud or any other impropriety,• it commits a material breach of its covenants to its lenders or• its financial position or prospects deteriorate to such an extent that it would not meet the Credit Rating Threshold.Z39.3 If any of the events listed in clause Z39.2 occurs, the *Employer* may require the *Consultant* to give to the *Employer* a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the *Consultant* and accepted by the *Employer* who (in either case) has a Credit Rating at least equal to the *credit rating* for the person to whom the event listed in clause Z39.2 has occurred.Z39.4 The *Employer* may accept a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the *Consultant* who does not comply with clause Z39.3 if the *Consultant* gives to the Employer an assurance that the Controller or the alternative guarantor will so comply within 18 months of the *Employer‘s* acceptance. If so, the Parties agree a process for reviewing the financial standing of the Controller or the alternative guarantor during that period in order to demonstrate to the *Employer* that it will so comply by the end of that period.Z39.5 If• the *Consultant* fails to notify the *Employer* that an event listed in clause Z39.2 has occurred,• neither the Controller nor any alternative guarantor proposed by the *Consultant* complies with clause Z39.3,• the *Consultant* does not give to the *Employer* a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the *Employer* within four weeks of a request from the *Employer* to do so or• the *Consultant* fails to demonstrate to the *Employer* that the Controller or the alternative guarantor accepted by the *Employer* will comply with clause Z39.3 within 18 months of the *Employer‘s* acceptancethe *Employer* may treat such failure as a substantial failure by the *Consultant* to comply with his obligations. |
| **Clause Z40** | **Change of Control – new guarantee**Z40.1 If a Change of Control occurs, the *Consultant* provides to the *Employer* * certified copies of the audited consolidated accounts of the Controller for the last three financial years,
* a certified copy of the board minute of the Controller confirming that it will give to the *Employer* a Parent Company Guarantee if so required by the *Employer* and any other information required by the *Employer* in order to determine whether the Controller has a credit rating at least equal to the *credit rating* for the original Guarantor (if there is one) or the *Consultant* (if there is not).

Z40.2 If the Controller does not comply with the tests in clause Z40.1 or (if applicable) does not provide the legal opinion required in clause Z40.6, the *Consultant* may propose an alternative guarantor to the *Employer* for acceptance. The *Consultant* provides to the *Employer* the details set out in clause Z40.1 and (if applicable) the legal opinion required in clause Z40.6 in relation to the proposed alternative guarantor. A reason for not accepting the proposed alternative guarantor is that he does not comply with the tests in clause Z40.1 or (if applicable) does not provide the legal opinion required in clause Z40.6.Z40.3 If so required by the *Employer*, the *Consultant* within four weeks gives to the *Employer* a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the *Employer*.Z40.4 The *Employer* may accept a Parent Company Guarantee from the Controller or an alternative guarantor proposed by the *Consultant* who does not comply with the tests in clause Z40.1 if the *Consultant* gives to the *Employer* an assurance that the Controller or the alternative guarantor will so comply within 18 months of the *Employer‘s* acceptance. If so, the Parties agree a process for reviewing the financial standing of the Controller or the alternative guarantor during that period in order to demonstrate to the *Employer* that it will so comply by the end of that period.Z40.5 If• neither the Controller nor any alternative guarantor proposed by the *Consultant* complies with the tests in clause Z40.1 or provides the legal opinion required by clause Z40.6,• the *Consultant* does not give to the *Employer* a Parent Company Guarantee from the Controller or an alternative guarantor accepted by the *Employer* within four weeks of a request from the Employer to do so or• the *Consultant* fails to demonstrate to the *Employer* that the Controller or the alternative guarantor accepted by the *Employer* will comply with the tests in clause Z40.1 within 18 months of the *Employer‘s* acceptancethe *Employer* may treat such failure as a substantial failure by the *Consultant* to comply with his obligations.Z40.6 If the Controller, or any alternative guarantor proposed by the *Consultant*, is not a company incorporated in and subject to the laws of England and Wales, the *Consultant* provides a legal opinion from a lawyer or law firm which is• qualified and registered to practise in the jurisdiction in which the Controller or guarantor is incorporated and• accepted by the *Employer*.The legal opinion is addressed to the *Employer* on a full reliance basis and the liability of the lawyer or law firm giving the opinion is not subject to any financial limitation unless otherwise agreed by the *Employer*.The legal opinion confirms that the method of execution of the Parent Company Guarantee is valid and binding under applicable local law and in particular covers the matters listed in the Scope. |
| **Clause Z41** | **Parent Company Guarantee**Z41.1 If required by the *Employer*, the *Consultant* gives to the *Employer* a Parent Company Guarantee. If the Parent Company Guarantee was not given by the Contract Date, it is given to the *Employer* within four weeks of the Contract Date or the *Employer‘s* request, whichever is later. Parent Company Guarantees are given by• for a standalone company – the Controller,• for an unincorporated joint venture (more than one party) – the Controller of each Consortium Member or• for an incorporated joint venture– the Controller of each Consortium Member.In all cases it is for the *Employer* to decide (in its discretion) whether it will accept a Parent Company Guarantee from a company other than the Controller.Z41.2 A failure to comply with this condition is treated as a substantial failure by the *Consultant* to comply with his obligations. |
| **Clause Z42** | **Offshoring of data** |
|  | Z42.1 In this clause  **Risk Assessment** is a full risk assessment and security review carried out by the *Employer* in accordance with the document stated in the Contract Data  |
|  | Z42.2 The Consultant does not store any of the *Employer*‘s data that is classified as Official or higher in accordance with “Government Security Classifications” dated April 2014 (or any later revision or replacement) * offshore or
* in any way that it could be accessed from an offshore location

until the *Employer* has confirmedto the *Consultant* thateither* the *Employer* has gained approval for such storage in accordance with “*Offshoring information assets classified at OFFICIAL” dated November 2015* (or any later revision or replacement) *or*
* such approval is not required.
 |
|  | Z42.3 The *Consultant* ensures that no premises are used to Provide the Services until * such premises have passed a risk assessment or
* the *Employer* confirms to the *Consultant* that no risk assessment is required.
 |
|  | Z42.4 The *Consultant* complies with a request from the *Employer* to provide any information required to allow the *Employer* to * gain approval for storing data or allowing access to data from an offshore location in accordance with Z42.2 or
* conduct a risk assessment for any premises for the purpose of Z42.3.
 |
|  | Z42.5 The *Consultant* ensures that any subcontract (at any stage of remoteness from the *Employer*) contains provisions to the same effect as this clause. |
|  | Z42.6 A failure to comply with this condition is treated as a substantial failure by the *Consultant* to comply with his obligations. |

**Clause Z43 Payment forecast**

Z43.1 Prior to the submission of the *Consultant’s* first invoice, the *Consultant* submits to the *Employer* a payment forecast based on the *Consultant’s* estimate of the interim payments (including fees and expenses) which the *Consultant* anticipates will fall due at each assessment until Completion of the whole of the services.

Z43.2 Each subsequent invoice from the *Consultant* is accompanied by an updated payment forecast, amended to show the effects of any changes in the Scope and Accepted Programme.

**Clause Z44 Responsibility for documents**

Z44.1 The *Employer* may at any reasonable time examine schedules, calculations, surveys, reports, specifications, drawings and/or any other documents and information which are in the possession of the *Consultant* and which concern this contract, but no such examination relieves the *Consultant* of any responsibility to Provide the Services.

**Clause Z45 Apprenticeships**

Z45.1 The *Consultant* is required to take all reasonable steps to employ apprentices, and report to the *Employer* on a monthly basis the numbers of apprentices employed and the wider skills training provided, in Providing the Services.

Z45.2 The *Consultant* is required to take all reasonable steps to ensure that no less than the percentage of its employees stated in the Contract Data (the “Apprenticeship Percentage”) are on formal apprenticeship programmes or that a similar proportion of hours worked in Providing the Services, (which may include support staff and Subconsultants) are provided by employees on formal apprenticeship programmes.

Z45.3 The *Consultant i*s required to make available to its employees and Subconsultants working on this contract, information about the Government’s Apprenticeship programme and wider skills opportunities.

Z45.4 The *Consultant* is to provide any further skills training opportunities that are appropriate for its employees engaged in the *services*.

Z45.5 The *Consultant* is to provide a monthly written report detailing the following measures and be prepared to discuss apprenticeships at its regular meetings with the *Employer:*

* the number of people during the reporting period employed on this contract, including support staff and Subconsultants,
* the number of apprentices and number of new starts on apprenticeships directly initiated through the procurement process,
* the percentage of all employees taking part in an apprenticeship programme,
* if applicable, an explanation from the *Consultant* as to why it is not managing to meet the specified percentage target
* actions being taken to improve the take up of apprenticeships and
* other training/skills development being undertaken by employees in relation to this contract, including
	+ work experience placements for 14 to 16 year olds,
	+ work experience /work trial placements for other ages,
	+ student sandwich/gap year placements,
	+ graduate placements,
	+ vocational training,
	+ basic skills training and
	+ on site training provision/ facilities.

**Clause Z46 Termination following prolonged suspension**

Z46.1 The *Consultant* may terminate his obligation to Provide the Services by notifying the Employer if

* the whole of the *services* has been stopped under clause 33 of the *conditions of contract* for a period in excess of six months;
* the *Consultant* has given the *Employer* a request for an instruction that the *services* be resumed; and
* the *Consultant* has not been given instructions to resume the *services* within a period of 30 days after the *Employer* receives from the *Consultant* a request for an instruction that the *services* be resumed.

**Clause Z47 Employer’s Property**

Z47.1 If the *Consultant* is permitted to use equipment or other such property belonging to the *Employer* (the “Employer’s Property”) the following provisions apply.

* All Employer’s Property remains the property of the *Employer*.
* Any failure of the Employer’s Property shall not be a compensation event unless the *Consultant* demonstrates that the failure was caused by the *Employer’s* undue delay in its repair or replacement.

**Clause Z48 Building Information Modelling**

 Where a BIM Protocol Applies

Z48.1 If the Contract Data states a BIM Protocol applies, then the Employer and the Consultant shall:

* comply with their respective obligations set out in the BIM Protocol;
* have the benefit of any rights granted to them in the BIM Protocol; and
* have the benefit of any limitations or exclusions of their liability contained in the BIM Protocol.

Where a BIM Protocol Does Not Apply

Z48.2 If the Contract Data states that a BIM Protocol does not apply then:

* if it is stated in the Contract Data that the Consultant is to act as the BIM Information Manager, the Consultant shall act as a the BIM Information Manager for the Project as more fully set out in the BIM Documents;
* if it is not stated in the Contract Data that the Consultant is to act as the BIM Information Manager, the Consultant shall comply with the reasonable instructions of the BIM Information Manager in relation to the BIM Documents;
* The Employer grants to the Consultant, with immediate effect, an irrevocable, non-exclusive, non-terminable, royalty-free licence (or, as the case may be, sub-licence) including the right to grant sub-licences (or, as the case may be, sub-sub-licences), to copy and make full use of the Material produced in accordance with the BIM Documents by or on behalf of the Employer (including any produced by the Consultant or another member of the professional team) for the purpose of providing the services and complying with the BIM Documents;
* Clause Z38.3 shall have no effect and neither Party shall be liable to the other for:
* any use of Material created by (or on behalf of) it for any purpose other than that for which that Material was prepared and/or provided; or
* any amendment or modification of the Material produced in accordance with the BIM Documents, except where such amendment or modification:
* was made with the consent (not to be unreasonably withheld) of the party that produced it (or on whose behalf it was produced);
* was permitted by the BIM Documents; or
* was made for a Permitted Use following termination of the engagement of the party that produced it (or on whose behalf it was produced) in relation to this contract.

 Clause Z49 Option X19: Task Order

|  |  |  |
| --- | --- | --- |
| Identified and defined terms | **X19**X19.1 | (1) A (1) A Task is work within the *service* which the *Service Manager* may i instructs the *Contractor* to carry out within a stated period of timeti time.(2) A Task Order is the *Service Manager*’s instruction to carry out a Task.(3) Task Completion is when the *Contractor* has done all the work in the Task and corrected Defects which would have prevented the *Employer* or Others from using the Affected Property and Others from doing their work.(4) Task Completion Date is the date for completion stated in the Task Order unless later changed in accordance with this contract. |
| Providing the Service | X19.2 | A Task Order includes* a detailed description of the work in the Task,
* a priced list of items of work in the Task in which items taken from the Price List are identified,
* the starting and completion dates for the Task,
* the amount of delay damages for the late completion of the Task and
* the total of the Prices for the Task when Option A or C is used or the forecast total of the Prices for the Task if Option E is used.

The *Service Manager* consults the *Contractor* about the contents of a Task Order before he issues it.When a Task Order is issued* the priced list of items for the Task is inserted in the Price List, and
* the work involved is added to the Service Information.

An instruction to carry out a Task is not a compensation event. |
|  | X19.3 | The delay damages in a Task Order, if any, are not more than the estimated cost to the *Employer* of late completion of the Task. If Task Completion is later than the Task Completion Date, the *Contractor* pays delay damages at the rate stated in the Task Order from the Task Completion Date until Task Completion.The Prices for items in the Task price list which are not taken from the Price List are assessed in the same way as compensation events. |
| Time | X19.4 | The *Contractor* does not start any work included in the Task until the *Service Manager* has instructed him to carry out the Task and does the work so that Task Completion is on or before the Task Completion Date. No Task Order is issued after the end of the *service period*.If Task Completion is after the end of the *service period*, the *service period* is extended until Task Completion. The *Service Manager* does not issue a Task Order during this extended period.The *Service Manager* may issue an instruction changing a Task Order. |
| Task Order programme | X19.5 | The *Contractor* submits a Task Order programme to the *Service Manager* for acceptance within the period stated in the Contract Data. |
|  | X19.6 | The *Contractor* shows on each Task Order programme which he submits for acceptance* the Task starting date and the Task Completion Date,
* planned Task Completion,
* the order and timing of the operations which the *Contractor* plans to do in order to complete the Task,
* provisions for
* float,
* time risk allowances,
* health and safety requirements and
* the procedures set out in this contract,
* the dates when, in order to Provide the Service in accordance with his Task Order programme, the *Contractor* will need
* access to the Affected Property,
* acceptances,
* Plant and Materials, equipment and other things to be provided by the *Employer* and
* information from Others,
* for each operation, a statement of how the *Contractor* plans to do the work identifying the principal Equipment and other resources which he plans to use and
* other information which the Service Information requires the *Contractor* to show on a Task Order programme submitted for acceptance.
 |
|  | X19.7 | Within one week of the *Contractor* submitting a Task Order programme to him for acceptance, the *Service Manager* either accepts the programme or notifies the *Contractor* of his reasons for not accepting it. A reason for not accepting the Task Order programme is that* the *Contractor*’s plans which it shows are not practicable,
* it does not show the information which this contract requires or
* it does not comply with the Service Information.
 |
| Revising the Task Order programme | X19.8 | The *Contractor* shows on each revised Task Order programme* the actual progress achieved on each operation and its effect upon the timing of the remaining work,
* the effects of implemented compensation events,
* how the *Contractor* plans to deal with any delays and to correct notified Defects and
* any other changes which the *Contractor* proposes to make to the Task Order programme.
 |
|  | X19.9 | The *Contractor* submits a revised Task Order programme to the *Service Manager* for acceptance* within the *period for reply* after the *Service Manager* has instructed him to and
* when the *Contractor* chooses to.

The latest programme accepted by the *Service Manager* supersedes previous accepted programmes. |
| Compensation events | X19.10 | The following are compensation events.(1) The *Service Manager* gives an instruction changing a Task Order.(2) The *Contractor* receives the Task Order after the starting date stated in the Task Order.(3) The *Employer* does not provide the right of access to the Affected Property in accordance with the latest accepted Task Order programme.(4) The *Employer* does not provide something which he is to provide as stated in the Service Information in accordance with the latest accepted Task Order programme.(5) The *Employer* or Others do not work in accordance with the latest accepted Task Order programme or within the conditions stated in the Service Information.(6) An event which* stops the *Contractor* completing a Task or
* stops the *Contractor* completing a Task by the Task Completion Date,

and which* neither Party could prevent,
* an experienced contractor would have judged at the date of issue of the Task Order to have such a small chance of occurring that it would have been unreasonable for him to have allowed for it and
* is not one of the other compensation events stated in this contract.

(7) A Task Completion Date is later than the end of the *service period*. |
|  | X19.11 | If, due to the compensation event, planned Task Completion is delayed, the delay to the Task Completion Date is stated in the *Contractor*’s quotation for the event and a programme is submitted with details of the assessment of the delay.Assessments of delay include time risk allowances and are based on the assumption that the Task Order programme can be changed and that delays were or will be reasonably incurred.A delay to the Task Completion Date is assessed as the length of time that, due the compensation event, planned Task Completion is delayed.The *Service Manager* may assess the delay if, when the *Contractor* submits quotations for a compensation event, the *Contractor* has not submitted a Task Order programme required by this contract. |
| Implementing compensation events | X19.12 | The changes to the calculated total of the Prices for the Task Order and any delay to the Task Completion Date are included in the *Service Manager*’s notification implementing a compensation event. |

*

THE SCOPE

[NOTE: PLEASE SEE FRAMEWORK SCHEDULE 2 FOR THE FULL EXTENT OF SERVICES AVAILABLE TO CONTRACTING AUTHORITIES. CONTRACTING AUTHORITIES SHOULD POPULATE THE SCOPE IN LIGHT OF AND IN ACCORDANCE WITH FRAMEWORK SCHEDULE 2. IT SHOULD DETAIL TYPES OF SERVICES THAT YOU REQUIRE TOGETHER WITH ANY RESPONSE TIMES, DATA PACK (INC SERVICE STANDARDS), STANDARDS, SERVICE LEVELS ENVISAGED UNDER THE FRAMEWORK AND AS REFINED DURING FURTHER COMPETITION. FURTHERMORE, CONTRACTING AUTHORITIES MUST MAKE SURE THAT THE SCOPE CONTAINS ALL OF THE REQUIRED INFORMATION AND REQUIREMENTS ENVISAGED BY THE NEC3 PSC. THE SERVICES INFORMATION MUST BE ALIGNED WITH THE NEC3 PSC AND IF EITHER THE CCS OR A CONTRACTING AUTHORITY REQUIRES ADVICE OR GUIDANCE ON COMPILING THE SCOPE THEN THE NEC CAN OFFER THIS TRAINING]

[INSERT OR APPEND HERE THE SCOPE INFORMATION DEVELOPED DURING THE FURTHER COMPETITION PROCEDURE].

PRICE LIST

[Insert or append here the Price List]

[Contract SCHDEDULE 1 – [ANNEX G]

STAFF TRANSFER

***[Guidance Note: this schedule only contains general provisions on the application of***

***TUPE and related issues and is essentially designed to alert Employers to the range of issues that may need to be considered where the entering into of a Call Off Agreement (and/or its subsequent expiry) is likely to entail a TUPE transfer. Employers should always take specialist legal advice on the specific TUPE and pensions drafting requirements (e.g. whether the New Fair Deal applies, whether there will be a Relevant Transfer etc) relevant to their project]***

1. Definitions
	1. In this Annex G, the following definitions shall apply:

|  |  |
| --- | --- |
|  |  |
| **“Consultant’s Final Personnel List”** |  means a list provided by the *Consultant* of all staff who will transfer under the Employment Regulations on the Relevant Transfer Date; |
| **“Consultant’s Provisional Personnel List”** |  means a list prepared and updated by the *Consultant* of all staff who are engaged in or wholly or mainly assigned to the provision of the *service* or any relevant part of the *service* which it is envisaged as at the date of such list will no longer be provided by the *Consultant* |
| **“Employee Liabilities”** | 1. means all claims, actions, proceedings, orders, demands, complaints, investigations (save for any claims for personal injury which are covered by insurance) and any award, compensation, damages, tribunal awards, fine, loss, order, penalty, disbursement, payment made by way of settlement and costs, expenses and legal costs reasonably incurred in connection with a claim or investigation including in relation to the following:
	1. redundancy payments including contractual or enhanced redundancy costs, termination costs and notice payments;
	2. unfair, wrongful or constructive dismissal compensation;
	3. compensation for discrimination on grounds of  sex, race, disability, age, religion or belief, gender reassignment, marriage or civil partnership, pregnancy and maternity  or sexual orientation or claims for equal pay;
	4. compensation for less favourable treatment of part-time workers or fixed term employees;
	5. outstanding debts and unlawful deduction of wages including any PAYE and National Insurance Contributions in relation to payments made by the *Employer* or the Replacement Consultant to a Transferring Consultant Employee which would have been payable by the *Consultant* or the Sub-Consultant if such payment should have been made prior to the Service Transfer Date;
	6. claims whether in tort, contract or statute or otherwise;
	7. any investigation by the Equality and Human Rights Commission or other enforcement, regulatory or supervisory body and of implementing any requirements which may arise from such investigation;
 |
| **"New Fair Deal"** |  the revised Fair Deal position set out in the HM Treasury guidance: “Fair Deal for staff pensions: staff transfer from central government” issued in October 2013; |
| **"Notified Sub-Consultant"** |  means a Sub-Consultant identified in Annex 1 of this Contract Annex G to whom Transferring Employer’s Employees and/or Transferring Former Consultant Employees will transfer on a Relevant Transfer Date; |
| **"Principles of Good Employment Practice"** |  means the guidance published by the Cabinet Office and found at [www.gov.uk/government/publications/principles-of-good-employment-practice](http://www.gov.uk/government/publications/principles-of-good-employment-practice) ; |
| **“Replacement Consultant”** |  means any third party provider of Replacement Services appointed by or at the direction of the *Employer* from time to time or where the *Employer* is providing Replacement Services for its own account, shall also include the *Employer* |
| **“Replacement Services”** |  means any services which are substantially similar to any of the *service* and which the *Employer* receives in substitution for any of the *service* following the end of the *service period* or earlier termination, whether those services are provided by the *Employer* internally and/or by any third party; |
| **“Replacement Sub-Consultant”** |  means a Subconsultant of the Replacement Consultant to whom Transferring Consultant Employees will transfer on a Service Transfer Date (or any sub-Consultant of any such sub-Consultant); |
| **“Service Transfer”** |  any transfer of the *service* (or any part of the *service*), for whatever reason, from the *Consultant* or any Subconsultant to a Replacement Consultant or a Replacement Sub-Consultant  |
| **“Service Transfer Date”** |  means the date of a Service Transfer; |
| **"Staffing Information"** |  means, in relation to all persons identified on the Consultant's Provisional Personnel List or Consultant's Final Personnel List, as the case may be, such information as the *Employer* may reasonably request (subject to all applicable provisions of the Data Protection Legislation), but including in an anonymised format: their ages, dates of commencement of employment or engagement and gender; details of whether they are employed, self employed Consultants or consultants, agency workers or otherwise; details of contracted working hours; the identity of the employer or relevant contracting party; their relevant contractual notice periods and any other terms relating to termination of employment, including redundancy procedures, and redundancy payments; their wages, salaries and profit sharing arrangements as applicable; details of other employment-related benefits, including (without limitation) medical insurance, life assurance, pension or other retirement benefit schemes, share option schemes and company car schedules applicable to them; any outstanding or potential contractual, statutory or other liabilities in respect of such individuals (including in respect of personal injury claims); details of any such individuals on long term sickness absence, parental leave, maternity leave or other authorised long term absence;  copies of all relevant documents and materials relating to such information, including copies of relevant contracts of employment (or relevant standard contracts if applied generally in respect of such employees); and any other “employee liability information” as such term is defined in regulation 11 of the Employment Regulations; |
| **“Transferring Consultant Employees”** |  means those employees of the *Consultant* and/or the Sub-Consultants to whom the Employment Regulations will apply on the Service Transfer Date |
| **"Transferring Employer Employees"** |  means those employees of the *Employer* to whom the Employment Regulations will apply on the Relevant Transfer Date; |

**Interpretation**

Where a provision in this Annex imposes an obligation on the *Consultant* to provide an indemnity, undertaking or warranty, the *Consultant* shall procure that each of its Sub-Consultants shall comply with such obligation and provide such indemnity, undertaking or warranty to the *Employer*, Former Consultant, Replacement Consultant or Replacement Sub-Consultant, as the case may be.

**PART A**

**Transferring Employer Employees at commencement of the provision of Services**

1. RelevantTransfers
	1. The *Employer* and the *Consultant* agree that:
		1. the commencement of the provision of the *service* or of each relevant part of the *service* will be a Relevant Transfer in relation to the Transferring Employer Employees; and
		2. as a result of the operation of the Employment Regulations, the contracts of employment between the *Employer* and the Transferring Employer Employees (except in relation to any terms disapplied through operation of regulation 10(2) of the Employment Regulations) will have effect on and from the Relevant Transfer Date as if originally made between the *Consultant* and/or any Notified Sub-Consultant and each such Transferring Employer Employee.
	2. The *Employer* shall comply with all its obligations under the Employment Regulations and shall perform and discharge all its obligations in respect of the Transferring Employer Employees in respect of the period arising up to (but not including) the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period up to (but not including) the Relevant Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between: (i) the *Employer*; and (ii) the *Consultant* and/or any Notified Sub-Consultant (as appropriate).
2. *Employer* Indemnities
	1. Subject to paragraph 1 of Part A of this Annex G, the *Employer* shall indemnify the *Consultant* and any Notified Sub-Consultant against any Employee Liabilities in respect of any Transferring Employer Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:
		1. any act or omission by the *Employer* occurring before the Relevant Transfer Date;
		2. the breach or non-observance by the *Employer* before the Relevant Transfer Date of:
			1. any collective agreement applicable to the Transferring Employer Employees; and/or
			2. any custom or practice in respect of any Transferring Employer Employees which the *Employer* is contractually bound to honour.
		3. any claim by any trade union or other body or person representing the Transferring Employer Employees arising from or connected with any failure by the *Employer* to comply with any legal obligation to such trade union, body or person arising before the Relevant Transfer Date;
		4. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Employer Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising before the Relevant Transfer Date; and
			2. in relation to any employee who is not a Transferring Employer Employee and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the *Employer* to the *Consultant* and/or any Notified Sub-Consultant as appropriate, to the extent that the proceeding, claim or demand by the HMRC or other statutory authority relates to financial obligations arising before the Relevant Transfer Date.
		5. a failure of the *Employer* to discharge, or procure the discharge of, all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Employer Employees arising before the Relevant Transfer Date;
		6. any claim made by or in respect of any person employed or formerly employed by the *Employer* other than a Transferring Employer Employee for whom it is alleged the *Consultant* and/or any Notified Sub-Consultant as appropriate may be liable by virtue of the Employment Regulations and/or the Acquired Rights Directive; and
		7. any claim made by or in respect of a Transferring Employer Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Employer Employee relating to any act or omission of the *Employer* in relation to its obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the failure by the *Consultant* or any Sub-Consultant to comply with regulation 13(4) of the Employment Regulations.
	2. The indemnities in paragraph 2.1 of Part A of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the *Consultant* or any Sub-Consultant (whether or not a Notified Sub-Consultant) whether occurring or having its origin before, on or after the Relevant Transfer Date including any Employee Liabilities:
		1. arising out of the resignation of any Transferring Employer Employee before the Relevant Transfer Date on account of substantial detrimental changes to his/her working conditions proposed by the *Consultant* and/or any Sub-Consultant to occur in the period from (and including) the Relevant Transfer Date); or
		2. arising from the failure by the *Consultant* or any Sub-Consultant to comply with its obligations under the Employment Regulations.
	3. If any person who is not identified by the *Employer* as a Transferring Employer Employee claims, or it is determined in relation to any person who is not identified by the *Employer* as a Transferring Employer Employee, that his/her contract of employment has been transferred from the *Employer* to the *Consultant* and/or any Notified Sub-Consultant pursuant to the Employment Regulations or the Acquired Rights Directive then:
		1. the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, within five (5) Working Days of becoming aware of that fact, give notice in writing to the *Employer*; and
		2. the *Employer* may offer (or may procure that a third party may offer) employment to such person within fifteen (15) Working Days of receipt of the notification by the *Consultant* and/or any Notified Sub-Consultant, or take such other reasonable steps as the *Employer* considers appropriate to deal with the matter provided always that such steps are in compliance with *law of the contract*.
	4. If an offer referred to in paragraph 2.3.2 of Part A of this Annex G is accepted, or if the situation has otherwise been resolved by the *Employer*, the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, immediately release the person from his/her employment or alleged employment.
	5. If by the end of the fifteen (15) Working Day period specified in paragraph 2.3.2 of Part A of this Annex G:
		1. no such offer of employment has been made;
		2. such offer has been made but not accepted; or
		3. the situation has not otherwise been resolved,

the *Consultant* and/or any Notified Sub-Consultant may within five (5) Working Days give notice to terminate the employment or alleged employment of such person.

* 1. Subject to the *Consultant* and/or any Notified Sub-Consultant acting in accordance with the provisions of paragraphs 2.3 to 2.5 of Part A of this Annex G and in accordance with all applicable proper employment procedures set out in the *law of the contract*, the *Employer* shall indemnify the *Consultant* and/or any Notified Sub-Consultant (as appropriate) against all Employee Liabilities arising out of the termination pursuant to the provisions of paragraph 2.5 of Part A of this Annex G provided that the *Consultant* takes, or procures that the Notified Sub-Consultant takes, all reasonable steps to minimise any such Employee Liabilities.
	2. The indemnity in paragraph 2.6 of Part A of this Annex G
		1. shall not apply to:
			1. any claim for

discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees,

in any case in relation to any alleged act or omission of the *Consultant* and/or any Sub-Consultant;

* + - 1. any claim that the termination of employment was unfair because the *Consultant* and/or Notified Sub-Consultant neglected to follow a fair dismissal procedure; and
		1. shall apply only where the notification referred to in paragraph 2.3.1 of Part A of this Annex G is made by the *Consultant* and/or any Notified Sub-Consultant (as appropriate) to the *Employer* within six (6) months of the Contract Date.
	1. If any such person as is referred to in paragraph 2.3 of Part A of this Annex G is neither re-employed by the *Employer* nor dismissed by the *Consultant* and/or any Notified Sub-Consultant within the time scales set out in paragraph 2.5 of Part A of this Annex G such person shall be treated as having transferred to the *Consultant* and/or any Notified Sub-Consultant and the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, comply with such obligations as may be imposed upon it under the *law of the contract*.
1. *Consultant* Indemnities and Obligations
	1. Subject to paragraph 3.2 of Part A of this Annex G, the *Consultant* shall indemnify the *Employer* against any Employee Liabilities in respect of any Transferring Employer Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:
		1. any act or omission by the *Consultant* or any Sub-Consultant whether occurring before, on or after the Relevant Transfer Date;
		2. the breach or non-observance by the *Consultant* or any Sub-Consultant on or after the Relevant Transfer Date of:
			1. any collective agreement applicable to the Transferring Employer Employees; and/or
			2. any custom or practice in respect of any Transferring Employer Employees which the *Consultant* or any Sub-Consultant is contractually bound to honour;
		3. any claim by any trade union or other body or person representing any Transferring Employer Employees arising from or connected with any failure by the *Consultant* or any Sub-Consultant to comply with any legal obligation to such trade union, body or person arising on or after the Relevant Transfer Date;
		4. any proposal by the *Consultant* or a Sub-Consultant made before the Relevant Transfer Date to change the terms and conditions of employment or working conditions of any Transferring Employer Employees on or after their transfer to the *Consultant* or the relevant Sub-Consultant (as the case may be) on the Relevant Transfer Date, or to change the terms and conditions of employment or working conditions of any person who would have been a Transferring Employer Employee but for their resignation (or decision to treat their employment as terminated under regulation 4(9) of the Employment Regulations) before the Relevant Transfer Date as a result of or for a reason connected to such proposed changes;
		5. any statement communicated to or action undertaken by the *Consultant* or any Sub-Consultant to, or in respect of, any Transferring Employer Employee before the Relevant Transfer Date regarding the Relevant Transfer which has not been agreed in advance with the *Employer* in writing;
		6. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Employer Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date; and
			2. in relation to any employee who is not a Transferring Employer Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the *Employer* to the *Consultant* or a Sub-Consultant, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date;
		7. a failure of the *Consultant* or any Sub-Consultant to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Employer Employees in respect of the period from (and including) the Relevant Transfer Date; and
		8. any claim made by or in respect of a Transferring Employer Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Employer Employee relating to any act or omission of the *Consultant* or any Sub-Consultant in relation to their obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the *Employer*'s failure to comply with its obligations under regulation 13 of the Employment Regulations.
	2. The indemnities in paragraph 3.1 of Part A of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the *Employer* whether occurring or having its origin before, on or after the Relevant Transfer Date including, without limitation, any Employee Liabilities arising from the *Employer*’s failure to comply with its obligations under the Employment Regulations.
	3. The *Consultant* shall comply, and shall procure that each Sub-Consultant shall comply, with all its obligations under the Employment Regulations (including its obligation to inform and consult in accordance with regulation 13 of the Employment Regulations) and shall perform and discharge, and shall procure that each Sub-Consultant shall perform and discharge, all its obligations in respect of the Transferring Employer Employees, from (and including) the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period from and including the Relevant Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between the *Employer* and the *Consultant*.
2. Information
	1. The *Consultant* shall, and shall procure that each Sub-Consultant shall, promptly provide to the *Employer* in writing such information as is necessary to enable the *Employer* to carry out its duties under regulation 13 of the Employment Regulations. The *Employer* shall promptly provide to the *Consultant* and each Notified Sub-Consultant in writing such information as is necessary to enable the *Consultant* and each Notified Sub-Consultant to carry out their respective duties under regulation 13 of the Employment Regulations.
3. Principles of Good Employment Practice
	1. The Parties agree that the principles set out in the Principles of Good Employment Practice issued by the Cabinet Office in December 2010 apply to the treatment by the *Consultant* of employees whose employment begins after the Relevant Transfer Date, and the *Consultant* undertakes to treat such employees in accordance with the provisions of the Principles of Good Employment Practice.
	2. The *Consultant* shall, and shall procure that each Sub-Consultant shall, comply with any requirement notified to it by the *Employer* relating to pensions in respect of any Transferring Employer Employee as set down in:
		1. the Cabinet Office Statement of Practice on Staff Transfers in the Public Sector of January 2000, revised 2007;
		2. HM Treasury's guidance “Staff Transfers from Central Government: A Fair Deal for Staff Pensions of 1999;
		3. HM Treasury's guidance: “Fair deal for staff pensions: procurement of Bulk Transfer Agreements and Related Issues” of June 2004; and/or
		4. The New Fair Deal.
4. Pensions
	1. The *Consultant* shall, and shall procure that each of its Sub-Consultants shall, comply with the pensions provisions set out in the following Annex.

12/08/2013

**ANNEX TO PART A: PENSIONS**

1. Participation
	1. The *Consultant* undertakes to enter into the Admission Agreement.
	2. The *Consultant* and the *Employer*:
		1. undertake to do all such things and execute any documents (including the Admission Agreement) as may be required to enable the *Consultant* to participate in the Schemes in respect of the Fair Deal Employees;
		2. agree that the *Employer* is entitled to make arrangements with the body responsible for the Schemes for the *Employer* to be notified if the *Consultant* breaches the Admission Agreement;
		3. notwithstanding Paragraph 1.2.2 of this Annex, the *Consultant* shall notify the *Employer* in the event that it breaches the Admission Agreement; and
		4. agree that the *Employer* may terminate this Call Off Contract for default in the event that the *Consultant* breaches the Admission Agreement.
	3. The *Consultant* shall bear its own costs and all costs that the *Employer* reasonably incurs in connection with the negotiation, preparation and execution of documents to facilitate the *Consultant* participating in the Schemes.
2. Future Service Benefits
	1. The *Consultant* shall procure that the Fair Deal Employees shall be either admitted into or offered continued membership of the relevant section of the Schemes that they currently contribute to or were eligible to join immediately prior to the Relevant Transfer Date and the *Consultant* shall procure that the Fair Deal Employees shall continue to accrue benefits in accordance with the provisions governing the relevant section of the Schemes for service from (and including) the Relevant Transfer Date.
	2. The *Consultant* undertakes that should it cease to participate in the Schemes for whatever reason at a time when it has Eligible Employees, that it will, at no extra cost to the *Employer*, provide to any Fair Deal Employee who immediately prior to such cessation remained an Eligible Employee with access to an occupational pension scheme certified by the Government Actuary’s Department or any actuary nominated by the *Employer* in accordance with relevant guidance produced by the Government Actuary’s Department as providing benefits which are broadly comparable to those provided by the Schemes at the relevant date.
	3. The parties acknowledge that the Civil Service Compensation Scheme and the Civil Service Injury Benefit Scheme (established pursuant to section 1 of the Superannuation Act 1972) are not covered by the protection of New Fair Deal.
3. Funding
	1. The *Consultant* undertakes to pay to the Schemes such amounts as are due under the Admission Agreement and shall deduct and pay to the Schemes such employee contributions as are required by the Schemes.
	2. The *Consultant* shall indemnify and keep indemnified the *Employer* on demand against any claim by, payment to, or loss incurred by the Schemes in respect of the failure to account to the Schemes for payments received and non-payment or the late payment of any sum payable by the *Consultant* to or in respect of the Schemes.
4. Provision of Information
	1. The *Consultant* and the *Employer* respectively undertake to each other:
		1. to provide all information which the other party may reasonably request concerning matters:

referred to in this Annex; and

set out in the Admission Agreement

and shall supply such information as expeditiously as possible; and

* + 1. not to issue any announcements to the Fair Deal Employees prior to the Relevant Transfer Date concerning the matters stated in this Annex without the consent in writing of the other party (not to be unreasonably withheld or delayed).
1. Indemnities
	1. The *Consultant* undertakes to the *Employer* to indemnify and keep indemnified the *Employer* on demand from and against all and any Losses whatsoever arising out of or in connection with any liability towards the Fair Deal Employees arising in respect of service on or after the Relevant Transfer Date which relate to the payment of benefits under an occupational pension scheme (within the meaning provided for in section 1 of the Pension Schemes Act 1993) or the Schemes.
2. Employer Obligation
	1. The *Consultant* shall comply with the requirements of the Pensions Act 2008 and the Transfer of Employment (Pension Protection) Regulations 2005.
3. Subsequent Transfers
	1. The *Consultant* shall:
		1. not adversely affect pension rights accrued by any Fair Deal Employee in the period ending on the date of the relevant future transfer; and
		2. provide all such co-operation and assistance as the Replacement Consultant and/or the *Employer* may reasonably require to enable the Replacement Consultant to participate in the Schemes in respect of any Eligible Employee and to give effect to any transfer of accrued rights required as part of participation under the New Fair Deal; and.
		3. for the period either:
			1. after notice (for whatever reason) is given, in accordance with the other provisions of this contract, to terminate the contract or any part of the *service*; or
			2. after the date which is two (2) years prior to the date of expiry of this contract,

ensure that no change is made to pension, retirement and death benefits provided for or in respect of any person who will transfer to the Replacement Contract or the *Employer*, no category of earnings which were not previously pensionable are made pensionable and the contributions (if any) payable by such employees are not reduced without (in any case) the prior approval of the *Employer* (such approval not to be unreasonably withheld). Save that this sub-paragraph shall not apply to any change made as a consequence of participation in an Admission Agreement.

12/08/2013

**PART B**

**Transferring Former Consultant Employees at commencement of the provision of Services**

1. Relevant Transfers
	1. The parties agree that:
		1. the commencement of the provision of the *service* or of any relevant part of the *service* will be a Relevant Transfer in relation to the Transferring Former Consultant Employees; and
		2. as a result of the operation of the Employment Regulations, the contracts of employment between each Former Consultant and the Transferring Former Consultant Employees (except in relation to any terms disapplied through the operation of regulation 10(2) of the Employment Regulations) shall have effect on and from the Relevant Transfer Date as if originally made between the *Consultant* and/or Notified Sub-Consultant and each such Transferring Former Consultant Employee.
	2. The *Employer* shall procure that each Former Consultant shall comply with all its obligations under the Employment Regulations and shall perform and discharge all its obligations in respect of all the Transferring Former Consultant Employees in respect of the period up to (but not including) the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part in respect of the period up to (but not including) the Relevant Transfer Date) and the *Consultant* shall make, and the *Employer* shall procure that each Former Consultant makes, any necessary apportionments in respect of any periodic payments.
2. Former Consultant Indemnities
	1. Subject to paragraph 1.2 of Part B of this Annex G, the *Employer* shall procure that each Former Consultant shall indemnify the *Consultant* and any Notified Sub-Consultant against any Employee Liabilities in respect of any Transferring Former Consultant Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:
		1. any act or omission by the Former Consultant arising before the Relevant Transfer Date;
		2. the breach or non-observance by the Former Consultant arising before the Relevant Transfer Date of:
			1. any collective agreement applicable to the Transferring Former Consultant Employees; and/or
			2. any custom or practice in respect of any Transferring Former Consultant Employees which the Former Consultant is contractually bound to honour.
		3. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Former Consultant Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising before the Relevant Transfer Date; and
			2. in relation to any employee who is not a Transferring Former Consultant Employee and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Former Consultant to the *Consultant* and/or any Notified Sub-Consultant as appropriate, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations in respect of the period to (but excluding) the Relevant Transfer Date;
		4. a failure of the Former Consultant to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Former Consultant Employees in respect of the period to (but excluding) the Relevant Transfer Date;
		5. any claim made by or in respect of any person employed or formerly employed by the Former Consultant other than a Transferring Former Consultant Employee for whom it is alleged the *Consultant* and/or any Notified Sub-Consultant as appropriate may be liable by virtue of this contract and/or the Employment Regulations and/or the Acquired Rights Directive; and
		6. any claim made by or in respect of a Transferring Former Consultant Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Former Consultant Employee relating to any act or omission of the Former Consultant in relation to its obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the failure by the *Consultant* or any Sub-Consultant to comply with regulation 13(4) of the Employment Regulations.
	2. The indemnities in paragraph 2.1 of Part B of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the *Consultant* or any Sub-Consultant whether occurring or having its origin before, on or after the Relevant Transfer Date including, without limitation, any Employee Liabilities:
		1. arising out of the resignation of any Transferring Former Consultant Employee before the Relevant Transfer Date on account of substantial detrimental changes to his/her working conditions proposed by the *Consultant* or any Sub-Consultant to occur in the period from (and including) the Relevant Transfer Date); or
		2. arising from the failure by the *Consultant* and/or any Sub-Consultant to comply with its obligations under the Employment Regulations).
	3. If any person who is not identified by the *Employer* as a Transferring Former Consultant Employee claims, or it is determined in relation to any person who is not identified by the *Employer* as a Transferring Former Consultant Employee, that his/her contract of employment has been transferred from a Former Consultant to the *Consultant* and/or any Notified Sub-Consultant pursuant to the Employment Regulations or the Acquired Rights Directive then:
		1. the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, within five (5) Working Days of becoming aware of that fact, give notice in writing to the *Employer* and, where required by the *Employer*, to the Former Consultant; and
		2. the Former Consultant may offer (or may procure that a third party may offer) employment to such person within fifteen (15) Working Days of the notification by the *Consultant* and/or the Notified Sub-Consultant or take such other reasonable steps as the Former Consultant considers appropriate to deal with the matter provided always that such steps are in compliance with the *law of the contract*.
	4. If an offer referred to in paragraph 2.3.2 of Part B of this Annex G is accepted, or if the situation has otherwise been resolved by the Former Consultant and/or the *Employer*, the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, immediately release the person from his/her employment or alleged employment.
	5. If by the end of the 15 Working Day period specified in paragraph 2.3.2 of Part B of this Annex G:
		1. no such offer of employment has been made;
		2. such offer has been made but not accepted; or
		3. the situation has not otherwise been resolved;

the *Consultant* and/or any Notified Sub-Consultant may within five (5) Working Days give notice to terminate the employment or alleged employment of such person.

* 1. Subject to the *Consultant* and/or any Notified Sub-Consultant acting in accordance with the provisions of paragraphs 2.3 to 2.5 of Part B of this Annex G and in accordance with all applicable proper employment procedures set out in the *law of the contract*, the *Employer* shall procure that the Former Consultant indemnifies the *Consultant* and/or any Notified Sub-Consultant (as appropriate) against all Employee Liabilities arising out of the termination pursuant to the provisions of paragraph 2.5 of Part B of this Annex G provided that the *Consultant* takes, or shall procure that the Notified Sub-Consultant takes, all reasonable steps to minimise any such Employee Liabilities.
	2. The indemnity in paragraph 2.6 of Part B of this Annex G
		1. shall not apply to:
			1. any claim for

discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees;

in any case in relation to any alleged act or omission of the *Consultant* and/or any Sub-Consultant; or

* + - 1. any claim that the termination of employment was unfair because the *Consultant* and/or Notified Sub-Consultant neglected to follow a fair dismissal procedure; and
		1. shall apply only where the notification referred to in paragraph 2.3.2 of Part B of this Annex G is made by the *Consultant* and/or any Notified Sub-Consultant (as appropriate) to the *Employer* and, if applicable, the Former Consultant, within six (6) months of the Contract Date.
	1. If any such person as is described in paragraph 2.3 of Part B of this Annex G is neither re-employed by the Former Consultant nor dismissed by the *Consultant* and/or any Notified Sub-Consultant within the time scales set out in paragraph 2.5 of Part B of this Annex G, such person shall be treated as having transferred to the *Consultant* or Notified Sub-Consultant and the *Consultant* shall, or shall procure that the Notified Sub-Consultant shall, comply with such obligations as may be imposed upon it under the *law of the contract*.
1. Consultant Indemnities and Obligations
	1. Subject to paragraph 3.2  of Part B of this Annex G, the *Consultant* shall indemnify the *Employer* and/or the Former Consultant against any Employee Liabilities in respect of any Transferring Former Consultant Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:
		1. any act or omission by the *Consultant* or any Sub-Consultant whether occurring before, on or after the Relevant Transfer Date;
		2. the breach or non-observance by the *Consultant* or any Sub-Consultant on or after the Relevant Transfer Date of:
			1. any collective agreement applicable to the Transferring Former Consultant Employee; and/or
			2. any custom or practice in respect of any Transferring Former Consultant Employees which the *Consultant* or any Sub-Consultant is contractually bound to honour;
		3. any claim by any trade union or other body or person representing any Transferring Former Consultant Employees arising from or connected with any failure by the *Consultant* or a Sub-Consultant to comply with any legal obligation to such trade union, body or person arising on or after the Relevant Transfer Date;
		4. any proposal by the *Consultant* or a Sub-Consultant prior to the Relevant Transfer Date to change the terms and conditions of employment or working conditions of any Transferring Former Consultant Employees on or after their transfer to the *Consultant* or a Sub-Consultant (as the case may be) on the Relevant Transfer Date, or to change the terms and conditions of employment or working conditions of any person who would have been a Transferring Former Consultant Employee but for their resignation (or decision to treat their employment as terminated under regulation 4(9) of the Employment Regulations) before the Relevant Transfer Date as a result of or for a reason connected to such proposed changes;
		5. any statement communicated to or action undertaken by the *Consultant* or a Sub-Consultant to, or in respect of, any Transferring Former Consultant Employee before the Relevant Transfer Date regarding the Relevant Transfer which has not been agreed in advance with the *Employer* and/or the Former Consultant in writing;
		6. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Former Consultant Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date; and
			2. in relation to any employee who is not a Transferring Former Consultant Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the Former Consultant to the *Consultant* or a Sub-Consultant, to the extent that the proceeding, claim or demand by the HMRC or other statutory authority relates to financial obligations arising on or after the Relevant Transfer Date;
		7. a failure of the *Consultant* or any Sub-Consultant to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Former Consultant Employees in respect of the period from (and including) the Relevant Transfer Date; and
		8. any claim made by or in respect of a Transferring Former Consultant Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Former Consultant Employee relating to any act or omission of the *Consultant* or any Sub-Consultant in relation to obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the Former Consultant's failure to comply with its obligations under regulation 13 of the Employment Regulations.
	2. The indemnities in paragraph 3.1 of Part B of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Former Consultant whether occurring or having its origin before, on or after the Relevant Transfer Date including, without limitation, any Employee Liabilities arising from the Former Consultant’s failure to comply with its obligations under the Employment Regulations.
	3. The *Consultant* shall comply, and shall procure that each Sub-Consultant shall comply, with all its obligations under the Employment Regulations (including without limitation its obligation to inform and consult in accordance with regulation 13 of the Employment Regulations) and shall perform and discharge, and shall procure that each Sub-Consultant shall perform and discharge, all its obligations in respect of all the Transferring Former Consultant Employees, on and from the Relevant Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period from (and including) the Relevant Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between the *Consultant* and the Former Consultant.
2. Information
	1. The *Consultant* shall, and shall procure that each Sub-Consultant shall, promptly provide to the *Employer* and/or at the *Employer*’s direction, the Former Consultant, in writing such information as is necessary to enable the *Employer* and/or the Former Consultant to carry out their respective duties under regulation 13 of the Employment Regulations. The *Employer* shall procure that the Former Consultant shall promptly provide to the *Consultant* and each Notified Sub-Consultant in writing such information as is necessary to enable the *Consultant* and each Notified Sub-Consultant to carry out their respective duties under regulation 13 of the Employment Regulations.
3. Principles of Good Employment Practice
	1. The *Consultant* shall, and shall procure that each Sub-Consultant shall, comply with any requirement notified to it by the *Employer* relating to pensions in respect of any Transferring Former Consultant Employee as set down in:
	2. the Cabinet Office Statement of Practice on Staff Transfers in the Public Sector of January 2000, revised 2007;
	3. HM Treasury's guidance “Staff Transfers from Central Government: A Fair Deal for Staff Pensions of 1999;
	4. HM Treasury's guidance: “Fair deal for staff pensions: procurement of Bulk Transfer Agreements and Related Issues” of June 2004; and/or
	5. the New Fair Deal.
4. Procurement Obligations
	1. Notwithstanding any other provisions of this Part B of this Annex G, where in this Part B the *Employer* accepts an obligation to procure that a Former Consultant does or does not do something, such obligation shall be limited so that it extends only to the extent that the *Employer*'s contract with the Former Consultant contains a contractual right in that regard which the *Employer* may enforce, or otherwise so that it requires only that the *Employer* must use reasonable endeavours to procure that the Former Consultant does or does not act accordingly.
5. Pensions
	1. The *Consultant* shall, and shall procure that each Sub-Consultant shall, comply with the pensions provisions in the following Annex.

12/08/2013

**ANNEX TO PART B: PENSIONS**

1. Participation
	1. The *Consultant* undertakes to enter into the Admission Agreement.
	2. The *Consultant* and the *Employer*:
		1. undertake to do all such things and execute any documents (including the Admission Agreement) as may be required to enable the *Consultant* to participate in the Schemes in respect of the Fair Deal Employees;
		2. agree that the *Employer* is entitled to make arrangements with the body responsible for the Schemes for the *Employer* to be notified if the *Consultant* breaches the Admission Agreement;
		3. notwithstanding Paragraph 1.2.2 of this Annex, the *Consultant* shall notify the *Employer* in the event that it breaches the Admission Agreement; and
		4. agree that the *Employer* may terminate this Call Off Contract for default in the event that the *Consultant* breaches the Admission Agreement.
	3. The *Consultant* shall bear its own costs and all costs that the *Employer* reasonably incurs in connection with the negotiation, preparation and execution of documents to facilitate the *Consultant* participating in the Schemes.
2. Future Service Benefits
	1. If the *Consultant* is rejoining the Schemes for the first time, the *Consultant* shall procure that the Fair Deal Employees shall be either admitted to or offered continued membership of the relevant section of the Schemes that they became eligible to join on the Relevant Transfer Date and shall continue to accrue or accrue benefits in accordance with the provisions governing the relevant section of the Schemes for service from (and including) the Relevant Transfer Date.
	2. If staff have already been readmitted to the Schemes, the *Consultant* shall procure that the Fair Deal Employees shall be either admitted into or offered continued membership of the relevant section of the Schemes that they currently contribute to or were eligible to join immediately prior to the Relevant Transfer Date and the *Consultant* shall procure that the Fair Deal Employees shall continue to accrue benefits in accordance with the provisions governing the relevant section of the Schemes for service from (and including) the Relevant Transfer Date.
	3. The *Consultant* undertakes that should it cease to participate in the Schemes for whatever reason at a time when it has Eligible Employees, that it will, at no extra cost to the *Employer*, provide to any Fair Deal Employee who immediately prior to such cessation remained an Eligible Employee with access to an occupational pension scheme certified by the Government Actuary’s Department or any actuary nominated by the *Employer* in accordance with relevant guidance produced by the Government Actuary’s Department as providing benefits which are broadly comparable to those provided by the Schemes at the relevant date.
	4. The parties acknowledge that the Civil Service Compensation Scheme and the Civil Service Injury Benefit Scheme (established pursuant to section 1 of the Superannuation Act 1972) are not covered by the protection of New Fair Deal.
3. Funding
	1. The *Consultant* undertakes to pay to the Schemes such amounts as are due under the Admission Agreement and shall deduct and pay to the Schemes such employee contributions as are required by the Schemes.
	2. The *Consultant* shall indemnify and keep indemnified the *Employer* on demand against any claim by, payment to, or loss incurred by the Schemes in respect of the failure to account to the Schemes for payments received and non-payment or the late payment of any sum payable by the *Consultant* to or in respect of the Schemes.
4. Provision of Information
	1. The *Consultant* and the *Employer* respectively undertake to each other:
		1. to provide all information which the other party may reasonably request concerning matters:

referred to in this Annex; and

set out in the Admission Agreement

and shall supply such information as expeditiously as possible; and

* + 1. not to issue any announcements to the Fair Deal Employees prior to the Relevant Transfer Date concerning the matters stated in this Annex without the consent in writing of the other party (not to be unreasonably withheld or delayed).
1. Indemnities
	1. The *Consultant* undertakes to the *Employer* to indemnify and keep indemnified the *Employer* on demand from and against all and any Losses whatsoever arising out of or in connection with any liability towards the Fair Deal Employees arising in respect of service on or after the Relevant Transfer Date which relate to the payment of benefits under an occupational pension scheme (within the meaning provided for in section 1 of the Pension Schemes Act 1993) or the Schemes.
2. Employer Obligation
	1. The *Consultant* shall comply with the requirements of the Pensions Act 2008 and the Transfer of Employment (Pension Protection) Regulations 2005.
3. Subsequent Transfers
	1. The *Consultant* shall:
		1. not adversely affect pension rights accrued by any Fair Deal Employee in the period ending on the date of the relevant future transfer; and
		2. provide all such co-operation and assistance as the Replacement Consultant and/or the *Employer* may reasonably require to enable the Replacement Consultant to participate in the Schemes in respect of any Eligible Employee and to give effect to any transfer of accrued rights required as part of participation under the New Fair Deal; and.
		3. for the period either:
			1. after notice (for whatever reason) is given, in accordance with the other provisions of this contract, to terminate the contract or any part of the *service*; or
			2. after the date which is two (2) years prior to the date of expiry of this contract,

ensure that no change is made to pension, retirement and death benefits provided for or in respect of any person who will transfer to the Replacement Contract or the *Employer*, no category of earnings which were not previously pensionable are made pensionable and the contributions (if any) payable by such employees are not reduced without (in any case) the prior approval of the *Employer* (such approval not to be unreasonably withheld). Save that this sub-paragraph shall not apply to any change made as a consequence of participation in an Admission Agreement.

12/08/2013

**PART C**

**No transfer of employees at commencement of the provision of Services**

1. Procedure in the Event of Transfer
	1. The *Employer* and the *Consultant* agree that the commencement of the provision of the *service* or of any part of the *service* will not be a Relevant Transfer in relation to any employees of the *Employer* and/or any Former Consultant.
	2. If any employee of the *Employer* and/or a Former Consultant claims, or it is determined in relation to any employee of the *Employer* and/or a Former Consultant, that his/her contract of employment has been transferred from the *Employer* and/or the Former Consultant to the *Consultant* and/or any Sub-Consultant pursuant to the Employment Regulations or the Acquired Rights Directive then:
		1. the *Consultant* shall, and shall procure that the relevant Sub-Consultant shall, within five (5) Working Days of becoming aware of that fact, give notice in writing to the *Employer* and, where required by the *Employer*, give notice to the Former Consultant; and
		2. the *Employer* and/or the Former Consultant may offer (or may procure that a third party may offer) employment to such person within fifteen (15) Working Days of the notification by the *Consultant* or the Sub-Consultant (as appropriate) or take such other reasonable steps as the *Employer* or Former *Consultant* (as the case may be) considers appropriate to deal with the matter provided always that such steps are in compliance with the *law of the contract*.
	3. If an offer referred to in paragraph 1.2.2 of Part C of this Annex G is accepted (or if the situation has otherwise been resolved by the *Employer* and/or the Former Consultant), the *Consultant* shall, or shall procure that the Sub-Consultant shall, immediately release the person from his/her employment or alleged employment.
	4. If by the end of the fifteen (15) Working Day period specified in paragraph 1.2.2
		1. no such offer of employment has been made;
		2. such offer has been made but not accepted; or
		3. the situation has not otherwise been resolved,

the *Consultant* and/or the Sub-Consultant may within five (5) Working Days give notice to terminate the employment or alleged employment of such person.

1. Indemnities
	1. Subject to the *Consultant* and/or the relevant Notified Sub-Consultant acting in accordance with the provisions of paragraphs 1.2 to 1.4 of Part C of this Annex G and in accordance with all applicable employment procedures set out in the *law of the contract* and subject also to paragraph 1.4 of Part C of this Annex G, the *Employer* shall:
		1. indemnify the *Consultant* and/or the relevant Notified Sub-Consultant against all Employee Liabilities arising out of the termination of the employment of any employees of the *Employer* referred to in paragraph 1.2 of Part C of this Annex G made pursuant to the provisions of paragraph 1.4 of Part C of this Annex G provided that the *Consultant* takes, or shall procure that the Notified Sub-Consultant takes, all reasonable steps to minimise any such Employee Liabilities; and
		2. procure that the Former Consultant indemnifies the *Consultant* and/or any Notified Sub-Consultant against all Employee Liabilities arising out of termination of the employment of the employees of the Former Consultant made pursuant to the provisions of paragraph 1.2 of Part C of this Annex G provided that the *Consultant* takes, or shall procure that the relevant Sub-Consultant takes, all reasonable steps to minimise any such Employee Liabilities.
	2. If any such person as is described in paragraph 1.2 of Part C of this Annex G is neither re employed by the *Employer* and/or the Former Consultant as appropriate nor dismissed by the *Consultant* and/or any Sub-Consultant within the fifteen (15) Working Day period referred to in paragraph 1.4 of Part C of this Annex G such person shall be treated as having transferred to the *Consultant* and/or the Sub-Consultant (as appropriate) and the *Consultant* shall, or shall procure that the Sub-Consultant shall, comply with such obligations as may be imposed upon it under the *law of the contract*.
	3. Where any person remains employed by the *Consultant* and/or any Sub-Consultant pursuant to paragraph 1.2 of Part C of this Annex G, all Employee Liabilities in relation to such employee shall remain with the *Consultant* and/or the Sub-Consultant and the *Consultant* shall indemnify the *Employer* and any Former Consultant, and shall procure that the Sub-Consultant shall indemnify the *Employer* and any Former Consultant, against any Employee Liabilities that either of them may incur in respect of any such employees of the *Consultant* and/or employees of the Sub-Consultant.
	4. The indemnities in paragraph 2.1 of Part C of this Annex G
		1. shall not apply to:
			1. any claim for

discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees, or

in any case in relation to any alleged act or omission of the *Consultant* and/or any Sub-Consultant; or

* + - 1. any claim that the termination of employment was unfair because the *Consultant* and/or Notified Sub-Consultant neglected to follow a fair dismissal procedure; and
		1. shall apply only where the notification referred to in paragraph 1.2.1 of Part C of this Annex G is made by the *Consultant* and/or any Sub-Consultant to the *Employer* and, if applicable, Former Consultant within six (6) months of the Contract Date.
1. Procurement Obligations
	1. Where in this Part C of this Annex G the *Employer* accepts an obligation to procure that a Former Consultant does or does not do something, such obligation shall be limited so that it extends only to the extent that the *Employer*'s contract with the Former Consultant contains a contractual right in that regard which the *Employer* may enforce, or otherwise so that it requires only that the *Employer* must use reasonable endeavours to procure that the Former Consultant does or does not act accordingly.

12/08/2013

**PART D**

**Employment Exit Provisions**

1. Pre-service Transfer Obligations
	1. The *Consultant* agrees that within twenty (20) Working Days of the earliest of:
		1. receipt of a notification from the *Employer* of a Service Transfer or intended Service Transfer;
		2. receipt of the giving of notice of early termination or any partial termination of this contract;
		3. the date which is twelve (12) months before the end of the *service period*; and
		4. receipt of a written request of the *Employer* at any time (provided that the *Employer* shall only be entitled to make one such request in any six (6) month period),

it shall provide in a suitably anonymised format so as to comply with the Data Protection Legislation, the Consultant's Provisional Personnel List, together with the Staffing Information in relation to the Consultant's Provisional Personnel List and it shall provide an updated Consultant's Provisional Personnel List at such intervals as are reasonably requested by the *Employer*.

* 1. At least twenty (20) Working Days prior to the Service Transfer Date, the *Consultant* shall provide to the *Employer* or at the direction of the *Employer* to any Replacement Consultant and/or any Replacement Sub-Consultant:
		1. the Consultant's Final Personnel List, which shall identify which of the Staff are Transferring Consultant Employees; and
		2. the Staffing Information in relation to the Consultant’s Final Personnel List (insofar as such information has not previously been provided).
	2. The *Employer* shall be permitted to use and disclose information provided by the *Consultant* under paragraphs 1.1 and 1.2 of Part D of this Annex G for the purpose of informing any prospective Replacement Consultant and/or Replacement Sub-Consultant.
	3. The *Consultant* warrants, for the benefit of the *Employer*, any Replacement Consultant, and any Replacement Sub-Consultant that all information provided pursuant to paragraphs 1.1 and 1.2 of Part D of this Annex G shall be true and accurate in all material respects.
	4. From the date of the earliest event referred to in paragraphs 1.1.1 to 1.1.3 of Part D of this Annex G, the *Consultant* agrees, that it shall not, and agrees to procure that each Sub-Consultant shall not, assign any person to the provision of the Services who is not listed on the Consultant’s Provisional Personnel List and shall not without the approval of the *Employer* (not to be unreasonably withheld or delayed):
		1. replace or re-deploy any Staff listed on the Consultant’s Provisional Personnel List other than where any replacement is of equivalent grade, skills, experience and expertise and is employed on the same terms and conditions of employment as the person he/she replaces;
		2. make, promise, propose or permit any material changes to the terms and conditions of employment of the Staff (including any payments connected with the termination of employment);
		3. increase the proportion of working time spent on the Services (or the relevant part of the Services) by any of the Staff save for fulfilling assignments and projects previously scheduled and agreed;
		4. introduce any new contractual or customary practice concerning the making of any lump sum payment on the termination of employment of any employees listed on the Consultant's Provisional Personnel List;
		5. increase or reduce the total number of employees so engaged, or deploy any other person to perform the Services (or the relevant part of the Services); or
		6. terminate or give notice to terminate the employment or contracts of any persons on the Consultant's Provisional Personnel List save by due disciplinary process,

and shall promptly notify, and procure that each Sub-Consultant shall promptly notify, the *Employer* or, at the direction of the *Employer*, any Replacement Consultant and any Replacement Sub-Consultant of any notice to terminate employment given by the *Consultant* or relevant Sub-Consultant or received from any persons listed on the Consultant's Provisional Personnel List regardless of when such notice takes effect.

* 1. During the *service period*, the *Consultant* shall provide to the *Employer* any information the *Employer* may reasonably require relating to any individual employed, assigned or engaged in providing the Services (subject to any limitations imposed by the Data Protection Legislation) including without limitation the Staffing Information and, upon reasonable request by the *Employer* and subject only to any limitation imposed by the Data Protection Legislation, the *Consultant* shall provide, and shall procure that each Sub-Consultant shall provide, the *Employer* or, at the direction of the *Employer* to a Replacement Consultant and/or any Replacement Sub-Consultant with access (on reasonable notice and during normal working hours) to such employment records as the *Employer* reasonably requests and shall allow the *Employer* or at the *Employer*’s direction, the Replacement Consultant and/or any Replacement Sub-Consultant to have copies of any such documents.
	2. The *Consultant* shall provide, and shall procure that each Sub-Consultant shall provide, all reasonable cooperation and assistance to the *Employer*, any Replacement Consultant and/or any Replacement Sub-Consultant to ensure the smooth transfer of the Transferring Consultant Employees on the Service Transfer Date including providing sufficient information in advance of the Service Transfer Date to ensure that all necessary payroll arrangements can be made to enable the Transferring Consultant Employees to be paid as appropriate. Without prejudice to the generality of the foregoing, within five (5) Working Days following the Service Transfer Date, the *Consultant* shall provide, and shall procure that each Sub-Consultant shall provide, the *Employer* or, at the direction of the *Employer*, to any Replacement Consultant and/or any Replacement Sub-Consultant (as appropriate), in respect of each person on the Consultant's Final Personnel List who is a Transferring Consultant Employee:
		1. the most recent month's copy pay slip data;
		2. details of cumulative pay for tax and pension purposes;
		3. details of cumulative tax paid;
		4. tax code;
		5. details of any voluntary deductions from pay; and
		6. bank/building society account details for payroll purposes.
1. Employment Regulations Exit Provisions
	1. The *Employer* and the *Consultant* acknowledge that subsequent to the *starting date*, the identity of the provider of the Services (or any part of the Services) may change (whether as a result of termination or partial termination of this contract or otherwise) resulting in the Services being undertaken by a Replacement Consultant and/or a Replacement Sub-Consultant. Such change in the identity of the *Consultant* of such services may constitute a Relevant Transfer to which the Employment Regulations and/or the Acquired Rights Directive will apply. The *Employer* and the *Consultant* further agree that, as a result of the operation of the Employment Regulations, where a Relevant Transfer occurs, the contracts of employment between the *Consultant* and the Transferring Consultant Employees (except in relation to any contract terms disapplied through operation of regulation 10(2) of the Employment Regulations) will have effect on and from the Service Transfer Date as if originally made between the Replacement Consultant and/or a Replacement Sub-Consultant (as the case may be) and each such Transferring Consultant Employee.
	2. The *Consultant* shall, and shall procure that each Sub-Consultant shall, comply with all its obligations in respect of the Transferring Consultant Employees arising under the Employment Regulations in respect of the period up to (and including) the Service Transfer Date and shall perform and discharge, and procure that each Sub-Consultant shall perform and discharge, all its obligations in respect of all the Transferring Consultant Employees arising in respect of the period up to (and including) the Service Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part to the period ending on (and including) the Service Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between: (i) the *Consultant* and/or the Sub-Consultant (as appropriate); and (ii) the Replacement Consultant and/or Replacement Sub-Consultant.
	3. Subject to paragraph 2.4 of Part D of this Annex G, the *Consultant* shall indemnify the *Employer* and/or the Replacement Consultant and/or any Replacement Sub-Consultant against any Employee Liabilities in respect of any Transferring Consultant Employee (or, where applicable any employee representative as defined in the Employment Regulations) arising from or as a result of:
		1. any act or omission of the *Consultant* or any Sub-Consultant whether occurring before, on or after the Service Transfer Date;
		2. the breach or non-observance by the *Consultant* or any Sub-Consultant occurring on or before the Service Transfer Date of:
			1. any collective agreement applicable to the Transferring Consultant Employees; and/or
			2. any other custom or practice with a trade union or staff association in respect of any Transferring Consultant Employees which the *Consultant* or any Sub-Consultant is contractually bound to honour;
		3. any claim by any trade union or other body or person representing any Transferring Consultant Employees arising from or connected with any failure by the *Consultant* or a Sub-Consultant to comply with any legal obligation to such trade union, body or person arising on or before the Service Transfer Date;
		4. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Consultant Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on and before the Service Transfer Date; and
			2. in relation to any employee who is not a Transferring Consultant Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the *Consultant* to the *Employer* and/or Replacement Consultant and/or any Replacement Sub-Consultant, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising on or before the Service Transfer Date;
		5. a failure of the *Consultant* or any Sub-Consultant to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Consultant Employees in respect of the period up to (and including) the Service Transfer Date);
		6. any claim made by or in respect of any person employed or formerly employed by the *Consultant* or any Sub-Consultant other than a Transferring Consultant Employee for whom it is alleged the *Employer* and/or the Replacement Consultant and/or any Replacement Sub-Consultant may be liable by virtue of this contract and/or the Employment Regulations and/or the Acquired Rights Directive; and
		7. any claim made by or in respect of a Transferring Consultant Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Consultant Employee relating to any act or omission of the *Consultant* or any Sub-Consultant in relation to its obligations under regulation 13 of the Employment Regulations, except to the extent that the liability arises from the failure by the *Employer* and/or Replacement Consultant to comply with regulation 13(4) of the Employment Regulations.
	4. The indemnities in paragraph 2.3 of Part D of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the Replacement Consultant and/or any Replacement Sub-Consultant whether occurring or having its origin before, on or after the Service Transfer Date, including any Employee Liabilities:
		1. arising out of the resignation of any Transferring Consultant Employee before the Service Transfer Date on account of substantial detrimental changes to his/her working conditions proposed by the Replacement Consultant and/or any Replacement Sub-Consultant to occur in the period on or after the Service Transfer Date); or
		2. arising from the Replacement Consultant’s failure, and/or Replacement Sub-Consultant’s failure, to comply with its obligations under the Employment Regulations.
	5. If any person who is not a Transferring Consultant Employee claims, or it is determined in relation to any person who is not a Transferring Consultant Employee, that his/her contract of employment has been transferred from the *Consultant* or any Sub-Consultant to the Replacement Consultant and/or Replacement Sub-Consultant pursuant to the Employment Regulations or the Acquired Rights Directive, then:
		1. the *Employer* shall procure that the Replacement Consultant shall, or any Replacement Sub-Consultant shall, within five (5) Working Days of becoming aware of that fact, give notice in writing to the *Consultant*; and
		2. the *Consultant* may offer (or may procure that a Sub-Consultant may offer) employment to such person within fifteen (15) Working Days of the notification by the Replacement Consultant and/or any and/or Replacement Sub-Consultant or take such other reasonable steps as it considers appropriate to deal with the matter provided always that such steps are in compliance with the *law of the contract*.
	6. If such offer is accepted, or if the situation has otherwise been resolved by the *Consultant* or a Sub-Consultant, the *Employer* shall procure that the Replacement Consultant shall, or procure that the Replacement Sub-Consultant shall, immediately release or procure the release of the person from his/her employment or alleged employment.
	7. If after the fifteen (15) Working Day period specified in paragraph 2.5.2 of Part D of this Annex G has elapsed:
		1. no such offer of employment has been made;
		2. such offer has been made but not accepted; or
		3. the situation has not otherwise been resolved;

the *Employer* shall advise the Replacement Consultant and/or Replacement Sub-Consultant, as appropriate that it may within five (5) Working Days give notice to terminate the employment or alleged employment of such person.

* 1. Subject to the Replacement Consultant and/or Replacement Sub-Consultant acting in accordance with the provisions of paragraphs 2.5 to 2.7 of Part D of this Annex G and in accordance with all applicable proper employment procedures set out in the *law of the contract*, the *Consultant* shall indemnify the Replacement Consultant and/or Replacement Sub-Consultant against all Employee Liabilities arising out of the termination pursuant to the provisions of paragraph 1.7 of Part D of this Annex G provided that the Replacement Consultant takes, or shall procure that the Replacement Sub-Consultant takes, all reasonable steps to minimise any such Employee Liabilities.
	2. The indemnity in paragraph 2.8 of Part D of this Annex G
		1. shall not apply to:
			1. any claim for

discrimination, including on the grounds of sex, race, disability, age, gender reassignment, marriage or civil partnership, pregnancy and maternity or sexual orientation, religion or belief; or

equal pay or compensation for less favourable treatment of part-time workers or fixed-term employees,

in any case in relation to any alleged act or omission of the Replacement Consultant and/or Replacement Sub-Consultant; or

* + - 1. any claim that the termination of employment was unfair because the Replacement Consultant and/or Replacement Sub-Consultant neglected to follow a fair dismissal procedure; and
		1. shall apply only where the notification referred to in paragraph 2.5.1 of Part D of this Annex G is made by the Replacement Consultant and/or Replacement Sub-Consultant to the *Consultant* within six (6) months of the Service Transfer Date.
	1. If any such person as is described in paragraph 2.5 of Part D of this Annex G is neither re-employed by the *Consultant* or any Sub-Consultant nor dismissed by the Replacement Consultant and/or Replacement Sub-Consultant within the time scales set out in paragraphs 2.5 to 2.7 of Part D of this Annex G, such person shall be treated as a Transferring Consultant Employee and the Replacement Consultant and/or Replacement Sub-Consultant shall comply with such obligations as may be imposed upon it under the *law of the contract*.
	2. The *Consultant* shall comply, and shall procure that each Sub-Consultant shall comply, with all its obligations under the Employment Regulations and shall perform and discharge, and shall procure that each Sub-Consultant shall perform and discharge, all its obligations in respect of the Transferring Consultant Employees up to (but not including) the Service Transfer Date (including the payment of all remuneration, benefits, entitlements and outgoings, all wages, accrued but untaken holiday pay, bonuses, commissions, payments of PAYE, national insurance contributions and pension contributions which in any case are attributable in whole or in part in respect of the period up to (and including) the Service Transfer Date) and any necessary apportionments in respect of any periodic payments shall be made between:
		1. the *Consultant* and/or any Sub-Consultant; and
		2. the Replacement Consultant and/or the Replacement Sub-Consultant.
	3. The *Consultant* shall, and shall procure that each Sub-Consultant shall, promptly provide to the *Employer* and any Replacement Consultant and/or Replacement Sub-Consultant, in writing such information as is necessary to enable the *Employer*, the Replacement Consultant and/or Replacement Sub-Consultant to carry out their respective duties under regulation 13 of the Employment Regulations. The *Employer* shall procure that the Replacement Consultant and/or Replacement Sub-Consultant shall promptly provide to the *Consultant* and each Sub-Consultant in writing such information as is necessary to enable the *Consultant* and each Sub-Consultant to carry out their respective duties under regulation 13 of the Employment Regulations.
	4. Subject to paragraph 2.14 of Part D of this Annex G, the *Employer* shall procure that the Replacement Consultant indemnifies the *Consultant* on its own behalf and on behalf of any Replacement Sub-Consultant and its sub-Consultants against any Employee Liabilities in respect of each Transferring Consultant Employee (or, where applicable any employee representative (as defined in the Employment Regulations) of any Transferring Consultant Employee) arising from or as a result of:
		1. any act or omission of the Replacement Consultant and/or Replacement Sub-Consultant;
		2. the breach or non-observance by the Replacement Consultant and/or Replacement Sub-Consultant on or after the Service Transfer Date of:
			1. any collective agreement applicable to the Transferring Consultant Employees; and/or
			2. any custom or practice in respect of any Transferring Consultant Employees which the Replacement Consultant and/or Replacement Sub-Consultant is contractually bound to honour;
		3. any claim by any trade union or other body or person representing any Transferring Consultant Employees arising from or connected with any failure by the Replacement Consultant and/or Replacement Sub-Consultant to comply with any legal obligation to such trade union, body or person arising on or after the Relevant Transfer Date;
		4. any proposal by the Replacement Consultant and/or Replacement Sub-Consultant to change the terms and conditions of employment or working conditions of any Transferring Consultant Employees on or after their transfer to the Replacement Consultant or Replacement Sub-Consultant (as the case may be) on the Relevant Transfer Date, or to change the terms and conditions of employment or working conditions of any person who would have been a Transferring Consultant Employee but for their resignation (or decision to treat their employment as terminated under regulation 4(9) of the Employment Regulations) before the Relevant Transfer Date as a result of or for a reason connected to such proposed changes;
		5. any statement communicated to or action undertaken by the Replacement Consultant or Replacement Sub-Consultant to, or in respect of, any Transferring Consultant Employee on or before the Relevant Transfer Date regarding the Relevant Transfer which has not been agreed in advance with the *Consultant* in writing;
		6. any proceeding, claim or demand by HMRC or other statutory authority in respect of any financial obligation including, but not limited to, PAYE and primary and secondary national insurance contributions:
			1. in relation to any Transferring Consultant Employee, to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising after the Service Transfer Date; and
			2. in relation to any employee who is not a Transferring Consultant Employee, and in respect of whom it is later alleged or determined that the Employment Regulations applied so as to transfer his/her employment from the *Consultant* or Sub-Consultant, to the Replacement Consultant or Replacement Sub-Consultant to the extent that the proceeding, claim or demand by HMRC or other statutory authority relates to financial obligations arising after the Service Transfer Date;
		7. a failure of the Replacement Consultant or Replacement Sub-Consultant to discharge or procure the discharge of all wages, salaries and all other benefits and all PAYE tax deductions and national insurance contributions relating to the Transferring Consultant Employees in respect of the period from (and including) the Service Transfer Date; and
		8. any claim made by or in respect of a Transferring Consultant Employee or any appropriate employee representative (as defined in the Employment Regulations) of any Transferring Consultant Employee relating to any act or omission of the Replacement Consultant or Replacement Sub-Consultant in relation to obligations under regulation 13 of the Employment Regulations.
	5. The indemnities in paragraph 2.3 of Part D of this Annex G shall not apply to the extent that the Employee Liabilities arise or are attributable to an act or omission of the *Consultant* and/or any Sub-Consultant (as applicable) whether occurring or having its origin before, on or after the Relevant Transfer Date, including any Employee Liabilities arising from the failure by the *Consultant* and/or any Sub-Consultant (as applicable) to comply with its obligations under the Employment Regulations.

12/08/2013

**ANNEX 1: LIST OF NOTIFIED SUBCONSULTANTS**

***[Guidance Note: list of Notified Sub-Consultants to be inserted here as required.*]**

**CONTRACT SCHEDULE 2 – Template form of Collateral Warranty in favour of a beneficiary**

Form of Consultant/Subconsultant Collateral Warranty in favour of a Beneficiary

|  |
| --- |
| Dated\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_20[ ]1. [Consultant]
2. [Beneficiary]
 |
| [Consultant's][Subconsultant’s] Collateral Warranty**relating to the***[insert details of Project]* |

Date:

Parties

1. [FULL COMPANY NAME] incorporated and registered in England and Wales with company number [NUMBER] whose registered office is at [REGISTERED OFFICE ADDRESS] (**Consultant**).
2. [FULL COMPANY NAME] incorporated and registered in England and Wales with company number [NUMBER] whose registered office is at [REGISTERED OFFICE ADDRESS] (**Beneficiary**).

Introduction[[2]](#footnote-3)

1. [Insert Employer’s details] (the “Employer”) has engaged the Consultant to perform the Services in relation to the Project.
2. The Beneficiary, as [NATURE OF BENEFICIARY'S INTEREST], has an interest in the Project.
3. The Employer requires the Consultant to enter into a collateral warranty in favour of the Beneficiary.
4. The Consultant has agreed to enter into this agreement with the Beneficiary, for the benefit of the Beneficiary.
5. The Beneficiary has paid £10 to the Consultant as consideration under this agreement the receipt and sufficiency of which the Consultant acknowledges.

Agreed terms

# Interpretation

The following definitions and rules of interpretation apply in this agreement.

## Definitions:

|  |  |
| --- | --- |
| **Material** | all [designs,] drawings, models, plans, [specifications, design details,] photographs, brochures, reports, feasibility studies, planning submissions, notes of meetings, CAD materials, calculations, data, databases, schedules, programmes, bills of quantities, budgets and any other materials provided in connection with the Project and all updates, amendments, additions and revisions to them and any works, [designs,] or inventions incorporated or referred to in them for any purpose relating to the Project. |
| **Permitted Uses** | without limitation the design, construction, completion, reconstruction, modification, refurbishment, development, maintenance, facilities management, funding, disposal, letting, fitting-out, advertisement, decommissioning, demolition, reinstatement, extension, building information modelling and repair of the Property and the Project. |
| **Professional Appointment** | a professional appointment in writing dated [DATE] between the Employer1 and the Consultant. |
| **Project** | [DESCRIPTION OF PROJECT]. |
| **Property** | [DESCRIPTION OF PROPERTY]. |
| **Required Standard** | all the reasonable skill, care and diligence to be expected of a qualified and experienced member of the Consultant's profession undertaking the Services in relation to projects of a similar size, scope, complexity and character to the Project. |
| **Services** | the services referred to in the Professional Appointment, performed by or on behalf of the Consultant under the Professional Appointment. |

## Clause headings shall not affect the interpretation of this agreement.

## A person includes a natural person, corporate or unincorporated body (whether or not having separate legal personality) and that person's personal representatives, successors and permitted assigns.

## A reference to a company includes any company, corporation or other body corporate, wherever and however incorporated or established.

## Unless the context otherwise requires, words in the singular shall include the plural and in the plural include the singular.

## Unless the context otherwise requires, a reference to one gender shall include a reference to the other genders.

## A reference to any party shall include that party's personal representatives, successors and permitted assigns.

## A reference to legislation is a reference to all legislation having effect in the United Kingdom from time to time, including:

### directives, decisions and regulations of the Council or Commission of the European Union;

### acts of Parliament;

### orders, regulations, consents, licences, notices and bye-laws made or granted;

#### under any act of Parliament; or

#### under any directive, decision or regulation of the Council or Commission of the European Union; or

#### By a local authority or by a court of competent jurisdiction; and

### any mandatory codes of practice issued by a statutory body.

## A reference to legislation is a reference to that legislation as amended, modified, consolidated, re-enacted or replaced from time to time and to all subordinate legislation made under it from time to time.

## Any obligation on a party not to do something includes an obligation not to allow that thing to be done.

## A reference to writing or written does not include fax or email.

## A reference to a document is a reference to that document as varied or novated (in each case, other than in breach of this agreement) at any time.

## References to clauses are to the clauses of this agreement.

## Any words following the terms including, include, in particular, for example or any similar expression shall be construed as illustrative and shall not limit the sense of the words, description, definition, phrase or term preceding those terms.

# Comply with Professional Appointment

## The Consultant warrants to the Beneficiary that

## it has and shall continue to comply with the Professional Appointment:

### it has exercised and shall continue to exercise the Required Standard:

#### when performing the Services;

#### to comply with (and ensure the completed Project complies with) any legislation;

#### to perform the Services and prepare all Material for those elements of the Project for which the Consultant is responsible in sufficient time to facilitate the efficient progress of the Project;

#### to ensure that the Project complies with all planning agreements, permissions and conditions; and

## In proceedings for breach of this clause 2, the Consultant may:

### rely on any limit of liability or other term of the Professional Appointment; and

### raise equivalent rights of defence as it would have had if the Beneficiary had been named as a joint client, with the Employer1, under the Professional Appointment (for this purpose not taking into account any set-off or counterclaim against the actual client under the Professional Appointment).

## The Consultant's duties or liabilities under this agreement shall not be negated or diminished by:

### any approval or inspection of:

#### the Property; or

#### the Project; or

#### any designs or specifications for the Property or the Project; or

### any testing of any work, goods, materials, plant or equipment; or

### any omission to approve, inspect or test,

by or on behalf of the Beneficiary or the Employer1.

## This agreement shall not negate or diminish any other duty or liability otherwise owed to the Beneficiary by the Consultant.

# Professional indemnity insurance

## The Consultant shall maintain professional indemnity insurance for an amount of at least £[*insert level of professional indemnity insurance required to be maintained under the Professional Appointment*] [in respect of each claim without limit to the number of claims except for claims arising out of pollution or contamination, where the minimum amount of cover applies in the aggregate in any one period of insurance and except for claims arising out of asbestos where a lower level may apply in the aggregate] for a period beginning on the date of this agreement and ending 12 years after the date of practical completion of the Project, provided that such insurance is available at commercially reasonable rates. The Consultant shall maintain that professional indemnity insurance:

### with reputable insurers lawfully carrying on insurance business in the European Union; and

### on customary and usual terms and conditions prevailing for the time being in the insurance market.

## Any increased or additional premium required by insurers because of the Consultant's claims record or other acts, omissions, matters or things particular to the Consultant shall be deemed to be within commercially reasonable rates.

## The Consultant shall immediately inform the Beneficiary if the Consultant's required professional indemnity insurance ceases to be available at commercially reasonable rates, so that the Consultant and the Beneficiary can discuss how best to protect the respective positions of the Beneficiary and the Consultant regarding the Project and the Property, without that insurance.

## Whenever the Beneficiary reasonably requests, the Consultant shall send the Beneficiary evidence that the Consultant's professional indemnity insurance is in force, including, if required by the Beneficiary, an original letter from the Consultant's insurers or brokers confirming the Consultant's then current professional indemnity insurance and that the premiums for that insurance have been paid in full at the date of that letter.

# Copyright

* 1. The Consultant grants to the Beneficiary, with immediate effect, an irrevocable, non-exclusive, non-terminable, royalty-free licence to copy and make full use of any Material prepared by, or on behalf of, the Consultant for any purpose relating to the Project and the Property, including any of the Permitted Uses.
	2. This licence allows the Beneficiary to use the Material in connection with any extension of the Project, but not to reproduce the designs contained in the Material in any such extension.
	3. This licence carries the right to grant sub-licences and is transferable to third parties without the consent of the Consultant.
	4. The Consultant shall not be liable for use of the Material for any purpose other than that for which it was prepared and/or provided
	5. The Beneficiary may request a copy (or copies) of some or all of the Material from the Consultant. On the Beneficiary's payment of the Consultant's reasonable charges for providing the copy (or copies), the Consultant shall provide the copy (or copies) to the Beneficiary.

# Liability period

The Beneficiary may not commence any legal action against the Consultant under this agreement after 12 years from the date of practical completion of all of the Project.

# Assignment

## The Beneficiary may assign the benefit of this agreement:

### on two occasions to any person with an interest in the Project; and

### without counting as an assignment under clause 6.1.1:

#### by way of security to a funder (including any reassignment on redemption of security); or

#### to and from subsidiary or other associated companies within the same group of companies as the Beneficiary so long as that assignee company remains within the same group of companies as the Beneficiary.

## The Beneficiary shall notify the Consultant of any assignment. If the Beneficiary fails to do this, the assignment shall still be valid.

## The Consultant shall not contend that any person to whom the benefit of this agreement is assigned under clause 6.1 may not recover any sum under this agreement because that person is an assignee and not a named party to this agreement.

# Third party rights

A person who is not a party to this agreement shall not have any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this agreement.

# Governing law

This agreement and any dispute or claim arising out of or in connection with it or its subject matter or formation (including non-contractual disputes or claims) shall be governed by and construed in accordance with the law of England and Wales.

# Jurisdiction

Each party irrevocably agrees that the courts of England and Wales shall have non-exclusive jurisdiction to settle any dispute or claim arising out of or in connection with this agreement or its subject matter or formation (including non-contractual disputes or claims).

This agreement has been entered into as a deed on the date stated at the beginning of it.

**CONTRACT SCHEDULE 3 – Template form of DEED OF GUARANTEE**

**DEED OF GUARANTEE**

**THIS DEED OF GUARANTEE** is made the day of 20[ ]

**BETWEEN**:

(1) [Insert the name of the Guarantor] [a company incorporated in England and Wales] with number [insert company no.] whose registered office is at [insert details of theGuarantor's registered office here] [OR] [a company incorporated under the laws of [insert country], registered in [insert country] with number [insert number] at [insert place of registration], whose principal office is at [insert office details](**“Guarantor”**); and

 (2) [Insert the name of the Contracting Authority] which is a company incorporated in and accordance with the laws of [ ] (Company No. [ ] whose registered office address is at [ ] (**“Beneficiary”**)

**WHEREAS**:

(A) The Guarantor has agreed, in consideration of the Beneficiary entering into the Call Off Contract with the Consultant, to guarantee all of the Consultant’s obligations under the Call Off Contract.

(B) It is the intention of the Parties that this Deed of Guarantee be executed and take effect as a deed.

The Beneficiary has paid £10 to the Guarantor as consideration under this Deed of Guarantee the receipt and sufficiency of which the Guarantor acknowledges

1. Definitions and Interpretation

In this Deed of Guarantee:

* 1. unless defined elsewhere in this Deed of Guarantee or the context requires otherwise, defined terms shall have the same meaning as they have for the purposes of the Call Off Contract;
	2. the words and phrases below shall have the following meanings:

|  |  |
| --- | --- |
| Call Off Contract | 1. means the agreement in writing between the Beneficiary and the Consultant dated [insert date of Call Off Contract];
 |
| Consultant | 1. means the Consultant as defined in the Call Off Contract;
 |
| "Guaranteed Obligations" | 1. means all obligations and liabilities of the Consultant to the Beneficiary under the Call Off Contract together with all obligations owed by the Consultant to the Beneficiary that are supplemental to, incurred under, ancillary to or calculated by reference to the Call Off Contract;
 |

* 1. references to this Deed of Guarantee and any provisions of this Deed of Guarantee or to any other document or agreement (including to the Call Off Contract) are to be construed as references to this Deed of Guarantee, those provisions or that document or agreement in force for the time being and as amended, varied, restated, supplemented, substituted or novated from time to time;
	2. unless the context otherwise requires, words importing the singular are to include the plural and vice versa;
	3. references to a person are to be construed to include that person's assignees or transferees or successors in title, whether direct or indirect;
	4. the words “other” and “otherwise” are not to be construed as confining the meaning of any following words to the class of thing previously stated where a wider construction is possible;
	5. unless the context otherwise requires, reference to a gender includes the other gender and the neuter;
	6. unless the context otherwise requires, references to an Act of Parliament, statutory provision or statutory instrument include a reference to that Act of Parliament, statutory provision or statutory instrument as amended, extended or re-enacted from time to time and to any regulations made under it;
	7. unless the context otherwise requires, any phrase introduced by the words “including”, “includes”, “in particular”, “for example” or similar, shall be construed as illustrative and without limitation to the generality of the related general words;
	8. references to Clauses and Schedules are, unless otherwise provided, references to Clauses of and Schedules to this Deed of Guarantee; and
	9. references to liability are to include any liability whether actual, contingent, present or future.
1. Guarantee and indemnity
	1. The Guarantor irrevocably and unconditionally guarantees and undertakes to the Beneficiary to procure that the Consultant duly and punctually performs all of the Guaranteed Obligations now or hereafter due, owing or incurred by the Consultant to the Beneficiary.
	2. The Guarantor irrevocably and unconditionally undertakes upon demand to pay to the Beneficiary all monies and liabilities which are now or at any time hereafter shall have become payable by the Consultant to the Beneficiary under or in connection with the Call Off Contract or in respect of the Guaranteed Obligations as if it were a primary obligor.
	3. If at any time the Consultant shall fail to perform any of the Guaranteed Obligations, the Guarantor, as primary obligor, irrevocably and unconditionally undertakes to the Beneficiary that, upon first demand by the Beneficiary it shall, at the cost and expense of the Guarantor:
		1. fully, punctually and specifically perform such Guaranteed Obligations as if it were itself a direct and primary obligor to the Beneficiary in respect of the Guaranteed Obligations and liable as if the Call Off Contract had been entered into directly by the Guarantor and the Beneficiary; and
		2. as a separate and independent obligation and liability, indemnify and keep the Beneficiary indemnified against all losses, damages, costs and expenses (including VAT thereon, and including, without limitation, all court costs and all legal fees on a solicitor and own client basis, together with any disbursements,) of whatever nature which may result or which such Beneficiary may suffer, incur or sustain arising in any way whatsoever out of a failure by the Consultant to perform the Guaranteed Obligations save that, subject to the other provisions of this Deed of Guarantee, this shall not be construed as imposing greater obligations or liabilities on the Guarantor than are purported to be imposed on the Consultant under the Call Off Contract.
	4. As a separate and independent obligation and liability from its obligations and liabilities under Clauses 2.1 to 2.3 above, the Guarantor as a primary obligor irrevocably and unconditionally undertakes to indemnify and keep the Beneficiary indemnified on demand against all losses, damages, costs and expenses (including VAT thereon, and including, without limitation, all legal costs and expenses), of whatever nature, whether arising under statute, contract or at common law, which such Beneficiary may suffer or incur if any obligation guaranteed by the Guarantor is or becomes unenforceable, invalid or illegal as if the obligation guaranteed had not become unenforceable, invalid or illegal provided that the Guarantor's liability shall be no greater than the Consultant’s liability would have been if the obligation guaranteed had not become unenforceable, invalid or illegal.
2. Obligation to enter into a new contract
	1. If the Call Off Contract is terminated for any reason, whether by the Beneficiary or the Consultant, or if the Call Off Contract is disclaimed by a liquidator of the Consultant or the obligations of the Consultant are declared to be void or voidable for any reason, then the Guarantor will, at the request of the Beneficiary enter into a contract with the Beneficiary in terms mutatis mutandis the same as the Call Off Contract and the obligations of the Guarantor under such substitute agreement shall be the same as if the Guarantor had been original obligor under the Call Off Contract or under an agreement entered into on the same terms and at the same time as the Call Off Contract with the Beneficiary.
3. Demands and Notices
	1. Any demand or notice served by the Beneficiary on the Guarantor under this Deed of Guarantee shall be in writing, addressed to:
		1. [Address of the Guarantor in England and Wales]
		2. For the Attention of [insert details]

or such other address in England and Wales as the Guarantor has from time to time notified to the Beneficiary in writing in accordance with the terms of this Deed of Guarantee as being an address for the receipt of such demands or notices.

* 1. Any notice or demand served on the Guarantor or the Beneficiary under this Deed of Guarantee shall be deemed to have been served:
		1. if delivered by hand, at the time of delivery; or
		2. if posted, at 10.00 a.m. on the second Working Day after it was put into the post.
	2. In proving service of a notice or demand on the Guarantor or the Beneficiary it shall be sufficient to prove that delivery was made, or that the envelope containing the notice or demand was properly addressed and posted as a prepaid first class recorded delivery letter.
	3. Any notice purported to be served on the Beneficiary under this Deed of Guarantee shall only be valid when received in writing by the Beneficiary.
1. Beneficiary's protections
	1. The Guarantor shall not be discharged or released from this Deed of Guarantee by any arrangement made between the Consultant and the Beneficiary (whether or not such arrangement is made with or without the assent of the Guarantor) or by any amendment to or termination of the Call Off Contract or by any forbearance or indulgence whether as to payment, time, performance or otherwise granted by the Beneficiary in relation thereto (whether or not such amendment, termination, forbearance or indulgence is made with or without the assent of the Guarantor) or by the Beneficiary doing (or omitting to do) any other matter or thing which but for this provision might exonerate the Guarantor.
	2. This Deed of Guarantee shall be a continuing security for the Guaranteed Obligations and accordingly:
		1. it shall not be discharged, reduced or otherwise affected by any partial performance (except to the extent of such partial performance) by the Consultant of the Guaranteed Obligations or by any omission or delay on the part of the Beneficiary in exercising its rights under this Deed of Guarantee;
		2. it shall not be affected by any dissolution, amalgamation, reconstruction, reorganisation, change in status, function, control or ownership, insolvency, liquidation, administration, appointment of a receiver, voluntary arrangement, any legal limitation or other incapacity, of the Consultant, the Beneficiary, the Guarantor or any other person;
		3. if, for any reason, any of the Guaranteed Obligations shall prove to have been or shall become void or unenforceable against the Consultant for any reason whatsoever, the Guarantor shall nevertheless be liable in respect of that purported obligation or liability as if the same were fully valid and enforceable and the Guarantor were principal debtor in respect thereof; and
		4. the rights of the Beneficiary against the Guarantor under this Deed of Guarantee are in addition to, shall not be affected by and shall not prejudice, any other security, guarantee, indemnity or other rights or remedies available to the Beneficiary.
	3. The Beneficiary shall be entitled to exercise its rights and to make demands on the Guarantor under this Deed of Guarantee as often as it wishes and the making of a demand (whether effective, partial or defective) in respect of the breach or non performance by the Consultant of any Guaranteed Obligation shall not preclude the Beneficiary from making a further demand in respect of the same or some other default in respect of the same Guaranteed Obligation.
	4. The Beneficiary shall not be obliged before taking steps to enforce this Deed of Guarantee against the Guarantor to obtain judgment against the Consultant or the Guarantor or any third party in any court, or to make or file any claim in a bankruptcy or liquidation of the Consultant or any third party, or to take any action whatsoever against the Consultant or the Guarantor or any third party or to resort to any other security or guarantee or other means of payment. No action (or inaction) by the Beneficiary in respect of any such security, guarantee or other means of payment shall prejudice or affect the liability of the Guarantor hereunder.
	5. The Beneficiary's rights under this Deed of Guarantee are cumulative and not exclusive of any rights provided by law and may be exercised from time to time and as often as the Beneficiary deems expedient.
	6. Any waiver by the Beneficiary of any terms of this Deed of Guarantee, or of any Guaranteed Obligations shall only be effective if given in writing and then only for the purpose and upon the terms and conditions, if any, on which it is given.
	7. Any release, discharge or settlement between the Guarantor and the Beneficiary shall be conditional upon no security, disposition or payment to the Beneficiary by the Guarantor or any other person being void, set aside or ordered to be refunded pursuant to any enactment or law relating to liquidation, administration or insolvency or for any other reason whatsoever and if such condition shall not be fulfilled the Beneficiary shall be entitled to enforce this Deed of Guarantee subsequently as if such release, discharge or settlement had not occurred and any such payment had not been made. The Beneficiary shall be entitled to retain this security after as well as before the payment, discharge or satisfaction of all monies, obligations and liabilities that are or may become due owing or incurred to the Beneficiary from the Guarantor for such period as the Beneficiary may determine.
2. Guarantor intent
	1. Without prejudice to the generality of Clause 5 (Beneficiary’s protections), the Guarantor expressly confirms that it intends that this Deed of Guarantee shall extend from time to time to any (however fundamental) variation, increase, extension or addition of or to the Call Off Contract and any associated fees, costs and/or expenses.
3. Rights of subrogation
	1. The Guarantor shall, at any time when there is any default in the performance of any of the Guaranteed Obligations by the Consultant and/or any default by the Guarantor in the performance of any of its obligations under this Deed of Guarantee, exercise any rights it may have:
		1. of subrogation and indemnity;
		2. to take the benefit of, share in or enforce any security or other guarantee or indemnity for the Consultant’s obligations; and
		3. to prove in the liquidation or insolvency of the Consultant,

only in accordance with the Beneficiary’s written instructions and shall hold any amount recovered as a result of the exercise of such rights on trust for the Beneficiary and pay the same to the Beneficiary on first demand. The Guarantor hereby acknowledges that it has not taken any security from the Consultant and agrees not to do so until Beneficiary receives all moneys payable hereunder and will hold any security taken in breach of this Clause on trust for the Beneficiary.

1. Deferral of rights
	1. Until all amounts which may be or become payable by the Consultant under or in connection with the Call Off Contract have been irrevocably paid in full, the Guarantor agrees that, without the prior written consent of the Beneficiary, it will not:
		1. exercise any rights it may have to be indemnified by the Consultant;
		2. claim any contribution from any other guarantor of the Consultant’s obligations under the Call Off Contract;
		3. take the benefit (in whole or in part and whether by way of subrogation or otherwise) of any rights of the Beneficiary under the Call Off Contract or of any other guarantee or security taken pursuant to, or in connection with, the Call Off Contract;
		4. demand or accept repayment in whole or in part of any indebtedness now or hereafter due from the Consultant; or
		5. claim any set‑off or counterclaim against the Consultant;
	2. If the Guarantor receives any payment or other benefit or exercises any set off or counterclaim or otherwise acts in breach of this Clause 8, anything so received and any benefit derived directly or indirectly by the Guarantor therefrom shall be held on trust for the Beneficiary and applied in or towards discharge of its obligations to the Beneficiary under this Deed of Guarantee.
2. Representations and warranties
	1. The Guarantor hereby represents and warrants to the Beneficiary that:
		1. the Guarantor is duly incorporated and is a validly existing company under the laws of its place of incorporation, has the capacity to sue or be sued in its own name and has power to carry on its business as now being conducted and to own its property and other assets;
		2. the Guarantor has full power and authority to execute, deliver and perform its obligations under this Deed of Guarantee and no limitation on the powers of the Guarantor will be exceeded as a result of the Guarantor entering into this Deed of Guarantee;
		3. the execution and delivery by the Guarantor of this Deed of Guarantee and the performance by the Guarantor of its obligations under this Deed of Guarantee including, without limitation entry into and performance of a contract pursuant to Clause 3) have been duly authorised by all necessary corporate action and do not contravene or conflict with:
			1. the Guarantor's memorandum and articles of association or other equivalent constitutional documents;
			2. any existing law, statute, rule or regulation or any judgment, decree or permit to which the Guarantor is subject; or
			3. the terms of any agreement or other document to which the Guarantor is a Party or which is binding upon it or any of its assets;
		4. all governmental and other authorisations, approvals, licences and consents, required or desirable, to enable it lawfully to enter into, exercise its rights and comply with its obligations under this Deed of Guarantee, and to make this Deed of Guarantee admissible in evidence in its jurisdiction of incorporation, have been obtained or effected and are in full force and effect; and
		5. this Deed of Guarantee is the legal valid and binding obligation of the Guarantor and is enforceable against the Guarantor in accordance with its terms.
3. Payments and set-off
	1. All sums payable by the Guarantor under this Deed of Guarantee shall be paid without any set-off, lien or counterclaim, deduction or withholding, howsoever arising, except for those required by law, and if any deduction or withholding must be made by law, the Guarantor will pay that additional amount which is necessary to ensure that the Beneficiary receives a net amount equal to the full amount which it would have received if the payment had been made without the deduction or withholding.
	2. The Guarantor shall pay interest on any amount due under this Deed of Guarantee at the applicable rate under the Late Payment of Commercial Debts (Interest) Act 1998, accruing on a daily basis from the due date up to the date of actual payment, whether before or after judgment.
	3. The Guarantor will reimburse the Beneficiary for all legal and other costs (including VAT) incurred by the Beneficiary in connection with the enforcement of this Deed of Guarantee.
4. Guarantor's acknowledgement
	1. The Guarantor warrants, acknowledges and confirms to the Beneficiary that it has not entered into this Deed of Guarantee in reliance upon, nor has it been induced to enter into this Deed of Guarantee by any representation, warranty or undertaking made by or on behalf of the Beneficiary (whether express or implied and whether pursuant to statute or otherwise) which is not set out in this Deed of Guarantee.
5. Assignment
	1. The Beneficiary shall be entitled to assign or transfer the benefit of this Deed of Guarantee at any time to any person without the consent of the Guarantor being required and any such assignment or transfer shall not release the Guarantor from its liability under this Guarantee.
	2. The Guarantor may not assign or transfer any of its rights and/or obligations under this Deed of Guarantee.
6. Severance
	1. If any provision of this Deed of Guarantee is held invalid, illegal or unenforceable for any reason by any court of competent jurisdiction, such provision shall be severed and the remainder of the provisions hereof shall continue in full force and effect as if this Deed of Guarantee had been executed with the invalid, illegal or unenforceable provision eliminated.
7. Third party rights
	1. A person who is not a Party to this Deed of Guarantee shall have no right under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this Deed of Guarantee. This Clause does not affect any right or remedy of any person which exists or is available otherwise than pursuant to that Act.
8. Governing Law
	1. This Deed of Guarantee and any non-contractual obligations arising out of or in connection with it shall be governed by and construed in all respects in accordance with English law.
	2. The Guarantor irrevocably agrees for the benefit of the Beneficiary that the courts of England shall have jurisdiction to hear and determine any suit, action or proceedings and to settle any dispute which may arise out of or in connection with this Deed of Guarantee and for such purposes hereby irrevocably submits to the jurisdiction of such courts.
	3. Nothing contained in this Clause shall limit the rights of the Beneficiary to take proceedings against the Guarantor in any other court of competent jurisdiction, nor shall the taking of any such proceedings in one or more jurisdictions preclude the taking of proceedings in any other jurisdiction, whether concurrently or not (unless precluded by applicable law).
	4. The Guarantor irrevocably waives any objection which it may have now or in the future to the courts of England being nominated for the purpose of this Clause on the ground of venue or otherwise and agrees not to claim that any such court is not a convenient or appropriate forum.
	5. [The Guarantor hereby irrevocably designates, appoints and empowers [the Consultant] [a suitable alternative to be agreed if the Consultant’s registered office is not in England or Wales] either at its registered office or on facsimile number [insert fax no.] from time to time to act as its authorised agent to receive notices, demands, service of process and any other legal summons in England and Wales for the purposes of any legal action or proceeding brought or to be brought by the Beneficiary in respect of this Deed of Guarantee. The Guarantor hereby irrevocably consents to the service of notices and demands, service of process or any other legal summons served in such way.]

[Guidance Note: Include the above provision when dealing with the appointment of English process agent by a non English incorporated Guarantor]

IN WITNESS whereof the Guarantor has caused this instrument to be executed and delivered as a Deed the day and year first before written.

EXECUTED as a DEED by

[Insert name of the Guarantor] acting by [Insert/print names]

Director

Director/Secretary

1. Delete paragraphs (C) and (D) if appointment is made by direct award under the Call Off Procedure [↑](#footnote-ref-2)
2. Adapt as appropriate to reflect a collateral warranty being provided by a Subconsultant rather than a Consultant. [↑](#footnote-ref-3)